## Slide 1: Assured Software Development 1
Course Architect: Nancy Mead
This material was created with support and funding from

## Slide 2
Copyright 2014 Carnegie Mellon University This material has been approved for public release and unlimited distribution except as restricted below. This material is based upon work funded and supported by Department of Homeland Security Department of Defense Carnegie Mellon University under Contract No. FA8721-05-C-0003 with Carnegie Mellon University for the operation of the Software Engineering Institute, a federally funded research and development center sponsored by the United States Department of Defense. NO WARRANTY. THIS CARNEGIE MELLON UNIVERSITY AND SOFTWARE ENGINEERING INSTITUTE MATERIAL IS FURNISHED ON AN “AS-IS” BASIS. CARNEGIE MELLON UNIVERSITY MAKES NO WARRANTIES OF ANY KIND, EITHER EXPRESSED OR IMPLIED, AS TO ANY MATTER INCLUDING, BUT NOT LIMITED TO, WARRANTY OF FITNESS FOR PURPOSE OR MERCHANTABILITY, EXCLUSIVITY, OR RESULTS OBTAINED FROM USE OF THE MATERIAL. CARNEGIE MELLON UNIVERSITY DOES NOT MAKE ANY WARRANTY OF ANY KIND WITH RESPECT TO FREEDOM FROM PATENT, TRADEMARK, OR COPYRIGHT INFRINGEMENT. This material is distributed by the Software Engineering Institute (SEI) only to course attendees for their own individual study. Except for the U.S. government purposes described below, this material SHALL NOT be reproduced or used in any other manner without requesting formal permission from the Software Engineering Institute at permission@sei.cmu.edu. The U.S. Government's rights to use, modify, reproduce, release, perform, display, or disclose this material are restricted by the Rights in Technical Data-Noncommercial Items clauses (DFAR 252-227.7013 and DFAR 252-227.7013 Alternate I) contained in the above identified contract. Any reproduction of this material or portions thereof marked with this legend must also reproduce the disclaimers contained on this slide. Although the rights granted by contract do not require course attendance to use this material for U.S. Government purposes, the SEI recommends attendance to ensure proper understanding. DM-0001139

## Slide 3
Nancy R. Mead, SEI
May 2014
Assured Software Development 1: Week 6
Risk Analysis and SQUARE Steps 3-4

## Slide 4: Risk Analysis and SQUARE Steps 3-4

## Slide 5: Outline
Risk Analysis
SQUARE Steps 3 and 4

## Slide 6: Risk Analysis for Software Assurance
(Developed by Christopher Alberts, SEI)

## Slide 7: Topics
Risk Concepts
Two Approaches for Analyzing Risk
Security Engineering Risk Analysis (SERA) Concepts
Summary
Notes: For risk analysis, the following topics will be covered:
Risk Concepts—Provides a brief overview of important risk management definitions and ideas.
Two Approaches for Analyzing Risk—Differentiates between mission risk (also referred to as systemic risk) and event risk (also referred to as tactical risk)
Security Engineering Risk Analysis (SERA) Concepts—Presents an detailed walkthrough of the SERA method for analyzing security risks during system acquisition and development
Summary—Highlights the key points of the presentation

## Slide 8: Risk Concepts
Notes: Topic 1: Risk Concepts
This topic provides a brief overview of important risk management definitions and ideas.

## Slide 9: Software Assurance1
Application of technologies and processes to achieve a required level of confidence that software systems and services
  Function in the intended manner
  Are free from accidental or intentional vulnerabilities
  Provide security capabilities appropriate to the threat environment
  Recover from intrusions and failures
We will examine risk management in a software assurance context.
1. SEI Software Assurance Curriculum Project. Software Assurance Curriculum Project Volume I: Master of Software Assurance Reference Curriculum (CMU/SEI-2010-TR-005). Pittsburgh, PA: Software Engineering Institute, Carnegie Mellon University, 2006. http://www.sei.cmu.edu/reports/10tr005.pdf
Notes: Software assurance is defined as the application of technologies and processes to achieve a required level of confidence that software systems and services
Function in the intended manner
Are free from accidental or intentional vulnerabilities
Provide security capabilities appropriate to the threat environment
Recover from intrusions and failures
This topic examines risk-management concepts from a software-assurance perspective. More specifically, this topic is focused on
applying risk analysis during early life-cycle activates
using risk analysis to specify security requirements

## Slide 10: What Is Risk?
The probability of suffering harm or loss
A measure of the likelihood that an event will lead to a loss coupled with the magnitude of the loss
Risk requires the following conditions:1
  A potential loss
  Likelihood
  Choice
1. Charette, Robert N. Application Strategies for Risk Analysis. New York, NY: McGraw-Hill Book Company, 1990.
Notes: The essence of risk, no matter what the domain, can be succinctly captured by the following definition: Risk is the probability of suffering harm or loss.
The figure on the slide illustrates the three components of risk:
potential event – an act, occurrence, or happening that alters current conditions and leads to a loss
condition – the current set of circumstances that leads to or enables risk
consequence – the loss that results when a potential event occurs; the loss is measured in relation to the status quo (i.e., current state)
From the risk perspective, a condition is a passive element. It exposes an entity (e.g., project, system) to the loss triggered by the occurrence of an event. However, by itself, a risk condition will not cause an entity to suffer a loss or experience an adverse consequence; it makes the entity vulnerable to the effects of an event.
Example of Risk: A project team is developing a software-reliant system for a customer. The team has enough people with the right skills to perform its tasks and complete its next milestone on time and within budget (status quo). However, the team does not have redundancy among team members’ skills and abilities (condition). If the team loses people with certain key skills (potential event), then it will not be able to complete its assigned tasks (consequence/loss). This puts the next milestone in jeopardy, which is a loss when measured in relation to the status quo (on track to achieve the next milestone). However, if none of the team members leaves or is reassigned (i.e., the event does not occur), then the project should suffer no adverse consequences. Here, the condition enables the event to produce an adverse consequence or loss.

## Slide 11: Risk Management Activities
Assess risk
  Transform the concerns people have into distinct, tangible risks that are explicitly documented and analyzed
Plan for risk control
  Determine an approach for addressing each risk; produce a plan for implementing the approach
Control risk
  Deal with each risk by implementing its defined control plan and tracking the plan to completion
Notes: Risk management is a systematic approach for minimizing exposure to potential losses. It provides a disciplined environment for
continuously assessing what could go wrong (i.e., assessing risks)
determining which risks to address (i.e., setting mitigation priorities)
implementing actions to address high-priority risks and bring those risks within tolerance
The main goal or risk management is to provide decision makers
with the information they need
when they need it
in the right form
If decisions are not influenced by risk analysis activities, then risk analysis provides no added value.
The figure on the slide illustrates the three core risk management activities:
assess risk—transform the concerns people have into distinct, tangible risks that are explicitly documented and analyzed
plan for controlling risk—determine an approach for addressing each risk; produce a plan for implementing the approach
control risk—deal with each risk by implementing its defined control plan and tracking the plan to completion

## Slide 12: Issue/Problem
A condition that directly produces a loss or adverse consequence.
  No uncertainty exists.
  The condition exists and is having a negative effect on performance.
Issues can also lead to (or contribute to) other risks by
  Creating a circumstance that enables an event to trigger additional loss
  Making an existing event more likely to occur
  Aggravating the consequences of existing risks
Notes: One of the fundamental conditions of risk is uncertainty regarding its occurrence. A risk, by definition, might or might not occur. In contrast, an issue (also referred to as a problem) is a condition that directly produces a loss or adverse consequence. With an issue, no uncertainty exists—the condition exists and is having a negative effect on performance.
Issues can also lead to (or contribute to) other risks by
creating a circumstance that enables an event to trigger additional loss
making an existing event more likely to occur
aggravating the consequences of existing risks
People do not always find it easy to distinguish between an issue and the future risk posed by that issue (if left uncorrected). This confusion can result in issues being documented in a risk database and being treated like risks (and vice versa). Management must take great care to ensure that their approaches for managing issues and risks are integrated appropriately and understood by both management and staff.
Example of Issue/Problem: A project team is developing a software-reliant system for a customer. The team does not have enough people with the right skills to perform the team’s assigned tasks (condition). As a result, the team will not be able to complete all of its assigned tasks before the next milestone (consequence/loss). No event is required for the loss to occur, which distinguishes and issue/problem from a risk.

## Slide 13: Opportunity
The probability of realizing a gain.
  Defines a set of circumstances that provides the potential for a desired gain
  Enables an entity to improve its current situation relative to the status quo
  Can require an investment or action to realize that gain (i.e., to take advantage of the opportunity)
Pursuit of an opportunity can
  Produce new risks or issues
  Change existing risks or issues
Notes: Risk is focused on the potential for loss; it does not address the potential for gain. The concept of opportunity is focused on the potential for a positive outcome. An opportunity is the probability of realizing a gain. It thus enables an entity to improve its current situation relative to the status quo.
Very often, an opportunity is focused on the gain that could be realized from an allocation or reallocation of resources. It defines a set of circumstances that provides the potential for a desired gain and often requires an investment or action to realize that gain (i.e., to take advantage of the opportunity). Pursuit of an opportunity can produce new risks or issues, and it can also change existing risks or issues.
Example of Opportunity: A project team is developing a software-reliant system for a customer. Current status and quality reports indicate that the team is not on track to achieve its next milestone (status quo). Another project in the company has just delivered its product to its customer, and its team members will be made available to projects throughout the company (condition). If the project manager brings additional personnel who have the right knowledge, skills, and abilities onto the project (event), then the team might be able to increase its productivity and be in position to meet its next milestone (consequence/gain). Here, the gain is improved performance in relation to the status quo.

## Slide 14: Strength
A condition that is driving an entity (e.g., project, system) toward a desired outcome.
  No uncertainty exists
  The condition exists and is having a positive effect on performance (i.e., driving an entity toward a desired outcome)
Notes: A strength is a condition that is driving an entity (e.g., project, system) toward a desired outcome. With a strength, no uncertainty exists—the condition exists and is having a positive effect on performance (i.e., driving an entity toward a desired outcome).
Example of Strength: A project team is developing a software-reliant system for a customer. The team has enough people with the right skills to perform the team’s assigned tasks and has enough redundancy in skills needed to meet the next milestone (condition). Its people are its strength. As a result, the team is positioned to execute its tasks and activities effectively and efficiently, putting the project in position to achieve its next milestone.

## Slide 15: Causal Chain of Conditions and Events
Risks, issues/problems, opportunities, and strengths are part of an interrelated causal chain of conditions and events that must be managed.
Notes: The success or failure of an activity or endeavor is influenced by the range of circumstances that are present. The figure on the slide depicts a causal chain of conditions and events that affect whether an activity will achieve a desired set of objectives. This causal chain includes
strengths that are driving the activity toward a successful outcome
issues or problems that are driving the activity toward a failed outcome
risks that could degrade performance and make a failed outcome more likely
opportunities that could improve performance and make a successful outcome more likely
Effective risk management requires navigating through this causal chain, assessing the current potential for loss, and implementing strategies for minimizing the potential for loss.

## Slide 16: Two Approaches for Analyzing Risk
Notes: Topic 2: Two Approaches for Analyzing Risk
This topic differentiates between mission risk (also referred to as systemic risk) and event risk (also referred to as tactical risk).

## Slide 17: Two Type of Risk Analysis
Two distinct risk analysis approaches can be used when evaluating systems:
Mission risk analysis
Event risk analysis
Notes: Two distinct risk analysis approaches can be used when evaluating systems:
event risk analysis
mission risk analysis
Each type is briefly explored in this topic.

## Slide 18: Elements of Mission Risk
Mission risk is the probability of mission failure (i.e., not achieving key objectives).
Mission risk aggregates the effects of multiple conditions and events on a system’s ability to achieve its mission.
Notes: From the mission perspective, risk is defined as the probability of mission failure (i.e., not achieving key objectives). Mission risk (also referred to as systemic risk) aggregates the effects of multiple conditions and events on a system’s ability to achieve its mission.
Mission risk analysis provides a holistic view of the risk to an interactively complex, socio-technical system. The first step in this type of risk analysis is to establish the objectives that must be achieved. The objectives define the desired outcome, or “picture of success,” for a system. Next, systemic factors that have a strong influence on the outcome (i.e., whether or not the objectives will be achieved) are identified. These systemic factors, called drivers, are important because they define a small set of factors that can be used to assess a system’s performance and gauge whether it is on track to achieve its key objectives. The drivers are then analyzed, which enables decision makers to gauge the overall risk to the system’s mission.
A driver is a construct that is used to aggregate the effects of multiple conditions and events in order to determine their combined influence on the mission’s key objectives. Each driver directly influences whether or not objectives will be achieved. The conditions and events within the causal chain are considered to be the root causes of mission risk.

## Slide 19: Elements of Event Risk
Event risk is the probability that an event will lead to a negative consequence or loss.
Notes: From the tactical perspective, risk is defined as the probability that an event will lead to a negative consequence or loss. The figure on the slide shows the causal chain of conditions and events that was introduced in the previous topic. As depicted in the figure, event risk (also referred to as tactical risk) is focused on the risk that is triggered by an individual event.
The basic goal of event risk analysis is to evaluate a system’s components for potential failures. Event risk analysis is based on the principle of system decomposition and component analysis. The first step of this approach is to decompose a system into its constituent components. The individual components are then prioritized, and a subset of components is designated as being critical. Next, the risks to each critical component are analyzed.
Event risk analysis enables stakeholders to (1) determine which components are most critical to a system and (2) analyze ways in which those critical components might fail (i.e., analyze the risk to critical components). Stakeholders can then implement effective controls designed to mitigate those potential failures. Because of its focus on preventing potential failures, event risk analysis has been applied extensively within the discipline of systems engineering.
This presentation is focused on the Security Engineering Risk Analysis (SERA) method, which incorporates the principles of event (or tactical) risk analysis.

## Slide 20: Security Engineering Risk Analysis (SERA) Concepts
Notes: Topic 3: Security Engineering Risk Analysis (SERA) Concepts
This topic presents an detailed walkthrough of the SERA method for analyzing security risks during system acquisition and development.

## Slide 21: Current State: High Residual Security Risk
Security in the acquisition and development of software-reliant systems:
  Focus on meeting functional requirements
  Defer security to later lifecycle activities
Security features
  Addressed during system operation and sustainment
  Typically not engineered into a system
Software-reliant systems are typically deployed with significant residual security risk.
  High residual security risk puts operational missions at risk.
Notes: During the acquisition and development of software-reliant systems, program personnel normally focus on meeting functional requirements, often deferring security to later life-cycle activities. Security features are usually addressed during system operation and sustainment rather than being engineered into a system. As a result, many software-reliant systems are deployed with significant residual security risk.

## Slide 22: Goal: Reduce Residual Security Risk
Three main causes of operational security vulnerabilities:
  Design weaknesses
  Implementation/coding vulnerabilities
  System configuration errors
Design vulnerabilities are not easily addressed during operations.
Early detection and remediation of design vulnerabilities will reduce residual security risk during operations.
Notes: Operational security vulnerabilities generally have three main causes: (1) design weaknesses, (2) implementation/coding vulnerabilities, and (3) system configuration errors. This presentation is focused on design weaknesses. Early detection and remediation of design weaknesses will reduce residual security risk when a system is deployed. Addressing design weaknesses as soon as possible is especially important because these weaknesses are not corrected easily after a system has been deployed.
For example, software maintenance organizations cannot simply issue a patch to correct a design weakness. Remediation normally requires extensive redesign of the system, which is costly and often proves to be impractical. As a result, software-reliant systems with design weaknesses are often allowed to operate under a high degree of residual security risk, putting their associated operational missions in jeopardy.

## Slide 23: Complex Nature of Security Risk
Performing risk analysis early in lifecycle does not guarantee less risk during operations.
Traditional security risk analyses cannot address complexity of security attacks.
  Traditional Analysis
    Single threat actor exploits single vulnerability in single system to cause an adverse consequence
  Current Reality
    Multiple actors exploit multiple vulnerabilities in multiple systems as part of a complex chain of events
Traditional methods can be ineffective at analyzing complex security attacks.
Notes: Performing a risk analysis early in the life cycle does not guarantee that security risks will be handled effectively. Many traditional security risk-analysis methods cannot handle the inherent complexity of modern cybersecurity attacks. These methods are based on a simple, linear view of risk that assumes a single threat actor exploits a single vulnerability in a single system to cause an adverse consequence. In reality, multiple actors exploit multiple vulnerabilities in multiple systems as part of a complex chain of events. Traditional methods are often unable to analyze the complex cybersecurity attacks effectively.

## Slide 24: Security Engineering Risk Analysis (SERA)
Assesses operational security risks early in the software lifecycle.
  Requirements
  Architecture
  Design
Employs structured, systematic risk analysis to handle the complex nature of security risk.
Goal:
  To identify and address design weaknesses early in the lifecycle (i.e., build security in)
Notes: The Security Engineering Risk Analysis (SERA) method is designed for use during early life-cycle activities (e.g., during requirements, architecture, and design). The SERA method employs scenario-based risk analysis to handle the complex nature of cybersecurity risk. The goal is to identify design weaknesses early in the life cycle and enable corrective action to be taken. In this way, a subset of critical operational security risks can be mitigated long before a system is deployed.
The SERA method can be
self-applied by the person or group that is responsible for acquiring and developing a software-reliant system
conducted by external parties on behalf of the responsible person or group.
This module highlights the key concepts of the SERA method without addressing specific implementation details.

## Slide 25: SERA Method
1. Establish operational context.
2. Identify risk.
3. Analyze risk.
4. Determine control approach.
5. Develop control plan.
Mission Thread Worksheet
Risk Identification Worksheet
Risk Evaluation Criteria
Risk Analysis Worksheet
Control Approach Worksheet
Control Plan Worksheet
Notes: The SERA method comprises the following five tasks:
Establish operational context—The target of the assessment (e.g., the software application or system that is being assessed) is determined initially. Next, the operational environment for the target of the assessment is characterized to establish baseline operational performance. Cybersecurity risks are analyzed in relation to this baseline.
Identify risk—Cybersecurity concerns are transformed into distinct, tangible risk scenarios that can be described and measured. The following elements are documented for each cybersecurity risk: risk statement, threat, consequence, and enablers.
Analyze risk—Each risk is evaluated in relation to predefined criteria to determine its probability, impact, and risk exposure.
Determine control approach—A strategy for controlling each risk is determined and documented based on predefined criteria and current constraints (e.g., resources and funding available for control activities). Control approaches for cybersecurity risks include accept, transfer, avoid, and mitigate.
Develop control plan—A control plan is defined and documented for all cybersecurity risks that are not accepted (i.e., risks that will be mitigated, transferred, or accepted). Risk mitigation plans typically include actions from the following categories: (1) monitor and respond, (2) protect, and (3) recover.

## Slide 26: Establish Operational Context (Task 1)
Target of the analysis (e.g., the software application or system that is being assessed) is determined initially.
The operational environment for the target is characterized to establish baseline operational performance.
Security risks are analyzed in relation to this baseline.
Sub-tasks:
  Set scope of risk analysis.
  Define workflow/mission thread.
Notes: Task 1 comprises two sub-tasks:
Set scope of risk analysis. (Sub-Task 1.1)
Define workflow/mission thread. (Sub-Task 1.2)
In Sub-Task 1.1, the target of the analysis is determined. The target is typically the software application or system that is the focus of the SERA method. This task helps to set the scope of the resulting risks analysis. In Sub-Task 1.2, the operational workflow (or mission thread) for the target is established (or is projected to support operations if the target is not yet deployed).
Each software application or system typically supports multiple operational workflows or mission threads during operations. The goal is to (1) select which operational workflow or mission thread will be included in the analysis and (2) document how the target of the analysis supports the selected workflow or mission thread. This establishes a baseline of operational performance for the target. The target is then analyzed cybersecurity risks in relation to this baseline.

## Slide 27: Task 1 Questions: Set Scope of Risk Analysis
What technology/system is the focus of the analysis?
Which workflows or mission threads does the target support?
Which workflow or mission thread will be included in the security risk analysis?
Notes: This slide highlights the key questions answered when performing Sub-Task 1.1.
The goals of this sub-task are(1) to establish which systems is the focus of the security-risk analysis and (2) identify the workflow/mission thread that will provide the operational context for the analysis.

## Slide 28: Task 1 Questions: Define Workflow/Mission Thread
What are the mission and objective(s) of the workflow/mission thread?
What steps required to complete the workflow/mission thread?
  Who or what (e.g., person, technology) performs each step in the workflow/mission thread?
  What technologies (e.g., systems, applications, software, hardware) support each step in the workflow/mission thread?
How does the target of the analysis support the workflow/mission thread?
  How does the target of the analysis interface with other technologies?
  What is the flow of data in relation to the target of the analysis?
Notes: This slide highlights the key questions answered when performing Sub-Task 1.2.
The goal of this sub-task is to document the steps that must be completed when performing the selected workflow/mission thread.
The mission and objective(s) of a workflow/mission thread are used to define the overarching “picture of success” for the workflow/mission thread. Here, mission is defined as the fundamental purpose of the workflow/mission thread that is being analyzed. An objective is defined as a tangible outcome or result that must be achieved when pursuing a mission.
At a minimum, the following performance parameters should be documented for the workflow/mission thread being analyzed:
The sequence and timing of all steps needed to achieve the mission and objective(s), including relevant interrelationships and dependencies among the activities
Roles and responsibilities for completing each step
Technologies (e.g., systems, applications, software, hardware) supporting each step
Two common ways for documenting a workflow/mission thread are diagramming techniques (e.g., process flow, swim-lane diagram) and spreadsheets. The workflow /mission thread should be documented using a format (e.g., diagram, spreadsheet) that is preferred by the stakeholders of the analysis.

## Slide 29: Example: Wireless Emergency Alerts (WEA) Service
WEA is a major component of the Federal Emergency Management Agency (FEMA) Integrated Public Alert and Warning System (IPAWS).
  Enables federal, state, territorial, tribal, and local government officials to send targeted text alerts to the public via commercial mobile service providers (CMSPs).
  Customers of participating wireless carriers with WEA-capable mobile devices will automatically receive alerts in the event of an emergency if they are located in or travel to the affected geographic area.
Notes: The Wireless Emergency Alerts (WEA) service is a collaborative partnership that includes the cellular industry, Federal Communications Commission, Federal Emergency Management Agency (FEMA), and U.S. Department of Homeland Security (DHS) Science and Technology Directorate (S&T). The WEA capability disseminates emergency alerts to users of capable mobile devices in an affected geographic area. However, like other cyber-enabled services, WEA is subject to cyber threats that may prevent its use or damage the credibility of the service it provides. Attackers may attempt to delay, destroy, or modify alerts, or even to insert false alerts, actions that may pose a significant risk to the public.
WEA is a major component of the FEMA Integrated Public Alert and Warning System (IPAWS). It enables federal, state, territorial, tribal, and local government officials to send targeted text alerts to the public via commercial mobile service providers (CMSPs). Customers of participating wireless carriers with WEA-capable mobile devices will automatically receive alerts in the event of an emergency if they are located in or travel to the affected geographic area.

## Slide 30: Example: Swimlane Diagram for the WEA Service
Notes: This slide shows a visual representation (i.e., a swimlane diagram) of the workflow/mission thread for the end-to-end WEA alerting pipeline.
As shown in the figure, the end-to-end WEA alerting pipeline is a complex system of systems comprising four major elements. The alert originators element consists of the people, information, technology, and facilities that initiate and create an alert. The IPAWS-OPEN element receives, validates, authenticates, and routes various types of alerts to the appropriate disseminator, such as WEA, the Emergency Alert System (EAS), or the National Oceanic and Atmospheric Administration. For WEA, IPAWS-OPEN and transmits WEA alerts to the commercial mobile service providers (CMSPs) element. The CMSPs element then broadcasts alerts to alert recipients, the WEA-capable mobile devices located in the targeted alert area.
Note: A system of systems is defined as a set or arrangement of interdependent systems that are related or connected (i.e., networked) to provide a given capability.

## Slide 31: Example: Mission Thread -1
Step | Supporting Technologies
Alert Originating System (AOS) operator attempts to log on to the AOS. | Server (valid accounts/authentication information) Logon application Communications between logon software/ server/AOS
AOS logon activates auditing of the operator’s session. | Auditing application Communications from accounts to auditing application Local/remote storage devices
AOS operator enters alert/cancel/update message with status of “actual.” | Alert scripts Graphical user interface (GUI) application Communications between GUI application and alert-generation software (including server and application)
AOS converts message to Common Alerting Protocol (CAP) compliant format. | Conversion application
Notes: This slide shows a spreadsheet or table representation of the workflow/mission thread for the Alert Originator potion of the end-to-end WEA pipeline.
More specifically, this slide and the next highlight the main steps needed to enter an alert message into an Alert Originating System (AOS). In the steps highlighted on this slide, an operator enters an alert message into the AOS, and the AOS converts the message to the Common Alerting Protocol (CAP) compliant format.

## Slide 32: Example: Mission Thread -2
Step | Supporting Technologies
CAP-compliant message is signed by two people. | Signature entry application Signature validation application Public/private key pair for every user
AOS transmits message to the IPAWS OPEN Gateway. | Application that securely connects to IPAWS AOS and IPAWS
Notes: This slide continues the workflow/mission thread for the alert originator. The steps on this slide show how the CAP-compliant message is signed by two people and then transmitted to the next part of the WEA pipeline (i.e., the IPAWS OPEN Gateway).

## Slide 33: Identify Risk (Task 2)
Security concerns are transformed into distinct, tangible risk scenarios that can be described and measured.
Sub-tasks:
  Identify threat.
  Establish consequence.
  Identify enablers.
  Document risk statement.
Notes: Task 2 comprises four sub-tasks:
Identify threat. (Sub-Task 2.1)
Establish consequence. (Sub-Task 2.2)
Identify enablers. (Sub-Task 2.3)
Document risk statement. (Sub-Task 2.4)
The overarching goal of Task 2 is to transform security concerns into distinct, tangible risk scenarios that can be described and measured.

## Slide 34: Security Risk Components
Threat
Enablers
Consequence
Notes: Cybersecurity risk is a measure of the likelihood that a threat will exploit one or more vulnerabilities to produce an adverse consequence, or loss, coupled with the magnitude of the loss. The figure on the slide illustrates the three core components of cybersecurity risk:
Threat – a cyber-based act, occurrence, or event that exploits one or more vulnerabilities and leads to an adverse consequence or loss
Vulnerability – a weakness in an information system, system security procedures, internal controls, or implementation that a threat could exploit to produce an adverse consequence or loss; a current condition that leads to or enables cybersecurity risk
Consequence – the loss that results when a threat exploits one or more vulnerabilities; the loss is measured in relation to the status quo (i.e., current state)
The basic elements of risk were first introduced on slide 10. This slide takes those basic elements and maps them to the cybersecurity context.
From the cybersecurity perspective, a vulnerability is the passive element of risk. It exposes cyber technologies (e.g., software application, software-reliant system) to threats and the losses that those threats can produce. However, by itself, a vulnerability will not cause an entity to suffer a loss or experience an adverse consequence; rather, the vulnerability makes the entity susceptible to the effects of a threat .

## Slide 35: Task 2 Questions: Identify Threat
What scenarios are putting the target at risk?
  The actor poses as another actor or entity.
  Information or code is modified.
  Sensitive or proprietary information is viewed by the actor or other individuals.
  Access to important information or services is interrupted, temporarily unavailable, or unusable.
  Information is destroyed or lost.
  The actor (human) denies having performed an action that other parties can neither confirm nor contradict.
  The actor or other gains system access and privileges that he or she is not supposed to have.
Who or what is the source of the risk?
What is the motive of the source (if applicable)?
How is the target affected?
Notes: This slide highlights the key questions answered when performing Sub-Task 2.1.
The goal of this sub-task is to identify threats that are causing concern.
The first component of threat, actor, is the source of the threat. It describes who or what causes the threat. Examples of typical actors for cybersecurity threats include:
Outsider – a person with an outsider’s knowledge of the organization
Insider – a person with an insider’s knowledge of the organization
Malicious code – code that is intended to cause undesired effects, security breaches, or damage to a system (e.g., scripts, viruses, worms, Trojan horses, backdoors, and malicious active content).
Motive is the second component of a threat. It defines the reason why the actor attempts to carry out the threat. Examples of motive include:
Intentional or malicious – a person intentionally tries to cause the action
Accidental – a person inadvertently causes the action to occur
In general, motive applies only to human actors. The final component of threat, action, describes what the actor does to place the target at risk.

## Slide 36: Example: Threat
An outside attacker with malicious intent obtains a valid certificate and uses it to send an illegitimate CAP-compliant message that sends people to a dangerous location.
Threat components :
  Actor—a person with an outsider’s knowledge of the organization
  Motive—malicious intent
  Action—the actor obtains a valid certificate and uses it to send an illegitimate CAP-compliant message that sends people to a dangerous location
Notes: This slide illustrates a threat to the AOS.

## Slide 37: Task 2 Question: Establish Consequence
If the threat occurs, what impacts might ensue?
  Health and safety issues
  Financial losses
  Productivity loses
  Loss of reputation
  Other
Notes: This slide highlights the key questions answered when performing Sub-Task 2.2.
The goal of this sub-task is to establish the consequences that could be produced by the threat.
To focus the identification of consequences, it is often advisable to think about specific types of consequences, such as
health and safety issues
financial losses
productivity losses
loss of reputation
other

## Slide 38: Example: Consequence
People could be put in harm’s way, resulting in injuries and death.
Alert originators and state approvers could be held liable for damages.
The reputation of WEA could be damaged.
The reputations of alert originators could be damaged.
Future attacks could become more likely (i.e., copy-cat attacks).
Notes: This slide illustrates the range of consequences for the threat shown on slide 36. Consequences are generated by (1) examining the threat's impact on the workflow and (2) analyzing the threat's impact on key stakeholders.

## Slide 39: Task 2 Question: Identify Enablers
What conditions or circumstances are enabling the risk to occur?
  Organization, policy, or procedure weaknesses
  Technical weaknesses or vulnerabilities
  Actions of organizations staff (e.g., IT staff, users)
  Actions of collaborators or partners
  Interfaces of systems
  Data flows
  Software or system design
  Other
Notes: This slide highlights the key questions answered when performing Sub-Task 2.3.
The goal of this sub-task is to determine the conditions or circumstances that will allow the risk (threat and consequence) to occur. These conditions or circumstances are referred to collectively as enablers and can include vulnerabilities, occurrence of related risks, actions that people might take, and dependencies on related technologies and data.

## Slide 40: Example: Enablers -1
A valid certificate could be captured by an attacker.
  Certificates are sent to recipients in encrypted email. This email is replicated in many locations, including
    Computers of recipients
    Email servers
    Email server/recipient computer back-ups
    Off-site storage of backup tapes
  The attacker could compromise the Emergency Operations Center or vendor to gain access to the certificate (e.g., through social engineering).
  Limited control over the distribution and use of certificates could enable an attacker to obtain access to a certificate.
Unencrypted certificates could be stored on recipient’s systems.
Management of certificates is performed manually.
Notes: This slide illustrates the conditions and circumstances that enable the threat (slide 36) and consequences (slide 38) to occur.

## Slide 41: Example: Enablers -2
An Emergency Operations Center’s certificate would provide an attacker with access to all IPAWS capabilities.
The knowledge of what constitutes a CAP-compliant message is publicly documented.
The number of vendors that provide Alert Originating System (AOS) software is small. Each vendor controls a large number of certificates. A compromised vendor could provide an attacker with many potential targets.
Notes: This slide continues the list of enablers from slide 40.

## Slide 42: Task 2: Risk Statement
A risk statement is a succinct and unique description of a risk.
Risk statements typically describe
  A circumstance with the potential to produce loss (i.e., threat)
  The loss that will occur if that circumstance is realized (i.e., consequence)
The if-then format is often used to capture a risk.
  The if part of the statement describes the threat.
  The then part conveys a summary of the consequences.
Notes: This slide highlights the key questions answered when performing Sub-Task 2.4.
The goal of this sub-task is to document a risk statement for each risk that is identified. A risk statement is a succinct and specific description of a risk. Risk statements typically describe (1) a circumstance with the potential to produce loss (i.e., threat) and (2) the loss that will occur if that circumstance is realized (i.e., consequence). The if-then format is often used to capture a risk. The if part of the statement describes the threat, while the then part summarizes the consequences.

## Slide 43: Example: Risk Statement
If an outside attacker with malicious intent obtains a valid certificate and uses it to send an illegitimate CAP-compliant message that sends people to a dangerous location, then health, safety, legal, financial, and reputation consequences could result.
Notes: This slide highlights the risk statement for the threat from slide 36 and the consequences from slide 38.

## Slide 44: Example: Risk Scenario
Notes: This slide illustrates the risk from slide 43 in a scenario format. Here, the three elements of the risk (threat, enablers, consequences) are featured. A scenario-based expression of a risk can be useful for communicating the risk to certain audiences.

## Slide 45: Analyze Risk (Task 3)
Each risk is analyzed in relation to predefined criteria.
Sub-tasks:
  Establish probability.
  Establish impact.
  Determine risk exposure.
Notes: Task 3 comprises three sub-tasks:
Establish probability. (Sub-Task 3.1)
Establish impact. (Sub-Task 3.2)
Determine risk exposure. (Sub-Task 3.3)
The overarching goal of Task 3 is to analyze each risk identified during Task 2 in relation to predefined criteria.

## Slide 46: Task 3 Questions: Establish Probability
What is the probability that the risk will occur?
What is the rationale for your estimate of the risk’s probability?
Notes: This slide highlights the key questions answered when performing Sub-Task 3.1.
The goal of this sub-task is to establish the probability for each risk that is identified. Probability provides a measure of the likelihood that a risk will occur.

## Slide 47: Probability Criteria
Notes: Probability is evaluated in relation to a set of predefined criteria. These criteria provide definitions for values of probability. Qualitative risk assessments can define different levels of probability values, such as
Three levels – likely, occasional, remote
Five levels – frequent, likely, occasional, remote, rare
This slide shows criteria for a five levels of probability. Criteria for evaluating probability must be tailored to the operational context in which risk is being evaluated.

## Slide 48: Example: Probability
Probability:
  Rare
Rationale:
  This risk requires that a complex sequence of events occurs.
  The attacker has to be highly motivated.
  An event that requires an alert to be issued must already be imminent. People will likely verify WEA messages through other channels. To make maximize the impact, the attacker will likely take advantage of an impending event.
  WEA will need to have an established track record of success for this risk to be realized. Otherwise, people might not be inclined to follow the instructions provided in the illegitimate CAP-compliant message.
Notes: This slide shows the probability value for the risk being analyzed. (See slide 43 for the risk statement.) The rationale for selecting the probability value is also documented.

## Slide 49: Task 3 Questions: Establish Impact
If the risk were to occur, what would its impact be?
What is the rationale for your estimate of the risk’s impact?
Notes: This slide highlights the key questions answered when performing Sub-Task 3.2.
The goal of this sub-task is to establish the impact of each risk that is identified. Impact provides a measure of the severity of a risk’s consequence if the risk were to occur.

## Slide 50: Impact Criteria
Notes: Impact is evaluated in relation to a set of predefined criteria. These criteria provide definitions for values of impact. Qualitative risk assessments can define different levels of impact values, such as
Three levels – high, medium, low
Five levels – maximum, high, medium, low, minimum
This slide shows criteria for a five levels of impact. Criteria for evaluating impact must be tailored to the operational context in which risk is being evaluated.

## Slide 51: Example: Impact
Impact:
  High-Maximum
Rationale:
  The impact will ultimately depend on the severity of the event that is about to occur.
  Health and safety damages could be severe, leading to potentially large legal liabilities.
  The reputation of WEA could be severely damaged beyond repair.
Notes: This slide shows the impact value for the risk being analyzed. (See slide 43 for the risk statement.) The rationale for selecting the impact value is also documented.
For the risk being analyzed, note that the impact value was judged to be between high and maximum based on the criteria.

## Slide 52: Task 3 Question: Determine Risk Exposure
Based on the estimated values of probability and impact, what is the resulting risk exposure?
Notes: This slide highlights the key question answered when performing Sub-Task 3.3.
The goal of this sub-task is to establish the risk exposure for each risk that is identified. Risk exposure provides a measure of the magnitude of a risk based on its values of probability and impact.

## Slide 53: Risk Exposure Matrix
Notes: Risk exposure is evaluated in relation to a set of predefined criteria. A matrix is used to derive risk exposure from the individual values of probability and impact.. Qualitative risk assessments can define different levels of risk exposure, such as
Three levels – high, medium, low
Five levels – maximum, high, medium, low, minimum
This slide shows a matrix for a five levels of risk exposure. Criteria for deriving risk exposure must be tailored to the operational context in which risk is being evaluated.

## Slide 54: Example: Risk Exposure
Notes: Risk exposure is determined using the current values of probability and impact. For the selected risk, the probability was determined to be rare and the impact was determined to be between high and maximum.
As shown in the figure, risk exposure is the intersection between the probability and impact values. As a result, the risk exposure for this example is low-medium.

## Slide 55: Determine Control Approach (Task 4)
A strategy for controlling each risk is determined based on
  Predefined criteria
  Current constraints (e.g., resources and funding available for control activities)
Control approaches for security risks include the following:
  Accept—If a risk occurs, its consequences will be tolerated.
  Transfer—A risk is shifted to another party (e.g., through insurance or outsourcing).
  Avoid—Activities are restructured to eliminate the possibility of a risk occurring.
  Mitigate—Actions are implemented in an attempt to reduce or contain a risk.
Sub-tasks:
  Prioritize risks.
  Select control approach.
Notes: Task 4 comprises two sub-tasks:
Prioritize risks. (Sub-Task 4.1)
Select control approach. (Sub-Task 4.2)
The overarching goal of Task 4 is to decide how to address each risk. The strategy for controlling a risk is based on the measures for the risk (i.e., probability, impact, and risk exposure), which are established during the risk assessment. Decision-making criteria (e.g., for prioritizing risks or deciding when to escalate risks within an organization) may also be used to help determine the appropriate strategy for controlling a risk. Common control approaches include:
Accept – If a risk occurs, its consequences will be tolerated; no proactive action to address the risk will be taken. When a risk is accepted, the rationale for doing so is documented.
Transfer – A risk is shifted to another party (e.g., through insurance or outsourcing).
Avoid – Activities are restructured to eliminate the possibility of a risk occurring.
Mitigate – Actions are implemented in an attempt to reduce or contain a risk.

## Slide 56: Task 4 Question: Prioritize Risks
Which risks are of highest priority?
  Use impact as the primary factor for prioritizing security risks.
    Risks with the largest impacts are deemed to be of highest priority.
  Use probability as the secondary factor for prioritizing security risks.
    Probability is used to prioritize risks that have equal impacts.
    Risks of equal impact with the largest probabilities are considered to be the highest priority risks.
Notes: This slide highlights the key question answered when performing Sub-Task 4.1.
The goal of this sub-task is to prioritize risks based on their values of impact, probability, and risk exposure.
The following guidelines can be used when prioritizing a list of risks:
Use impact as the primary factor for prioritizing cybersecurity risks. Risks with the largest impacts are deemed to be of highest priority.
Use probability as the secondary factor for prioritizing cybersecurity risks. Probability is used to prioritize risks that have equal impacts. Risks of equal impact with the largest probabilities are considered to be the highest priority risks.
The prioritization guidelines should be tailored to the decision-making needs of key stakeholders.

## Slide 57: Example: Prioritized Risk Spreadsheet
Notes: This slide shows a spreadsheet that documents the results of risk prioritization. The risk that has been analyzed in this presentation is Risk 1 from the spreadsheet. The spreadsheet show how Risk1 ranks in relation to other risks that were identified.

## Slide 58: Task 4 Questions: Select Control Approach
What approach will be used to control the risk?
  Accept
  Transfer
  Avoid
  Mitigate
What is the rationale for choosing that approach?
Notes: This slide highlights the key questions answered when performing Sub-Task 4.2.
The goal of this sub-task is to select a control approach for each risk that has been identified. Common control approaches include:
Accept – If a risk occurs, its consequences will be tolerated; no proactive action to address the risk will be taken. When a risk is accepted, the rationale for doing so is documented.
Transfer – A risk is shifted to another party (e.g., through insurance or outsourcing).
Avoid – Activities are restructured to eliminate the possibility of a risk occurring.
Mitigate – Actions are implemented in an attempt to reduce or contain a risk.

## Slide 59: Example: Control Approach
Control approach:
  Mitigate
Rationale:
  This risk could cause severe damages if it occurs, which makes it a good candidate for mitigation.
  Mitigations for this risk will be relatively cost effective.
Notes: This slide shows the control approach for the risk that has been analyzed in this presentation. The rationale for selecting the control approach is also documented.

## Slide 60: Example: Risk Spreadsheet with Control Approach
Notes: This slide shows the risk spreadsheet from slide 57with the control approach that was selected for each risk.

## Slide 61: Develop Control Plan (Task 5)
A control plan is defined and documented for all security risks that are not accepted (i.e., risks that will be mitigated, transferred, or avoided).
Sub-tasks:
  Review data.
  Establish control requirements.
Notes: Task 5 comprises two sub-tasks:
Review data. (Sub-Task 5.1)
Establish control requirements. (Sub-Task 5.2)
The overarching goal of Task 5 is to develop a control plan for each risk for any cybersecurity risk that is not accepted. A control plan defines a set of actions for implementing the selected control approach. For risks that are being mitigated, their plans can include actions from the following categories:
Monitor and respond – Monitor the threat and take action when it is detected.
Protect – Implement protection measures to reduce vulnerability to the threat and to minimize any consequences that might occur.
Recover – Recover from the risk if the consequences or losses are realized.

## Slide 62: Task 5: Review Data
Operational context from Task 1:
  Mission and objective(s) of the workflow/mission thread
  Steps required to complete the workflow/mission thread
  Technologies (e.g., systems, applications, software, hardware) that support the workflow/mission thread
  How the target of the analysis supports the workflow/mission thread
  How the target of the analysis interfaces with other technologies
  The flow of data in relation to the target of the analysis
Risk data:
  Threat, enablers, and consequences from Task 2
  Impact and rationale, probability and rationale, and risk exposure from Task 3
  Control approach and rationale from Task 4
Risk spreadsheet
Notes: This slide highlights the data that are reviewed during Sub-Task 5.1.
The overarching goal of Task 5 is to develop a control plan for each risk for any cybersecurity risk that will be mitigated, transferred, or avoided.

## Slide 63: Task 5 Questions: Establish Control Requirements -1
Transfer:
  What can be done to transfer the risk?
  How can the risk be shifted to another party?
  How will you know that the transfer works? Will you be adversely affected if the other party ignores the transfer?
Avoid:
  What can be done to avoid the risk?
  How can activities be restructured [or requirements altered] to eliminate the possibility of the risk occurring?
Notes: This slide highlights the key questions answered when performing Sub-Task 5.2. The questions on this slide are for risks that are being transferred or avoided.

## Slide 64: Task 5 Questions: Establish Control Requirements -2
Mitigate:
  What can be done to mitigate the risk?
  Which actions can be implemented to reduce or contain the risk?
    Monitor and Respond:
      What can be done to monitor and respond to the threat?
    Protect/Resist:
      What can be done to protect against or resist the threat? What can be done to protect against or resist the consequence?
    Recover:
      What can be done to recover from the risk when it occurs?
Notes: This slide continues the list of key questions from slide 63. The questions on this slide are for risks that are being mitigated.

## Slide 65: Example: Mitigation Plan -1
Monitor and Respond
  IPAWS should send an alert receipt acknowledgement to an email address designated in the Memorandum of Agreement (MoA). (This approach uses an alternate communication mechanism from the sending channel.) The alert originator should monitor the IPAWS acknowledgements sent to the designated email address. The alert originator should send a cancellation for any false alerts that are issued.
  The alert originator should designate a representative for each distribution region to monitor for false alerts. The representative should have a handset capable of receiving alerts that are issued. If a false alert is issued, the designated representative would receive the alert and should then initiate the process for sending a cancellation for the false alert.
Notes: This slide presents part 1 of the mitigation plan for the risk being analyzed (risk 1 from the spreadsheet on slide 60). Mitigation actions for monitor and respond are shown.

## Slide 66: Example: Mitigation Plan -2
Protect
  The alert originating system should use strong security controls to protect certificates.
    Access to certificates should be monitored.
    Encryption controls should be used for certificates during transit and storage.
    Access to certificates should be limited based on role.
  All alert transactions should have controls (e.g., time stamp) to ensure that they cannot be rebroadcast at a later time. (Note: This requirement requires that the sender time stamps the alert appropriately. The receiver of the alert would need to check the time stamp to determine whether the alert is legitimate or a relay of a previous alert.)
  Certificates should expire and be replaced on a periodic basis.
  The alert originator should provide user training about security procedures and controls.
Notes: This slide presents part 2 of the mitigation plan for the risk being analyzed (risk 1 from the spreadsheet on slide 60). Mitigation actions for protect are shown.

## Slide 67: Example: Mitigation Plan -3
Protect (cont.)
  Certificates should expire and be replaced on a periodic basis.
  The alert originator should provide user training about security procedures and controls.
Notes: This slide presents part 3 of the mitigation plan for the risk being analyzed (risk 1 from the spreadsheet on slide 60). Additional mitigation actions for protect are shown.

## Slide 68: Example: Mitigation Plan -4
Recover
  The alert originator should quickly issue a cancellation before people have a chance to respond to the false alert (i.e., before they have a chance to go to the dangerous location). This might require alert originators to provide additional training and to conduct additional operational exercises.
  The alert originator should notify FEMA to determine how to cancel the compromised certificate.
Notes: This slide presents part 4 of the mitigation plan for the risk being analyzed (risk 1 from the spreadsheet on slide 60). Mitigation actions for recover are shown.

## Slide 69: Summary
Notes: Topic 4: Summary
This topic highlights the key points of the presentation.
.

## Slide 70: Key Points -1
The basic goal of risk analysis is to provide decision makers
  With the information they need
  When they need it
  In the right form
If decisions are not influenced by risk analysis activities, then risk analysis provides no added value.
Risks, issues/problems, opportunities, and strengths are part of an interrelated causal chain of conditions and events that must be managed.
  Mission risk aggregates the effects of multiple conditions and events on a system’s ability to achieve its mission.
  Event risk is the probability that an event will lead to a negative consequence or loss.
Notes: This slide summarizes some of the key points from this presentation.
Risk is defined as the probability of suffering harm or loss. Risk management is a systematic approach for minimizing exposure to potential losses. It provides a disciplined environment for
continuously assessing what could go wrong (assess risk)
determining which risks to address (plan for controlling risk)
implementing actions to address high-priority risks and bring those risks within tolerance (plan for controlling risk)
The main goal of any risk management process is to provide decision makers
with the information they need
when they need it
in the right form
If decisions are not influenced by risk analysis activities, then risk analysis provides no added value.
The success or failure of a mission is influenced by the range of circumstances that are present. Risks, issues/problems, opportunities, and strengths are part of an interrelated causal chain of conditions and events that must be managed. Effective risk management requires navigating through this causal chain, assessing the current potential for loss, and implementing strategies for minimizing the potential for loss.
The causal chain can be viewed from two distinct risk perspectives:
Mission risk aggregates the effects of multiple conditions and events on a system’s ability to achieve its mission.
Event risk is the probability that an event will lead to a negative consequence or loss.

## Slide 71: Key Points -2
The Security Engineering Risk Analyses (SERA) assesses operational security risks early in the software lifecycle.
  Requirements
  Architecture
  Design
The SERA method employs structured, systematic risk analysis to
  Handle the complex nature of security risk
  Identify and address design vulnerabilities early in the lifecycle (i.e., build security in)
Notes: The SERA method is designed for use during early life-cycle activities (e.g., during requirements, architecture, and design). It employs scenario-based risk analysis to handle the complex nature of cybersecurity risk. The goal is to identify design weaknesses early in the life cycle and enable corrective action to be taken. In this way, a subset of critical operational security risks can be mitigated long before a system is deployed.

## Slide 72: Publications and Resources -1
Cyber Security Engineering (CSE) Team Web Page http://www.cert.org/sse/
Alberts, Christopher & Dorofee, Audrey. Mission Risk Diagnostic (MRD) Method Description (CMU/SEI-2012-TN-005). Software Engineering Institute, Carnegie Mellon University, 2012. http://www.sei.cmu.edu/reports/12tn005.pdf
Alberts, Christopher; Allen, Julia; & Stoddard, Robert. Risk-Based Measurement and Analysis: Application to Software Security (CMU/SEI-2012-TN-004), Software Engineering Institute, Carnegie Mellon University, 2012. http://www.sei.cmu.edu/reports/12tn004.pdf
Notes: This slide provides publications and resources for more information on risk management.

## Slide 73: Publications and Resources -2
Alberts, Christopher & Dorofee, Audrey. A Framework for Categorizing Key Drivers of Risk (CMU/SEI-2009-TR-007). Software Engineering Institute, Carnegie Mellon University, 2009. http://www.sei.cmu.edu/library/abstracts/reports/09tr007.cfm
SEI Mission Success in Complex Environments (CSE) Special Project http://www.sei.cmu.edu/risk/
Notes: This slide provides additional publications and resources.

## Slide 74
Questions?
Notes: Answer any questions that participants might have.

## Slide 75: SQUARE Steps 3 & 4 (Developed by Nancy Mead)
Notes: © 2007 Carnegie Mellon University

## Slide 76: SQUARE Steps
  Agree on definitions.
  Identify assets and security goals.
  Develop artifacts to support security requirements definition.
  Assess risks.
  Select elicitation technique(s).
  Elicit security requirements.
  Categorize requirements.
  Prioritize requirements.
  Inspect requirements.

## Slide 77: SQUARE Step 3
Notes: © 2007 Carnegie Mellon University

## Slide 78: Step 3: Develop Artifacts
Types of artifacts to collect
  System architecture diagrams (should exist for the project)
Notes: Collect or create a set of artifacts of the system. These artifacts will help the RE team better understand the system and its different vulnerabilities.

## Slide 79: Step 3: Develop Artifacts
Types of artifacts to collect
Use case scenarios/ diagrams (should exist for the project)

## Slide 80: Step 3: Develop Artifacts
Types of artifacts to collect
Misuse case scenarios/ diagrams (exemplar misuse cases)
Notes: Note that projects that have not considered security will not have misuse cases. In those cases, the RE team will have to work with the stakeholders to develop the needed misuse cases.

## Slide 81: Step 3: Develop Artifacts
Types of artifacts to collect
Attack trees
Notes: Again, existence of attack trees implies that some attention has been paid to security. Attack trees are a formal hierarchical way of describing a threat to a system based on the type of attack. Goals are at the root and ways to achieve it are the leaves.
Explain the symbols used – and, or, scenario, and connector (no ‘and’s in the example)
Another type of artifact to collect (not on a slide): standardized templates and forms

## Slide 82: Step 3: Develop Artifacts
Enlist the aid of knowledgeable engineers from the organization.
Encourage stakeholders to preserve artifacts for future use.
Some artifacts should already exist.

## Slide 83: Step 3: Develop Artifacts
Requirements engineering team responsibilities
  Work with stakeholders and client organization to identify and collect as many artifacts as possible
Notes: RE team responsibilities: Work with stakeholders to gather as many relevant artifacts as possible.

## Slide 84: Step 3: Develop Artifacts
Stakeholder responsibilities
  Generate or collect system artifacts
  Present artifacts to the requirements engineering team
Notes: Stakeholder responsibilities: Collect artifacts and present them to RE team.

## Slide 85: Step 3: Develop Artifacts
Joint responsibilities
  Generate and review some of the artifacts
  Verify the accuracy and completeness of all artifacts
Notes: Joint responsibilities: Both teams should verify the accuracy of the artifacts.

## Slide 86: Step 3: Develop Artifacts
Exit criteria
  A set of artifacts for the system generated by a collaborative effort between the requirements engineering team and the stakeholders
Notes: Exit criteria: Set of artifacts collected by both the RE team and the clients

## Slide 87: Step 3 – Exercise (25 Minutes)
  Task: Generate artifacts
  Exit Criteria:
  Both teams should have discussed ,documented, and verified all the artifacts
  [[
  For the purpose of this workshop, two use cases and four misuse cases are provided.
  Both teams should read and follow the instructions given in your respective documents to fill out the incomplete sections, which are specified in bold.
STEP 1 | STEP 2 | STEP 3 | STEP 4 | STEP 5 | STEP 6 | STEP 7 | STEP 8 | STEP 9

## Slide 88: Step 3 – Report on Exercise (15 Minutes)
STEP 1 | STEP 2 | STEP 3 | STEP 4 | STEP 5 | STEP 6 | STEP 7 | STEP 8 | STEP 9
Notes: 15 minutes for student reports

## Slide 89: SQUARE Step 4
Notes: © 2007 Carnegie Mellon University

## Slide 90: Step 4: Perform Risk Assessment
The stakeholders and the requirements engineering team must identify
  Vulnerabilities and threats that face the system
  Likelihood that threats will materialize as real attacks
  Potential consequences of an attack
By doing so, they can
  Prevent implementing unnecessary countermeasures
  Aid in eliciting and prioritizing security requirements
Notes: Identify the vulnerabilities and threats that face the system, the likelihood that the threats will materialize as real attacks, and any potential consequences of an attack. Without a risk assessment, organizations can be tempted to implement security requirements or countermeasures without a good rationale.

## Slide 91: Step 4: Perform Risk Assessment
Risk assessment methods
  General Accounting Office model [GAO 99]
  National Institute of Standards and Technology model (recommended) [Stoneburner 02]
  NSA’s INFOSEC Assessment Technology [NSA 04]
  Shawn Butler’s Security Attribute Evaluation Method [Butler 02]
  CMU’s “V-RATE” method [Lipson 01]
  Yacov Haimes’s RFRM model (recommended) [Haimes 04]
  CMU’s Survivable Systems Analysis method [Mead 02]
  Martin Feather’s DDP model [Cornford 04]
Notes: This is a sample set of risk assessment methods. They were rated subjectively and a subset of the methods was used for risk assessment. There are other methods out there, and the selection of methods may depend on the organization.

## Slide 92: Step 4: Perform Risk Assessment
Risk assessment example (NIST model)
  Six relevant steps
    Threat identification
    Vulnerability identification
    Control analysis
    Likelihood determination
    Impact analysis
    Risk determination

## Slide 93: Step 4: Perform Risk Assessment
Risk assessment example (NIST model)

## Slide 94: Step 4: Perform Risk Assessment
Classification
  Each risk classified according to likelihood
  Classifications help identify a quantifiable, verifiable response
Notes: After the threats have been identified by the risk assessment method, they must be classified according to likelihoods. Again, this will aid in prioritizing the security requirements that are generated at a later stage. For each threat identified, a corresponding security requirement can identify a quantifiable, verifiable response. For instance, a requirement might describe speed of containment, cost of recovery, or limit to the damage that can be done to the system’s functionality.

## Slide 95: Step 4: Perform Risk Assessment
Requirements engineering team responsibilities
  Facilitate the completion of a structured risk assessment
  Review the results of the risk assessment and share them with stakeholders
Notes: RE team responsibilities: Facilitate the completion of a structured risk assessment, likely performed by an external risk expert. Review the results of the risk assessment and share them with stakeholders.
Risks should be based on the facts that are known. “What if” is not really a risk.

## Slide 96: Step 4: Perform Risk Assessment
Stakeholder responsibilities
  Present material to the RE team
  Discuss the different artifacts
Notes: Stakeholder responsibilities: Present material to the RE team and discuss the different artifacts.

## Slide 97: Step 4: Perform Risk Assessment
Exit criteria
  All vulnerabilities and threats are identified according to likelihood.
  Results are well documented and shared with the stakeholders.
Notes: Exit criteria: All vulnerabilities and threats are identified according to likelihood. Results are well documented and shared with the stakeholders.

## Slide 98: Step 4 – Exercise (20 Minutes)
  Task: Identify risks, evaluate, and prioritize
  Exit Criteria:
  Risks should be identified, evaluated, and prioritized.
  For the purpose of this workshop, a risk assessment method will be given to you.
  Risks should be evaluated based on severity and probability as well as the cost and likelihood of success of the mitigation.
STEP 1 | STEP 2 | STEP 3 | STEP 4 | STEP 5 | STEP 6 | STEP 7 | STEP 8 | STEP 9

## Slide 99: Step 4 – Report on Exercise (15 Minutes)
STEP 1 | STEP 2 | STEP 3 | STEP 4 | STEP 5 | STEP 6 | STEP 7 | STEP 8 | STEP 9
Notes: 15 minutes for student reports

## Slide 100
Questions?