## Slide 1
Leading a Development Team
Process Discipline

## Slide 3: Initial Weekly Meeting Exercise
  A 15-minute exercise followed by discussion.

## Slide 4: Topics
Process basics
The importance of process discipline
Establishing process discipline
Rogue Pilot Exercise
Keeping On Track

## Slide 5
What is a process?

## Slide 6: Definitions of Process
A systematic series of actions directed to some end.
Dictionary.com
A method of doing or producing something.
World English Dictionary
A documented expression of a set of activities to achieve a given purpose.
CMMI V1.2
IEEE 12207
A set of interrelated or interacting activities which transforms inputs into outputs.

## Slide 7: Process Descriptions
Organizational
Project
Personal

## Slide 8: The Personal Process
Organizational and project process descriptions are helpful for providing context, but to actually use one of these processes, you need an operational process description.
This operational description is called a personal process. It guides a team member in knowing
  precisely what to do
  the order in which to do it

## Slide 9
Why define and describe a process?

## Slide 10: Why Define and Use a Personal Process?
Benefit | Description
Consistency | Results will be more consistent and predictable when a repeatable process is used.
Efficiency | Your work is structured and guided. Rework is reduced when the correct steps are followed.
Improvement | A defined and measured process enables you to determine what steps are taking the most time causing the most problems least effective and/or efficient

## Slide 11: The TSP Process and Measurement Framework
Process scripts
Guidance on how to use your process and refers you to pertinent standards, forms, and measures.
Measurements
Defined measures that provide helpful feedback about performance.
Forms
Provides consistency for data collection activities.
Standards
Operational definitions to support uniform implementation.

## Slide 12: Relationships Within the Framework
Process scripts
Measurements
Forms
Standards
Assesses performance against
Specifies which to use
Provides operational definitions for
Specifies which to use and how to use
Used to collect
Provides definitions for terms used in
Specifies which to use
Records instantiation of

## Slide 13: Elements of Process Scripts
Element | Description
Name | Process name.
Purpose | Succinct objective of the process.
Entry criteria | The conditions that must be met before the process can be performed.
Phases (or steps) | The phases or steps to be performed.
Exit criteria | The conditions that must be met in order to complete the process successfully.

## Slide 14: Example: Process Script

## Slide 15: TSP Measures

## Slide 16: The TSP Core Measures
Measurement is an essential construct that is woven into the fabric of your personal process.
Measurement is the only way to really know how well your process is performing.
In the TSP, there are four core measures
Size
Time
Defects
Schedule
Measures
Description
Size of the product
Effort time spent in a project phase
Defects injected and removed during a phase
Date that a task is completed

## Slide 17: Core Measures Are Estimated and Then Tracked
At the beginning of a project the work is planned and divided into a set of tasks or activities called phases. The core measures are estimated.
  product size
  time-in-phase
  defects injected into a phase
  defects found in a phase
  task completion dates
During the project, these measures are collected in real time.
  time-in-phase
  defect type injected in phase
  find/fix time for each defect
  task completion dates
When a product has been completed
  size is measured

## Slide 18: Measurements
Collecting and analyzing these four core measures will enable you to
  know what to improve the next time around
  estimate and plan future projects more accurately

## Slide 19: TSP Forms

## Slide 20: Examples of Forms Used in TSP
Task | Duration | Interrupt time | Net time | Date & timestamp | Comments
Time log
Description | Defect type | Found in | Phase injected | Phase removed | Find & fix time | Date & timestamp
Defect log

## Slide 21: Tool Support For Data Collection
Collecting the TSP core measures would be impractical in the absence of software support.
The TSP software tool provides support for collecting the four core measures.
Data is collected against the tasks within each team member’s plan.
The personal tracking data is consolidated into the team plan on a weekly basis.
Team plan
Tom’s Personal plan
Bill’s Personal plan
Joe’s Personal plan

## Slide 22: TSP Standards

## Slide 23: Example of a Standard
Type Number | Type Name | Description
10 | Omission | A requirement is missing.
20 | Ambiguous | There could be multiple interpretations of the requirement.
30 | Duplicate | A similar requirement exists elsewhere.
40 | Unclear | The requirement is unclear.
50 | Incorrect | The requirement is incorrect.
60 | Inconsistent | The requirement is not consistent with another requirement.
70 | Extraneous information | The requirement describes not just “what” but “how.”
Requirement Defect Types

## Slide 24: Putting It All Together
Process Script
Standards
guide
Process Performance
Time Log Form
Defect Log Form
real-time measures collected
Product
Inputs

## Slide 25: Bird’s Eye View of the Process
Data
Project and Product Objectives
Product Versions
Plans
Refined Objectives
Phase or Cycle
TSP Launch or Re-launch
Postmortem
Analysis
Lessons Learned
Execute
Measure
Weekly Review

## Slide 26: Daily Collection of Data Against the Process
Set priorities for the day
Define task order
Execute the task
Track task time
Record defects found & fixed*
Mark task complete
Record total defects found & fixed
Record total task time
Record completion date
Record actual product part size
* Including defect type and defect find/fix time for each defect.
Compiled
Compiled

## Slide 27: Using the Process Data
Phase or Cycle
Execute
Measure
Weekly Review
Adjustments are made to the process and/or to the plan based on measurement feedback.
The data is used throughout to assess process performance.

## Slide 28: The Value of Defined Processes
Defined processes
  provide helpful guidance for conducting the work
  foster a shared understanding of how the work is done across the team
  establish a basis for sound measurement and performance analysis
  provide a foundation for improvement (it’s difficult or impossible to improve something that is not defined)
Processes will, and should, change over time as you find better ways for performing your work.
Process scripts must be changed to reflect your best practices.

## Slide 29: Topics
Process basics
The importance of process discipline
Establishing process discipline
Rogue Pilot Exercise
Keeping On Track

## Slide 30
What is process discipline?

## Slide 31: Process Discipline Defined
Activity, exercise, or a regimen that develops and improves skill.
Behavior and order maintained by training and control.
- www.dictionary.com
In process terms, discipline refers to the fidelity with which teams follow their defined processes.
Highly disciplined teams
  thoroughly plan their work
  rigorously follow their processes
  consistently gather and analyze their data
Undisciplined teams will be less thorough in some or all of these areas.
Discipline
Process Discipline

## Slide 32
Why is process discipline important?

## Slide 33: Why is Process Discipline Important?
If team members (even one) are using undisciplined practices, it affects
  quality
  schedule
  cost
The plan is based on the team’s process.
  If the team doesn’t follow the process, it will not be working according to the plan.
  If the team is not working according to the plan, then it cannot track progress against the plan.
Teams are more likely to produce and follow the team’s processes when they are motivated to do so by their peers, leaders, and managers.

## Slide 34: In the Absence of Process Discipline …
Phase or Cycle
Execute
Measure
Weekly Review
There is a risk that flawed interpretations will be made based on the invalid data.
The process you thought you were measuring is not what was actually measured.
.

## Slide 35
Why do some people lack process discipline?

## Slide 36: TSP Process Behaviors
The process behaviors required of TSP teams are
  following defined processes
  gathering and recording process data
  using these data to track, manage, and improve the work
Gathering and recording process data is
  the most difficult
  the most important

## Slide 37: Topics
Process basics
The importance of process discipline
Establishing process discipline
Rogue Pilot Exercise
Keeping On Track

## Slide 38
How can you help establish process discipline within the team?

## Slide 39: How to Establish Process Discipline
Set the example.
Require that the team document and follow their processes.
Encourage the team role managers to motivate process discipline within the team.
Talk with the team members to emphasize the importance and the benefits of process discipline.

## Slide 40: Lead by Example
A key to getting the team to follow the defined process is your behavior.
If you don’t follow the process and require that the team members follow the process, they are unlikely to do so.
A major opportunity for you to demonstrate process discipline is during the weekly meeting.

## Slide 41: Use the TSP Weekly Meeting to Set an Example
The script WEEK describes the process for the weekly meeting.*
After following the script a few times, some may be tempted to conduct the meeting without consulting the script.
The danger here is that without meaning to, process steps are inadvertently skipped. For example,
  meeting roles are not assigned
  no agenda or the agenda is not reviewed at beginning of the meeting
  the agenda isn’t followed
  action items are not recorded or reviewed at end of meeting
  a meeting report isn’t produced and distributed
When process steps are skipped, weekly meetings are inefficient and less productive.
Your behavior in the weekly meeting sets the standard for your team.
* See the TSP script, WEEK, included at the end of this course module.

## Slide 42: Following the Process
The key questions are
  Are the team’s processes documented?
  Are the team members following the processes?
Who, on the team, can help you with understanding where the team stands with respect to these questions?

## Slide 43: Work with the Process Manager
The process manager is responsible for ensuring that the team’s processes are documented and followed.
Initially, the coach will be helping the process manager with their responsibilities.

## Slide 44: Are Processes Being Followed?
 |  | Time in Phase | 
Phase |  | Plan | Actual
Planning |  | 496.5 | 361.6
Requirements (REQ) |  | 52.0 | 33.0
System Test Plan |  | 8.5 | 6.3
REQ Inspection |  | 32.0 | 0.0
High-Level Design (HLD) |  | 26.5 | 3.5
Integration Test Plan |  | 4.5 | 2.5
HLD Inspection |  | 11.0 | 0.0
Detailed-Level Design (DLD) |  | 72.3 | 54.1
DLD Review |  | 11.0 | 7.9
Test Development |  | 5.5 | 7.5
DLD Inspection |  | 4.5 | 0.0
Code |  | 478.5 | 316.5
Code Review |  | 6.0 | 0.5
Code Inspection |  | 83.5 | 0.0
Unit Test |  | 5.0 | 5.2
Build &Integration Test |  | 3.3 | 5.5
System Test |  | 1368.8 | 862.7
Postmortem |  | 16.0 | 18.2
 | Totals | 2685.4 | 1685.0
You can also glean whether process discipline is an issue by reviewing data that is generated and stored in the plan.
Look at the plan summary form to the right.
  Does this team seem to be following its process?
  Why or why not?

## Slide 45: Visit Team Members
Visit each team member every few days to see how he or she is doing.
  Ensure that the team member is following the process and recording data.
  If a team member is not following the process and recording data, find out why.
    If it’s because the process is incomplete, inconvenient or not appropriate, then have the team fix the process.
    Otherwise, insist that the team member follow the process.
    The coach can help you to maintain process discipline by looking at individual data and providing detailed mentoring and coaching.

## Slide 46: Overcoming Resistance
You should expect there to be someone who will object to gathering data or trying anything new.
Guidelines for handling objections
  act quickly, but thoughtfully
  listen carefully to all complaints
  be firm
  be timely
Motivate the team to follow the process.
  Set goals that can be achieved by following the process.
  Recognize team and individual accomplishment.
Let’s revisit the initial weekly meeting exercise. How would you answer those questions now?

## Slide 47: Topics
Process basics
The importance of process discipline
Establishing process discipline
Rogue Pilot Exercise
Keeping On Track

## Slide 48: Rogue Pilot Exercise
Purpose:
  to understand the importance of establishing process discipline with all members of the team
  to acquire ideas about how to handle difficult team members
As homework:
  Read the rogue pilot case study.
  Answer the exercise questions.
  Be ready to discuss your answers with the class.
Tomorrow morning we will have a 30-minute class discussion.

## Slide 49: Messages to Remember
Process discipline is critical for teams that want to perform consistently and know how to improve.
Process discipline must be established at the outset.
The team leader establishes and promotes process discipline through the example they set.
The consequences of poor process discipline can be serious and far-reaching.
When team leader attention and motivation is lacking, team members may slip back into old habits.
With appropriate attention, process discipline will become routine over time.