Copyright 2018 Carnegie Mellon University.  All rights reserved.

This material is based upon work funded and supported by the Department of Defense under Contract No. FA8721-05-C-0003 with Carnegie Mellon University for the operation of the Software Engineering Institute, a federally funded research and development center.

Any opinions, findings and conclusions or recommendations expressed in this material are those of the author(s) and do not necessarily reflect the views of the United States Department of Defense.

NO WARRANTY. THIS MATERIAL IS FURNISHED ON AN “AS-IS” BASIS WITH NO WARRANTIES OF ANY KIND, EITHER EXPRESSED OR IMPLIED, INCLUDING, BUT NOT LIMITED TO, WARRANTY OF FITNESS FOR PURPOSE OR MERCHANTABILITY, ANY WARRANTY WITH RESPECT TO FREEDOM FROM PATENT, TRADEMARK, OR COPYRIGHT INFRINGEMENT, OR THIRD PARTY INTELLECTUAL PROPERTY RIGHTS.

[Distribution Statement A] This material has been approved for public release and unlimited distribution.  The United States Government has Unlimited Rights in this material as defined by DFARS 252.227-7013.

The text and illustrations in this material are licensed by Carnegie Mellon University under a Creative Commons Attribution 4.0 International License.

The Creative Commons license does not extend to logos, trade marks, or service marks of Carnegie Mellon University.

# Workbook for 
Maintaining the Plan Exercise

Managing TSP Teams

The Software Engineering Institute (SEI)

is a federally funded research and development center

sponsored by the U.S. Department of Defense and

operated by Carnegie Mellon University.

This material is approved for public release.

Distribution is limited by the Software Engineering Institute to attendees.

Managing TSP Teams

Maintaining the Plan Exercise

Overview

| #### Exercise #### Overview | The exercise includes the following topics. |  |
| --- | --- | --- |
|  | Section | See Page |
|  | Exercise Objectives | 2 |
|  | Exercise Instructions | 2 |
|  | Team TSP Data | 3 |

| Exercise Objectives | At the end of this exercise, participants will - be able to interpret team data to determine possible causes of deviation from the plan - be able to consider alternate actions to resolve the deviations from the plan - become familiar with the forms and tools used to support the maintenance of the baseline plan. |
| --- | --- |

| #### Exercise Instructions | The project is now entering its sixth week. The engineers have data through the first five weeks. Form into groups into groups of three to five and decide how to answer the following questions. - How badly exposed is the project's schedule? - What is the cause of this schedule problem? - What should the team do about it? You have 20 minutes to arrive at a group conclusion. Be prepared to make a 5-minute presentation to the entire class on your conclusions and why you reached them. Following all of the group presentations, there will be a class discussion of the exercise. |
| --- | --- |

.

Time:  20 minutes

.