## Slide 1
Managing TSP Teams
Module 11: PSP Planning - Quality
Notes: The course name line should be placed so that the bottom of the letters in the title are sitting on the horizontal guideline setting 1.24. Module number and title should be placed so that the bottom of the text letters are sitting on the horizontal guideline setting 0.00 (horizontal center of slide). If the module number/title line is so long that is wraps to two lines, nudge the text upward so that the bottom of the letters in the FIRST line of the module title is sitting on horizontal guideline setting 0.30.
2. The left margin is at vertical guideline 3.91 (left of center). The left edge of the text should touch this guideline.
3. Font setting for “Course Name” line is Arial Narrow, 32 points, bold. Font for the “Module” line is Arial Narrow, 45 points, bold. This information is on the slide body. The “distribution limited” and sponsorship statements are on the master slide. The font convention for these elements is Ariel, 16 points, bold. The footer information is Ariel, 10 points, bold.
4. Always change the month and year information in the footer (title master, slide master) if changes are made to the course material. This includes minor modifications such as correcting typos. Use the month and year in which the changes were made. Change the footers ONLY on modules that were actually changed. If necessary, change the copyright dates (title master, slide master) to the current year’s date.

## Slide 3: Module Overview
Defect planning
Removal efficiencies
Summary metrics

## Slide 4: Planning Process

## Slide 5: Defect Planning
The next step of the planning process is to project
  the likely number of defects that will be injected
  in what phases the defects will be injected
  in what phases the defects will be removed

## Slide 6: Estimating Defects Injected
To estimate the number of defects injected by phase, we use the following information.
  estimated new and changed (N&C) LOC
  historical data on
    total defects/KLOC
    percentage of defects injected by phase
The total defects injected can be estimated as defects = N&C LOC / 1000 * historic defects/KLOC.
Total defects are distributed using the “to date percentage” (To Date %) of defects injected by phase from the last project.

## Slide 7: Planning Defect Removal
To estimate the number of defects removed by phase, we use the following information.
  estimated total defects injected
  historical data on percentage of defects removed by phase
Distribute the estimated total defects using the
To Date % of defects injected by phase from the last project.

## Slide 8: Defect Removal Efficiency Measures
Defect removal rates show the number of defects removed per hour for
  design review
  code review
  compile
  unit test
Defect removal leverage compares the removal rates of the design review, code review, and compile phases to the unit test phase.

## Slide 9: Summary Measures Based on Plan Values

## Slide 10: Planning Summary
At this point, the engineer has completed the following planning steps.
  verified that (s)he understands the program requirements
  made a PROBE estimate for the program
    created a conceptual design
    estimated size and development time
  completed the plan column of the project plan summary form
    summary metrics
    program size data
    time in phase data
    defects injected and removed
    removal efficiencies

## Slide 11: Management Considerations
At this point, the project plan can be reviewed to see if the engineer is planning for quality.
  What yield is being planned? Is it 70% or greater?
  What are the planned design and code review rates? Are they less than 200 LOC/hour?
  What is the defect density in the compile phase? Is it less than 10 defects/KLOC?
  What is the defect density in the unit test phase? Is it less than 5 defects/KLOC?
  What is the ratio of design time to code time? Is it greater than 1.0?

## Slide 12: Messages to Remember
The cornerstone of a high-quality software process is early defect removal.
In the PSP planning phase, engineers produce a defect removal plan.
The project plan can be reviewed to see if engineers are planning for quality.
  Planning for early defect removal shows that the product is likely to be of high quality.
  Planning to remove defects in compile and test indicates that product quality is likely to suffer.