## Slide 1
Managing TSP Teams
Exercise 10: Coaching PSP-trained Developers
Notes: The course name line should be placed so that the bottom of the letters in the title are sitting on the horizontal guideline setting 1.24. Module number and title should be placed so that the bottom of the text letters are sitting on the horizontal guideline setting 0.00 (horizontal center of slide). If the module number/title line is so long that is wraps to two lines, nudge the text upward so that the bottom of the letters in the FIRST line of the module title is sitting on horizontal guideline setting 0.30.
2. The left margin is at vertical guideline 3.91 (left of center). The left edge of the text should touch this guideline.
3. Font setting for “Course Name” line is Arial Narrow, 32 points, bold. Font for the “Module” line is Arial Narrow, 45 points, bold. This information is on the slide body. The “distribution limited” and sponsorship statements are on the master slide. The font convention for these elements is Ariel, 16 points, bold. The footer information is Ariel, 10 points, bold.
4. Always change the month and year information in the footer (title master, slide master) if changes are made to the course material. This includes minor modifications such as correcting typos. Use the month and year in which the changes were made. Change the footers ONLY on modules that were actually changed. If necessary, change the copyright dates (title master, slide master) to the current year’s date.

## Slide 3: Exercise Objectives
This exercise will provide you with experience in
  reviewing engineers’ PSP plans
  identifying common problems
  providing suggestions for improvements

## Slide 4: Exercise Overview -1
We will examine a case study of an engineer, Otto, at four points.
  when he has completed his PSP plan (Part 1)
  before the compile phase in the first cycle (Part 2)
  at the end of the first cycle (Part 2a)
  at the completion of the PSP project (Part 3)

## Slide 5: Exercise Overview -2
We will divide the class into groups. Each group will
  review the case study
  formulate their conclusions and recommendations
  make a short presentation to the class
After the group presentations, we will have a discussion of the main points of each scenario.