## Slide 1
Managing TSP Teams
Module 7: Putting the TSP into Practice

## Slide 3: Module Overview
The introduction strategy
Establishing goals
The TSP and CMMI
The introduction approach
Introduction considerations

## Slide 4: The Introduction Strategy -1
Start by establishing goals.
  short term
  long term
A useful immediate goal is to prototype the TSP in your organization.
Longer term goals are needed to guide the broader TSP introduction strategy.

## Slide 5: The Introduction Strategy -2
The next steps are to
  define the overall strategy
  select the introduction approach
  assign responsibilities
  allocate resources
  make a detailed plan
  implement the plan

## Slide 6: The SEI Improvement Strategy
CMMI - Builds organizational capability
TSP - Improves team performance
PSP - Builds individual skill and discipline
Notes: 15

## Slide 7: TSP and CMMI are Complementary
Organization
Departments
Departments
Departments
Departments
Organizational-Based Improvement - CMMI
Project-Based
Improvement - TSP

## Slide 8: Accelerated Process Improvement
The average time it takes organizations to go from ML1 to ML4.
Integrating TSP introduction and CMM improvement efforts, NAVAIR organizations are achieving ML4 in less than half the average time.
ML1
ML4
30 months
ML1
ML2
26 months
ML3
23 months
ML4
36 months

## Slide 9: TSP-CMMI By Maturity Level

## Slide 10: The TSP Builds on CMMI
Ref: SEI Technical Report 2003-014

## Slide 11: Strategy Dimensions
The top-down strategy with the CMMI
  establishes a mature management environment
  develops transition skills
  provides experienced transition resources
The bottom-up strategy with PSP and TSP
  builds development skills
  provides process understanding
  rapidly improves priority projects
The CMMI and TSP
  can be used independently
  work well together

## Slide 12: The Introduction Approach
The TSP introduction approach must be unique for each organization.
Start with two to four TSP prototype projects.
  Define the prototype goals.
  Establish responsibilities.
  Get started.
First steps
  train a few pilot TSP teams and their managers
  launch the teams
  gather data and evaluate the results
  train internal instructors and coaches

## Slide 13: Selecting Pilot Projects
Pick 2 to 4 modest-sized pilot projects.
  3 to 15 team members
  4 to 18 month schedule
  software-intensive new development or enhancement
  representative of the organization’s work
Select teams with members and managers who are willing to participate.
Consider the group relationships.
  contractors
  organizational boundaries
  internal conflicts
Notes: Be aware of risks and the investment that you are making.

## Slide 14: Motivate Participation
Developers are reluctant to participate in experimental programs.
Emphasize that management has selected the TSP as a new direction for the organization.
Stress the opportunities to
  provide TSP experience for the entire organization
  establish a benchmark for future teams
  learn a new and exciting technology
Notes: Be aware of risks and the investment that you are making.

## Slide 15: Required Training
Executive strategy and planning seminar: 1 1/2 days
Management training: 2 days
Required team member training
  two-week PSP course for software professionals
  two-day personal process course for other professionals
Internal instructor/coach training
  PSP instructor: 5 days
  TSP launch coach: 5 days

## Slide 16: Introduction Timeline
Example timeline
  based on 9-12 month pilot projects
  initial results available in 6-12 months
  final results available in 12-18 months
  demonstrates TSP benefits
  rapidly builds high-performance teams
Task Q1 Q2 Q3 Q4 Q5 Q6
Executive training/kickoff session X
Select participants, develop schedule X
Train managers, developers, instructors X X X
Conduct TSP pilots X X
Build introduction team X X
Plan and initiate roll-out X

## Slide 17: Broad Introduction
The broader introduction effort repeats the pilot project steps across the organization.
  Define introduction goals and responsibilities.
  Work project by project.
  Build an experience base.
  Train managers as needed.
  Train developers.
  Launch projects with TSP.
Train additional instructor/coaches to increase the rate of adoption.
A 200-person software organization could achieve organization-wide use within 24 to 30 months.

## Slide 18: Introduction Considerations
There are six principal considerations for a successful transition.
  Name a transition champion.
  Define line management transition responsibilities.
  Allocate resources.
  Establish success criteria.
  Sustain the TSP.
  Maintain continuing oversight.
The following charts cover these topics.

## Slide 19: Transition Champion
Appoint a transition champion: Without one, little will get done.
The TSP champion is responsible for
  establishing the transition plan
  negotiating this plan with the product managers
  reviewing the plan with senior management
  monitoring and guiding the transition effort
  leading the dedicated transition resources

## Slide 20: Line Management Responsibility
The only people who can change the behavior of development groups are the group’s managers.
The transition team can support these changes but cannot make them happen.
In periodic performance reviews, regularly ask the line managers for transition status reports.

## Slide 21: Allocate Resources
Improvement takes work: Trained and qualified professionals must
  teach the courses, coach teams, draft policies, and provide guidance and support
  get help in solving problems
  lead the transition effort
  monitor and report on the work
The transition team must have sufficient resources.
  Small groups: 2 trained TSP instructor/coaches
  Larger groups: build toward 4% of the professional population

## Slide 22: Establish Success Criteria
What would success look like?
Define the truly successful outcome. Be specific.
  percent defect free product
  service and support cost improvements
  customer satisfaction measures
  cycle time acceleration
Publish these goals and consider them in reviews and evaluations.

## Slide 23: Sustaining the TSP
As with any disciplined activity, the TSP needs continuing reinforcement from management.
Establish regular quarterly management reviews.
  Review project performance.
  Examine key process measures.
  Establish and review benchmark comparisons.
Identify, recognize, and reward superior individual, team, and management work.

## Slide 24: Maintain Continuing Oversight
While goals, responsibilities, and resources are essential, they are not enough to sustain a major behavior change.
If you delegate transition oversight and appear to lose interest
  progress will be slow
  the effort will likely soon die out
If you take all of these steps and show continuing interest, TSP transition will be rapid and effective.

## Slide 25: Messages to Remember
The key to TSP introduction is management priority and support.
Transition will be rapid and effective if you
  set and track goals
  establish clear responsibilities
  measure and monitor the work
  recognize and reward superior performance
Notes: Go around the room and have everyone explain who they are and what their objectives are. Record the objectives on flip charts.