Table C11  PSP0 Planning Script

| Phase Number | Purpose | To guide the PSP planning process |
| --- | --- | --- |
|  | Entry Criteria | • Problem description • Project Plan Summary form • Time Recording Log |
| 1 | Program Requirements | • Produce or obtain a requirements statement for the program. • Ensure that the requirements statement is clear and unambiguous. • Resolve any questions. |
| 2 | Estimate Resources | Make your best estimate of the time required to develop this program. |
|  | Exit Criteria | • Documented requirements statement • Completed Project Plan Summary form with estimated development time data • Completed Time Recording Log |