Table C15  PSP0 Project Plan Summary Instructions

| Purpose | To hold the estimated and actual project data in a convenient and readily retrievable form |
| --- | --- |
| Header | Enter the following: • Your name and today’s date • The program name and number • The instructor’s name • The language you used to write the program |
| Time in Phase | • Under Plan, enter your original estimate of the total development time. • Under Actual, enter the actual time in minutes spent in each development phase. • Under To Date, enter the sum of the actual time and the To Date time from your most recently developed program. • Under To Date %, enter the percentage of To Date time in each phase. |
| Defects Injected | • Under Actual, enter the number of defects injected in each phase. • Under To Date, enter the sum of the actual number of defects injected in each phase and the To Date values from the most recently developed program. • Under To Date %, enter the percentage of the To Date defects injected by phase. |
| Defects Removed | • Under Actual, enter the number of defects removed in each phase. • Under To Date, enter the sum of the actual number of defects removed in each phase and the To Date values from the most recently developed program. • Under To Date %, enter the percentage of the To Date defects removed by phase. • After development, record any defects later found during program use, reuse, or modification. |