## Slide 1: Personal Software ProcessSM for Engineers: Part II Scaling Up To and Using the Team Software Process
Notes: <number>

## Slide 3: Lecture Topics
Using the Personal Software Process
  using the PSP
  scalability principles
  development strategies
  the cyclic PSP
The Team Software Process
  working in teams
  principles of the TSP
  the TSP launch process
  tracking a TSP project
Next steps
Notes: <number>

## Slide 4: Using the PSP
The PSP is more than a process for writing ten very small software programs.
The PSP is also
  personal discipline
  planning and quality methods
  process skills
These elements of the PSP can be applied to any repetitive, structured task.
  developing small software programs
  creating high-level designs
  writing requirements, test cases, or documentation
Trained engineers should use the PSP wherever it can be applied.

## Slide 5: Investing in the PSP
The time investment
  Process development takes about one to two hours per form and script.
  Process updates will be needed at least every three months.
  Data entry and analysis will take about an hour for each PSP-sized project.
The emotional investment
  The PSP takes a lot of work.
  There will be occasional frustrations.
  You will clearly see your own limitations.
Notes: <number>

## Slide 6: The Benefits of the PSP -1
Insight
  You will better understand your strengths and weaknesses.
  You will be better able to maximize your assets.
  The PSP will help you to deal objectively with your weaknesses.
Ideas
  By defining your process, you assert control over it.
  You can act like a process owner.
  Your critical facilities will be in gear.
  You will unconsciously observe your working self.
  You will see many ways to improve your process and your performance.
Notes: <number>

## Slide 7: The Benefits of the PSP -2
Improvement framework
  A defined process provides a language for thinking about your work.
  You can better see how the process parts relate.
  You can better focus on priority areas for improvement.
Personal control
  You will have a planning framework.
  You will have the data on which to base your plans.
  Your plans will be more reliable.
  You will be better able to track your status.
  You will be better able to manage your work.
Notes: <number>

## Slide 8: The Benefits of the PSP -3
Accomplishments and personal bests
  You will recognize your personal bests.
  You will better understand how to repeat and to surpass them.
  You will see where and how you have improved.
  You will have your own personal improvement goals.
  You will have the satisfaction that comes with knowing that you are doing superior work.
Notes: <number>

## Slide 9: Adapting the PSP to Practice
Practical applications of the PSP typically involve requirements that are more complex than a classroom exercise.
In practice, most software engineers start by modifying PSP2.1 to meet their needs.
The general approach is to
  consistently apply the concepts and principles
  tailor the scripts, measures, methods, and forms

## Slide 10: What is Scalability?
A product-development process is scalable when the methods and techniques used will work equally well for larger projects.
Scalability typically
  applies over small product size ranges
  is limited to similar application domains
  does not apply to unprecedented systems
  does not work for poorly-managed projects
  is unlikely to apply when the engineering work is undisciplined
Notes: <number>

## Slide 11: The Scalability Objective
The scalability objective is to develop large products with the same quality and productivity as small products.
Scalability will apply only to tasks that were done on the smaller project.
Since the new tasks required by the larger project require additional work, productivity will generally decline with increasing job scale.
Notes: <number>

## Slide 12: Scalability Stages
We can view software systems as being divided into five scalability stages.
These scalability stages are
  stage 0: simple routines written by programmers
  stage 1: small programs or modules written by programmers
  stage 2: large programs or components written by teams
  stage 3: large projects or systems written by multiple teams
  stage 4: multi-systems written by many autonomous or loosely-federated teams
Notes: <number>

## Slide 13: The Scope of Scalability
Small
projects
Medium
projects
Large
project
Module C
Module B
Module A
Module F
Module E
Module D
Module I
Module H
Module G
Module L
Module K
Module J
Module O
Module N
Module M
Component X
Component Y
Product Z
Notes: <number>

## Slide 14: Development Strategies -1
A development strategy is required when a system is too large to be built in one piece.
  It must be partitioned into elements.
  These elements must be developed.
  The developed elements are integrated into the finished system.
Notes: <number>

## Slide 15: Development Strategies -2
The strategy
  defines the smaller elements
  establishes the order in which they are developed
  establishes the way in which they are integrated
If the strategy is appropriate and the elements are properly developed
  the development process will scale up
  the total development is the sum of the parts plus system design and integration
Notes: <number>

## Slide 16: Some Development Strategies
Many development strategies are possible.
The objective is to incrementally build the system so that you can identify key problems at the earliest point in the process.
Some example strategies are the
  progressive strategy
  functional enhancement strategy
  fast-path enhancement strategy
  dummy strategy
Notes: <number>

## Slide 17: The Progressive Strategy
In the progressive strategy, the functions are developed in the order in which they are executed. This permits relatively simple testing and little scaffolding or special test facilities.
2nd
enhancement
1st
enhancement
1st
enhancement
1st
module
1st
module
1st
module
In
Out
Out
Cycle 1
Cycle 2
Cycle 3
In
In
Out
Notes: <number>

## Slide 18: Functional Enhancement
With functional enhancement, a base system must first be built and then enhanced. The large size of the base system often requires a different strategy for its development.
4th
functional
enhancement
2nd
functional
enhancement
3rd
functional
enhancement
Core system
1st
functional
enhancement
Notes: <number>

## Slide 19: Fast-Path Enhancement
In fast-path enhancement,
the high-performance loop
is built first, debugged, and measured.
When its performance is
suitable, functional
enhancements are made.
Each enhancement is
measured to ensure that
performance is still
within specifications.
1st
enhancement
2nd
enhancement
3rd
enhancement
4th
enhancement
a
b
c
d
e
h
g
f
Notes: <number>

## Slide 20: The Dummy Strategy
B
C
Core
system
Function
A
With the dummy strategy, a core system is built first, with dummy code substituted for all or most of the system’s functions.
Then, these dummies are gradually replaced with the full functions as they are developed.
A
B
C
Core
system
Function
B
Core
system
Function
A
C
Function
C
Function
B
Core
system
Function
A
Notes: <number>

## Slide 21: The Cyclic PSP
The cyclic PSP (PSP3) provides a framework for using a cyclic development strategy to develop modest-sized programs.
The PSP requirements, planning, and postmortem steps are done once for the total program.
High-level design partitions the program into smaller elements and establishes the development strategy which determines the cyclic steps.
The development step contains multiple PSP2.1-like cycles.
Notes: <number>

## Slide 22: The Cyclic PSP Flow
High-level
design (HLD)
Requirements
and planning
HLD
review
Integration
system test
Postmortem
Cyclic
development
Specifications
Product
Detailed design and
design review
Specify
cycle
Test development
and review
Test
Compile
Implementation
and code review
Reassess
and recycle
Notes: <number>

## Slide 23: PSP Scalability Limitations
PSP scalability extends to scalability stage 0 or 1 programs that are less than a few KLOC.
  stage 0: simple routines or objects
  stage 1: small programs or modules
PSP2.1 or PSP3 can be applied directly to stage 0 programs.
Stage 1 programs will probably require PSP3, or at least several PSP2.1 iterations.
Task and schedule plans should be used to track the development of each product element or cycle.

## Slide 24: Scaling Up Beyond PSP: TSP
PSP is a good software process for small projects with one or two engineers.
Larger projects require team effort and a team software process that integrates with PSP.
A team process must also address how to build effective teams and sustain their performance throughout a project.

## Slide 25: Working in Teams
Successful teams are both satisfying and rare.
Although many teams come close to meeting their product and business goals, they often do so at the expense of the team.
“There is something magical about an effective team.
  It has an ethic, an attitude, and an energy that permeate everything it does.
  The teammates support one another
  They intuitively know when and how to help.
  They rally around at just the right time.
  The members are part of a common effort.
  They have a sense of belonging and a feeling of camaraderie.
- Introduction to the TEAM Software Process, Humphrey
This is what we call a “jelled team.”

## Slide 26: Team Success or Failure?
A team’s success or failure is often attributable to their ability to work as a team.
Technical issues are generally not as important to team success as non-technical issues or “people” issues.
People issues are often caused by non-technical issues that produce frustration, anger, and dysfunctional behaviors that are disruptive to the team.

## Slide 27: Key Non-technical Issues
Some key non-technical issues that affect teams are
  poor leadership
  non-supportive work environment
  lack of clear or shared understanding of individual responsibilities
  no goals or priorities
  forced commitments
  undefined or unplanned approach to the work
  unrealistic expectations
  lack of discipline or commitment
When these issues are not addressed by the team or management, team performance suffers.

## Slide 28: How Successful Teams Evolve
The ability of a team to effectively work together develops over time.
Teams generally begin with
  diverse goals
  no clear sense of responsibilities
  vague ideas of the product to be built
  different approaches to the work
In time, team members may converge on a common understanding of these factors.
Then, they are able to achieve their best performance.

## Slide 29: Requirements of Team Members
Skilled team members are also a key attribute of an effective team, but technical skill alone is not enough.
Teamwork also requires personal discipline because the work
  is interdependent
  involves shared commitment
Personal discipline means that all team members understand their own abilities and can make realistic commitments.

## Slide 30: What is the TSP?
The TSP is a framework and a process structure for building and guiding engineering teams that develop software.
The TSP contains
  a team-building process that addresses the team goals, commitment, cohesion, and structure issues
  a team-working process that addresses engineering processes and practices used by the team
A prerequisite for a team to use the TSP is an understanding of the software engineering and process skills taught in the PSP.

## Slide 31: Building Effective Teams with TSP
PSP
Skill-building
TSP
Team-working
Team
Management
Team
Members
Team
Disciplines
Personal measures
Process discipline
Estimating & planning
Quality management
Project goals
Team roles
Team process
Project plan
Balanced plan
Team communication
Team coordination
Status tracking
Risk analysis
Project reporting
Integrated
Product Teams
TSP
Team-building

## Slide 32: The Team Software Process
The Team Software Process (TSP) is a process for PSP-trained software teams.
It supports integrated product teams with 3 to 15 members.
The TSP uses a team-directed approach to team management.
It can be applied to projects that involve both software development and enhancement.

## Slide 33: TSP Objectives
The TSP was developed to
  help software engineering teams to build quality products within cost and schedule constraints
  build teams quickly and reliably
  optimize team performance throughout a project
  accelerate software process improvement
  make level 5 behavior normal and expected
If you are familiar with the SEI Capability Maturity Model, think of TSP as a CMM maturity level 5 process for teams.

## Slide 34: Team-directed Projects
TSP projects are team-directed.
Being team-directed means that the team manages itself.
  plans and tracks their work
  manages the quality of their work
  works aggressively to meet team goals
The team must also show management and the customer that they are managing themselves.
  frequently reports status and progress
  anticipates, plans for, and reports on project risks

## Slide 35: The TSP Quality Strategy
In the TSP, each team member and the team are responsible for the quality of the work.
Engineers certify that their products are of high quality.
  use PSP quality methods
  evaluate with PSP data
  call for team assistance as needed
The team certifies that each component is of high quality.
  preliminary inspection acceptance
  inspection
  reinspection as needed
  integration/system test acceptance

## Slide 36: TSP Structure and Flow
TSP facilitates team-building through a defined team launch process.
The launch process kicks off each major project phase.
A common understanding of the work and the development approach is established.
A plan is produced to guide the next development phase.
Subsequent phases kick off with a relaunch process.
Launch
Development Phase A
Postmortem
Relaunch
Postmortem
Development
Phase B

## Slide 37: The TSP Launch -1
The TSP launch is a three- to four-day workshop used to kick off each project phase.
The team leader and all team members participate.
The launch workshop is considered to be part of the project work.
The launch workshops are planned and tracked.

## Slide 38: The TSP Launch -2
The TSP launch performs essential tasks.
  Without the launch, these tasks generally are addressed only when needed.
  This is often too late to prevent problems.
  Problems often cause unanticipated project delays.
The launch workshop accelerates team building.
The team establishes a common understanding of the work and the approach that they will use to do the work.
They make a plan that they can commit to and obtain management support for their plan.

## Slide 39: The Launch Process Meetings
Day 1
1. Establish
product and
business
goals
2. Assign roles
and define
team goals
Day 2
4. Build top-
down and
next-phase
plans
5. Develop
the quality
plan
6. Build bottom-
up and
consolidated
plans
Day 3
7. Conduct
risk
assessment
8. Prepare
management
briefing and
launch report
Launch
postmortem
Day 4
9. Hold
management
review
New teams:
TSP process
review
3. Produce
development
strategy

## Slide 40: TSP Project Tracking -1
Project tracking in the TSP is based on the principles and measures used in the PSP.
The detailed team and individual plans facilitate precise project tracking.
Each team member is responsible for
  gathering data on their work
  tracking status against their personal plan
  keeping the team informed
Each team member is also responsible for the quality of the work that they produce.

## Slide 41: TSP Project Tracking -2
Quality
summary
Schedule
status
Engineer A
Product
summary
Enter defects
by component
and phase
Enter
size by
component
Enter
week task
completed
Enter
time by
task
Updated team and
engineer task, schedule,
and quality plans
Team task
and schedule
summary
Task status
Engineer A

## Slide 42: PSP and TSP Experiences
“Fosters communication and decision making by the team”
“Provides a framework for coordinating and tracking team activities”
[Allied Signal engineers]
“It’s good project management techniques coupled with good personal data. The problem with most software development is, it’s done with an ad hoc structure.”
[Dave Webb, in IEEE Software, Nov 2000, p. 125]
“It may appear at first glance that PSP training will cause a slip in schedule, but you actually get your money back after 1,200 lines of code.”
[Bob Musson, in IEEE Software, Nov 2000, p.126]

## Slide 43: The Next Steps
When you complete the PSP for Engineers course, you are qualified to be a TSP team member.
You may also train to be an authorized PSP instructor and TSP launch coach.

## Slide 44: PSP Instructor Training Purpose
The SEI offers PSP Instructor Training for the purpose of
  teaching others to teach the PSP
  accelerating the transition of PSP into practice
  authorizing instructors to ensure the quality of PSP instruction
  improving the quality of PSP instruction
Notes: <number>

## Slide 45: PSP Instructor Authorization
After successfully completing the PSP Instructor Training course, you will be an authorized PSP instructor.
As an authorized instructor, you are allowed to use and reproduce the course materials needed to teach PSP within your organization.
You are required to provide student data and course evaluations for each course you teach.
Details will be covered in the PSP Instructor Training course.
Notes: <number>

## Slide 46: PSP Instructor Training Strategy
To teach the PSP, you must understand the PSP principles, techniques, and methods.
To understand the PSP principles, techniques and methods, you must practice using them.
In addition to the PSP course, you will complete assignments that will prepare you to
  teach the PSP to others
  introduce the PSP into practice
Notes: <number>

## Slide 47: PSP Instructor Training Requirements
Entry criteria
  complete a written pre-test (open-book)
  submit your PSP student data to the SEI for screening to ensure that you have a basic understanding of the PSP
  previous teaching or public speaking experience
Take the five-day training course at the SEI within eighteen months of completing the PSP for Engineers course.
  present your PSP data and a case study
  pass a qualification exam (closed-book)

## Slide 48: TSP Launch Coach Training Purpose
The SEI offers TSP Launch Coach Training for the purpose of
  teaching others to coach TSP teams
  accelerating the transition of TSP into practice
  authorizing instructors to ensure the quality of TSP practice
Notes: <number>

## Slide 49: TSP Launch Coach Training Requirements
Entry criteria
  SEI-authorized PSP instructor
  TSP license agreement between your organization and CMU
Take the five-day training course at the SEI.
  launch exercises
  coaching scenarios
  qualification exam (closed-book)
Conduct a TSP launch with a qualified observer.
  allows mentoring of the launch coach candidate
  ensures that the candidate has the requisite knowledge and skills

## Slide 50: The Responsible Professional
As a responsible professional, you need to
  find and learn new methods
  use these methods in your work
  recognize your strengths and weaknesses
  identify areas for improvement
  practice, practice, practice
  publicize the methods that you find helpful
  learn from history
This will assure your continuing improvement.
Notes: <number>

## Slide 51: What Do You Want from Software Engineering?
What are your personal objectives?
Surprisingly often, we achieve our objectives in ways that we did not expect, so keep an open mind and keep looking.
Since we all reach the same end, we should concentrate on the route.
If you can occasionally achieve excellence, it could be well worth the trip.
Notes: <number>