## Slide 1: Personal Software ProcessSM for Engineers: Part I Introduction to the PSPSM
Notes: <number>

## Slide 3: Lecture Topics
Overview of PSP principles
The Team Software ProcessSM and PSP
The Capability Maturity ModelSM (CMM®)
  process maturity
  the CMM and the PSP
Course results
SM Team Software Process and TSP are service marks of Carnegie Mellon University.
SM Capability Maturity Model is a service mark of Carnegie Mellon University.
® CMM is registered in the U.S. Patent and Trademark Office.
Notes: <number>

## Slide 4: PSP Principles -1
The quality of a software system is governed by the quality of the process used to develop and evolve it.
The quality of a software system is determined by the quality of its worst components.
The quality of a software component is governed by the individual who developed it.
Individual performance is governed by the individual’s knowledge, discipline, and commitment.
Notes: <number>

## Slide 5: PSP Principles -2
As software professionals, you should know your own performance.
You should measure, track, and analyze your work.
You should learn from your performance variations.
You should incorporate lessons learned into your personal practices.
Notes: <number>

## Slide 6: What Does a PSP Provide?
A stable, mature PSP allows you to
  estimate and plan your work
  meet your commitments
  resist unreasonable commitment pressures
You will also
  understand your current ability to develop software
  be better equipped to improve your ability to develop software
Notes: <number>

## Slide 7: What Does the PSP Provide?
The PSP provides
  a proven basis for developing and practicing industrial-strength personal disciplines
  a discipline that shows you how to improve your personal process
  the data to continually improve the productivity, quality, and predictability of your work
Notes: <number>

## Slide 8: What is the PSP?
The PSP is a personal process for developing software.
  defined steps
  forms
  standards
The PSP is a measurement and analysis framework to help you to characterize your process.
It is also a defined procedure to help you to improve your performance.
Notes: <number>

## Slide 9: The PSP Process Flow
Requirements
Finished product
Project
summary
Project and process
data summary report
Planning
Design
Code
Compile
Test
PM
Scripts
guide
Logs

## Slide 10: The Personal Software Process -1
The PSP is a process designed for individual use, based on scaled-down industrial software practice.
The principal objective of the PSP is to help software engineers to do better work.
The PSP is also designed to demonstrate the value of using defined and measured processes.
Finally, the PSP is intended to help engineers and organizations meet the increasingly stringent demands for quality software systems.
Notes: <number>

## Slide 11: The Personal Software Process -2
The PSP applies to structured personal tasks.
  developing program modules
  defining requirements or processes
  conducting reviews or tests
  writing documentation, etc.
PSP can be extended to support development of large-scale software systems.
It is a level 5 process for individuals and a prerequisite for the Team Software Process (TSP).
Notes: <number>

## Slide 12: What is the TSP?
The TSP is a framework and a process structure for building and guiding engineering teams that develop software.
The TSP contains
  a team-building process that addresses the team goals, commitment, cohesion, and structure issues
  a team-working process that addresses engineering processes and practices used by the team
A prerequisite for a team to use the TSP is an understanding of the software engineering and process skills taught in the PSP.

## Slide 13: Building Effective Teams with TSP
PSP
Skill-building
TSP
Team-working
Team
Management
Team
Members
Team
Disciplines
Personal measures
Process discipline
Estimating & planning
Quality management
Project goals
Team roles
Team process
Project plan
Balanced plan
Team communication
Team coordination
Status tracking
Risk analysis
Project reporting
Integrated
Product Teams
TSP
Team-building

## Slide 14: The CMM and the PSP -1
The CMM was developed by the SEI with the help of leading software groups.
The CMM characterizes the most effective large-scale software practices.
The PSP
  applies the CMM
  is for individual work
Notes: <number>

## Slide 15: The CMM and the PSP -2
5 Optimizing
4 Managed
3 Defined
2 Repeatable
Continuous process
improvement
Product and process
quality
Engineering process
Project management
Defect prevention
Technology change management
Process change management
Quantitative process management
Software quality management
Requirements management
Software project planning
Software project tracking
Software quality assurance
Software configuration management
Software subcontract management
Level
Focus
Key Process Areas (KPA)
Organization process focus
Organization process definition
Training program
Integrated software management
Software product engineering
Intergroup coordination
Peer reviews
indicates CMM key process areas that are fully or partially addressed at the personal level in the PSP
Notes: <number>

## Slide 16: The CMM and the PSP -3
The CMM provides the framework for effective process management.
It assumes that software professionals will follow disciplined personal methods.
The PSP provides the framework for disciplined individual work.
It assumes effective process management.
Notes: <number>

## Slide 17: The CMM and the PSP -4
SEPG - software engineering process
group
SQA - software quality assurance
SCM - software configuration
management
S
E
P
G
S
Q
A
/
S
C
M
Management
The
software
engineering
work
Engineers
Notes: <number>

## Slide 18: The CMM and the PSP -5
CMMSM - Builds organizational capability
TSP - Builds quality products on cost and schedule
PSP - Builds individual skill and discipline
SM Capability Maturity Model and CMM are service marks of Carnegie Mellon University.

## Slide 19: Learning the PSP -1
The PSP is introduced in seven upwardly-compatible steps.
You write one or two small programs at each step.
You gather and analyze data on your work.
You use the data and analyses to improve your work.
Notes: <number>

## Slide 20: Learning the PSP -2
PSP0
Current process
Time recording
Defect recording
Defect type standard
PSP1
Size estimating
Test report
PSP2
Code reviews
Design reviews
PSP3
Cyclic development
PSP2.1
Design templates
PSP1.1
Task planning
Schedule planning
PSP0.1
Coding standard
Size measurement
Process improvement
proposal (PIP)
Notes: <number>

## Slide 21: Learning the PSP -3
PSP0: You establish a measured performance baseline.
PSP1: You make size, resource, and schedule plans.
PSP2: You practice defect and yield management.
PSP3: You scale up PSP methods to larger projects.
Notes: <number>

## Slide 22: At Course Conclusion
You will have practiced the key elements of a CMM level 5 industrial process.
You will understand which methods are most effective for you.
You will do better work.
You will have long-term improvement goals.
Notes: <number>

## Slide 23: Other Course Results
The following charts show how others have improved during the PSP course.
These data are for 12 students who took the PSP course at Carnegie Mellon University in the spring of 1994.
The data are on
  size and effort estimating
  compile time
  test defects
  productivity
Notes: <number>

## Slide 24
Size Estimating Error Range
-100
0
100
200
300
400
500
1
2
3
4
5
6
7
8
9
10
Program Number
% Error
Max
Class
Min
Notes: <number>

## Slide 25
Time Estimating Accuracy - %
Error
-100
0
100
200
300
400
500
1
2
3
4
5
6
7
8
9
10
Program Number
% Estimate Error
Max
Class
Min
Notes: <number>

## Slide 26
Compile Time Range
0
5
10
15
20
25
30
1
2
3
4
5
6
7
8
9
10
Program Number
% of Total Time
Max
Avg
Min
Notes: <number>

## Slide 27
Defects Found in Test - Range
0
20
40
60
80
100
120
140
160
180
200
1
2
3
4
5
6
7
8
9
10
Program Number
Defects/KLOC
Max
Avg
Min
Notes: <number>

## Slide 28
Productivity Range
0
10
20
30
40
50
60
70
80
90
100
1
2
3
4
5
6
7
8
9
10
Program Number
LOC/Hour
Max
Avg
Min
Notes: <number>

## Slide 29: Messages to Remember
The PSP is a defined process to help you do better work.
Once you have completed this course, you will know how to adjust and extend the PSP to meet your future needs.
In using PSP0, your principal objective is to gather and report accurate and complete data on your work.
Notes: <number>