## Slide 1: Personal Software ProcessSM for Engineers: Part I Course Overview

## Slide 3: Introductions
Instructor introductions
Course logistics and building facilities
Student introductions
  name and organization
  course expectations
  language you will use

## Slide 4: Exercise
Use the “Question/Comment” sheet to describe your view of software development issues and problems in your organization.
After you finish your responses, we will have a class discussion about software development in your organization.
10 minutes
Notes: Instructor describes exercise.
Students describe, in writing, their view of software development their organization.
Several volunteers are asked to read their views.
  Class engages in short discussion.
  One instructor facilitates the discussion.
  The other instructor observes and records the class attitude, experience, and plans concerning software development at the organization.
  Class written comments are collected and saved for conclusion lecture.

## Slide 5: PSP Course Objectives
This is a software process course. The objectives are to
  introduce you to a process-based approach to developing software
  show you how to measure and analyze your personal software process (PSP)
  show you how to use process data to improve your personal performance
  show you how to apply these methods to other structured tasks

## Slide 6: General Course Information
Prerequisites
  You must know a programming language.
  You should have completed the pre-reading.
Helpful background
  familiarity with basic statistics
  ability to read simple formal notations
Facilities
  available development environment
  Microsoft Word and Excel capability

## Slide 7: Course Topics
PSP Part I: Planning
  Introduction to personal process
  Size measurement
  Size estimating
  Proxy-based estimating
  Resource estimating
  Process measurement
PSP Part II: Quality
  Defect management
  The design process
  Design verification
  Scaling up to TSP
  Using the PSP and TSP

## Slide 8: Course Structure
Pre-course reading assignment
Typical course day
  lecture: review key topics from textbook
  lab
    process tutorial
    assignment workshop
    lab work
  Post-course homework

## Slide 9: Student Evaluation
The factors that affect your evaluation are
  the quality of the data that you submit
  the completeness and consistency of your results
  adherence to the proper order and format of assignment submissions
  your analysis of your PSP

## Slide 10: Instructor Availability
Instructors will be available
  during class hours each day
  after class by phone or e-mail

## Slide 11: Expectations
Students learn the PSP by
  completing the assigned reading
  attending the class lectures, tutorials, and workshops
  completing the assignments
You should plan to spend two weeks of classroom time and up to an additional week outside the class to complete the course.
The expectation for each student is that you are able and willing to make this commitment.

## Slide 12: Ground Rules for Class
1. Be here on time; we will start on time each day.
2. Attend all sessions; discuss any exceptions with instructors.
3. Keep this room a “quiet zone” during lab periods; move conversations outside.
4. You must use the PSP techniques/methods on the assignments. Your goal is to learn the process, not write programs.
5. Turn in assignments that are correct, complete, and in the proper order.

## Slide 13: Course Agenda - Day 1
8:00 Continental breakfast
8:30 Course overview
Introduction to the PSP
10:00 Break
10:30 Lab session
• Using PSP0
• PSP0 exercise
• PSP0 exercise answer
• Assignment 1A workshop
12:00 Lunch
1:00 Lab session (continued)

## Slide 14: Course Agenda - Day 2
8:00 Continental breakfast
8:30 Planning overview/size measurement
10:00 Break
10:30 Lab session
• Using the student workbook
• LOC counting standard – R1
• Coding standard – R2
• Using PSP0.1
• PSP0.1 exercise
• PSP0.1 exercise answer
• Assignment 2A workshop
12:00 Lunch
1:00 Lab session (continued)

## Slide 15: Course Agenda - Day 3
8:00 Breakfast
8:15 Class data feedback
8:30 Size estimating
10:00 Break
10:30 Lab session
• Defect analysis report – R3
• Assignment 3A workshop
12:00 Lunch
1:00 Lab session (continued)

## Slide 16: Course Agenda - Day 4
8:00 Continental breakfast
8:15 Class data feedback
8:30 The PROBE estimating method
10:00 Break
10:30 Lab session
• Using PROBE with the student workbook
• Using PSP1
• Assignment 4A workshop
12:00 Lunch
1:00 Lab session (continued)

## Slide 17: Course Agenda - Day 5
8:00 Continental breakfast
8:15 Class data feedback
8:30 Resource and schedule planning
10:30 Lab session
• Using PSP1.1
• Assignment 5A workshop
12:00 Lunch
1:00 Lab session (continued)
4:00 Homework Assignments
• Assignment 6A workshop
• R4 midterm report
4:45 Course feedback and evaluation

## Slide 18: Post-Course Homework
Assignment Description
6A Prediction interval
R4 Mid-term report
Pre-reading for Chapters 8 to 14
week 2 Appendix A
Appendix B
(374 pages)

## Slide 19: Post-Course Schedule
Assignment Estimated Effort Due
6A 5-6 hours
R4 10-20 hours
Pre-reading 10-20 hours
for week 2