## Slide 1: Personal Software ProcessSM for Engineers: Part I Tutorial: Using PSP1
Notes: <number>

## Slide 3: Tutorial Objectives
After this tutorial, you will
  understand the new elements of PSP1
  know how to use the PSP1 process scripts and forms
  be prepared to use PSP1 for assignment 4A
Notes: <number>

## Slide 4: PSP1 Objective
The objective of PSP1 is to establish an orderly and repeatable procedure for developing software size estimates.
Notes: <number>

## Slide 5: New Process Elements
There are three new process elements for PSP1.
  PROBE size estimating method
  size estimating template
  test report template
Notes: <number>

## Slide 6: Project Plan Summary Example
We will walk through an example of a completed PSP1 project plan summary.
Only the new items on this form are illustrated.
Notes: <number>

## Slide 7: Planned Size
Data from the size estimating template is linked to the project plan summary.
Notes: <number>

## Slide 8: Planned Development Time
Estimated development time is linked to the project plan summary.
Notes: <number>

## Slide 9: Planned LOC/Hour
LOC/hour must be entered manually for program 4A.
Planned LOC/hour is calculated using Planned New and Changed LOC and Total Planned Development Time.
Planned LOC/Hour = 60*271/609 = 26.7
Notes: <number>

## Slide 10: After Development
After development, use your object LOC counter to measure object and program size.
Record actual size on the size estimating template.
Actual size data is linked to the project plan summary.
Notes: <number>

## Slide 11: Actual LOC/Hour
Actual LOC/hour is calculated using actual Total New and Changed and Total Development Time.
Actual LOC/Hour = 60*226/422 = 32.1
Notes: <number>

## Slide 12: To Date LOC/Hour
To Date LOC/Hour is calculated in the same manner.
To Date LOC/Hour = 60*639/1850 = 20.7
Notes: <number>

## Slide 13: Test Report Template
Use this form to record data on each of your tests.
  what test was run
  which test data were used
  results that were obtained
Helpful for
  developing and recording test cases
  performing regression testing
Refer to page 620 of the textbook for further details.
Notes: <number>

## Slide 14: Messages to Remember
Estimating accuracy will fluctuate.
Your estimates will have some bias.
PROBE adjusts for bias using historical data.
Engineering judgment is still required.
Notes: <number>