Copyright 2018 Carnegie Mellon University.  All rights reserved.

This material is based upon work funded and supported by the Department of Defense under Contract No. FA8721-05-C-0003 with Carnegie Mellon University for the operation of the Software Engineering Institute, a federally funded research and development center.

Any opinions, findings and conclusions or recommendations expressed in this material are those of the author(s) and do not necessarily reflect the views of the United States Department of Defense.

NO WARRANTY. THIS MATERIAL IS FURNISHED ON AN “AS-IS” BASIS WITH NO WARRANTIES OF ANY KIND, EITHER EXPRESSED OR IMPLIED, INCLUDING, BUT NOT LIMITED TO, WARRANTY OF FITNESS FOR PURPOSE OR MERCHANTABILITY, ANY WARRANTY WITH RESPECT TO FREEDOM FROM PATENT, TRADEMARK, OR COPYRIGHT INFRINGEMENT, OR THIRD PARTY INTELLECTUAL PROPERTY RIGHTS.

[Distribution Statement A] This material has been approved for public release and unlimited distribution.  The United States Government has Unlimited Rights in this material as defined by DFARS 252.227-7013.

The text and illustrations in this material are licensed by Carnegie Mellon University under a Creative Commons Attribution 4.0 International License.

The Creative Commons license does not extend to logos, trade marks, or service marks of Carnegie Mellon University.

# Answers for
PSP2 Exercise

Personal Software Process for Engineers: Part II

The Software Engineering Institute (SEI)

is a federally funded research and development center

sponsored by the U.S. Department of Defense and

operated by Carnegie Mellon University.

This material is approved for public release.

Distribution limited by the Software Engineering Institute to attendees.

Table C55  PSP2 Project Plan Summary

| Student | BK | Date |  |
| --- | --- | --- | --- |
| Program | Correlation and Significance | Program # | 7A |
| Instructor | Humphrey | Language | Pascal |

| Summary | Plan |  |  |  |  |  |  | Actual |  |  |  |  |  |  | To Date |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| LOC/Hour |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Planned Time |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Actual Time |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| CPI(Cost-Performance Index) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | (Planned/Actual) |  |  |
| % Reuse |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| % New Reused |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Test Defects/KLOC | 13.6 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Total Defects/KLOC | 102 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Yield % | 56.7 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Program Size (LOC) | Plan |  |  |  |  |  |  | Actual |  |  |  |  |  |  | To Date |  |  |
| Base(B) | 224 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | (Measured) |  |  |  |  |  |  | (Measured) |  |  |  |  |  |  |  |  |  |
| Deleted (D) | 0 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | (Estimated) |  |  |  |  |  |  | (Counted) |  |  |  |  |  |  |  |  |  |
| Modified (M) | 20 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | (Estimated) |  |  |  |  |  |  | (Counted) |  |  |  |  |  |  |  |  |  |
| Added (A) | 126 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | (N  M) |  |  |  |  |  |  | (T  B + D  R) |  |  |  |  |  |  |  |  |  |
| Reused (R) | 0 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | (Estimated) |  |  |  |  |  |  | (Counted) |  |  |  |  |  |  |  |  |  |
| Total New & Changed (N) | 146 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | (Estimated) |  |  |  |  |  |  | (A + M) |  |  |  |  |  |  |  |  |  |
| Total LOC (T) | 350 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | (N + B  M  D + R) |  |  |  |  |  |  | (Measured) |  |  |  |  |  |  |  |  |  |
| Total New Reused | 0 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Estimated Object LOC (E) | 102 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Upper Prediction Interval (70%) | 183 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Lower Prediction Internal (70%) | 109 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Time in Phase (min.) | Plan |  | Actual |  |  |  |  |  |  | To Date |  |  |  |  |  | To Date % |  |
| Planning | 49 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Design | 87 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Design Review | 44 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Code | 64 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Code Review | 44 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Compile | 15 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Test | 33 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Postmortem | 29 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Total | 365 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Total Time UPI (70%) | 397 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Total Time LPI (70%) | 333 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

(continued)

Table C55  PSP2 Project Plan Summary (continued)

| Student | BK | Date |  |
| --- | --- | --- | --- |
| Program | Correlation and Significance | Program # | 7A |
| Instructor | Humphrey | Language | Pascal |

| Defects Injected | Plan |  | Actual |  |  |  | To Date |  |  |  | To Date % |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Planning | 0 |  |  |  |  |  |  |  |  |  |  |
| Design | 4 |  |  |  |  |  |  |  |  |  |  |
| Design Review | 0 |  |  |  |  |  |  |  |  |  |  |
| Code | 10.9 |  |  |  |  |  |  |  |  |  |  |
| Code Review | 0 |  |  |  |  |  |  |  |  |  |  |
| Compile | 0 |  |  |  |  |  |  |  |  |  |  |
| Test | 0 |  |  |  |  |  |  |  |  |  |  |
| Total Development | 14.9 |  |  |  |  |  |  |  |  |  |  |
| Defects Removed | Plan |  | Actual |  |  |  | To Date |  |  |  | To Date % |
| Planning | 0 |  |  |  |  |  |  |  |  |  |  |
| Design | 0 |  |  |  |  |  |  |  |  |  |  |
| Design Review | 2 |  |  |  |  |  |  |  |  |  |  |
| Code | 0 |  |  |  |  |  |  |  |  |  |  |
| Code Review | 6.45 |  |  |  |  |  |  |  |  |  |  |
| Compile | 4.45 |  |  |  |  |  |  |  |  |  |  |
| Test | 2 |  |  |  |  |  |  |  |  |  |  |
| Total Development | 14.9 |  |  |  |  |  |  |  |  |  |  |
| After Development |  |  |  |  |  |  |  |  |  |  |  |
| Defect Removal Efficiency | Plan |  |  |  | Actual |  |  |  | To Date |  |  |
| Defects/Hour  Design Review | 2.7 |  |  |  |  |  |  |  |  |  |  |
| Defects/Hour Code Review | 8.8 |  |  |  |  |  |  |  |  |  |  |
| Defects/Hour  Compile | 17.8 |  |  |  |  |  |  |  |  |  |  |
| Defects/Hour  Test | 3.6 |  |  |  |  |  |  |  |  |  |  |
| DRL(DLDR/UT) | .75 |  |  |  |  |  |  |  |  |  |  |
| DRL(CodeReview/UT) | 2.4 |  |  |  |  |  |  |  |  |  |  |
| DRL(Compile/UT) | 4.9 |  |  |  |  |  |  |  |  |  |  |