Copyright 2018 Carnegie Mellon University.  All rights reserved.

This material is based upon work funded and supported by the Department of Defense under Contract No. FA8721-05-C-0003 with Carnegie Mellon University for the operation of the Software Engineering Institute, a federally funded research and development center.

Any opinions, findings and conclusions or recommendations expressed in this material are those of the author(s) and do not necessarily reflect the views of the United States Department of Defense.

NO WARRANTY. THIS MATERIAL IS FURNISHED ON AN “AS-IS” BASIS WITH NO WARRANTIES OF ANY KIND, EITHER EXPRESSED OR IMPLIED, INCLUDING, BUT NOT LIMITED TO, WARRANTY OF FITNESS FOR PURPOSE OR MERCHANTABILITY, ANY WARRANTY WITH RESPECT TO FREEDOM FROM PATENT, TRADEMARK, OR COPYRIGHT INFRINGEMENT, OR THIRD PARTY INTELLECTUAL PROPERTY RIGHTS.

[Distribution Statement A] This material has been approved for public release and unlimited distribution.  The United States Government has Unlimited Rights in this material as defined by DFARS 252.227-7013.

The text and illustrations in this material are licensed by Carnegie Mellon University under a Creative Commons Attribution 4.0 International License.

The Creative Commons license does not extend to logos, trade marks, or service marks of Carnegie Mellon University.

# Student Workbook for
Assignment Workshop 7A

Personal Software Process for Engineers: Part II

The Software Engineering Institute (SEI)

is a federally funded research and development center

sponsored by the U.S. Department of Defense and

operated by Carnegie Mellon University.

This material is approved for public release.

Distribution limited by the Software Engineering Institute to attendees.

Personal Software Process for Engineers: Part II

Assignment Workshop 7A

Overview

| #### Workshop Overview | The workshop will cover the following topics. |  |
| --- | --- | --- |
|  | Section | See Page |
|  | Workshop Objectives | 3 |
|  | Program Requirements for Assignment 7A | 3 |
|  | Correlation | 5 |
|  | Significance | 6 |
|  | Assignment Instructions | 7 |
|  | Guidelines and Evaluation Criteria | 14 |
|  | PSP2 Assignment Package | A1 |

| Prerequisites and References | Prerequisite reading • Chapters 8 and 9 References • Section A3, Correlation • Section A4, Significance Correlation • Section C5, PSP2 Process Contents • Section D3 |
| --- | --- |

### Program Requirements for Assignment 7A

| Workshop Objectives | After this workshop, you will • understand program 7A requirements • have completed program 7A planning - conceptual design - size estimate - resource estimate - defect estimate |
| --- | --- |

| Program 7A Requirements | Using PSP2, write a program to calculate the correlation between two series of numbers and calculate the significance of that correlation. Use the Simpson’s integration routine from program 5A to calculate the values of the t distribution. Hold the data in a linked list. Test the program with the actual new and changed LOC in table D12, page 759, as the x data and the development hours in table D12 as the y data. |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  |  | Item Number | Actual New and Changed LOC | Development Hours |  |
|  |  | n | x | y |  |
|  |  | 1 | 186 | 15.0 |  |
|  |  | 2 | 699 | 69.9 |  |
|  |  | 3 | 132 | 6.5 |  |
|  |  | 4 | 272 | 22.4 |  |
|  |  | 5 | 291 | 28.4 |  |
|  |  | 6 | 331 | 65.9 |  |
|  |  | 7 | 199 | 19.4 |  |
|  |  | 8 | 1890 | 198.7 |  |
|  |  | 9 | 788 | 38.8 |  |
|  |  | 10 | 1601 | 138.2 |  |
|  |  | Totals | 6389 | 603.2 |  |

Continued on next page

### Program Requirements for Assignment 7A, Continued

| Program 7A Requirements, Continued | Also, using program 7A, determine the correlation and significance between actual new and changed LOC and actual development time and between estimated new and changed LOC and actual development time for your assignments to date. Prepare and submit a test report that includes these data and uses the format in table D13, page 759. |
| --- | --- |

| Test | Expected Value |  |  | Actual Value |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | r | t | 2*(1-p) | r | t | 2*(1-p) |
| Table D12 | 0.9543 | 9.0335 | 1.80*10-5 |  |  |  |
| Actual LOC vs. Dev. Time | N/A | NA | NA |  |  |  |
| Estimated LOC vs. Dev. Time | NA | NA | NA |  |  |  |

Correlation

| Using Correlation | The correlation rxy can range from +1 to -1. • Near +1 implies a strong positive relationship; when x increases, so does y. • Near -1 implies a strong negative relationship; when x increases, y decreases. • Near 0 implies no relationship. Correlation is used in the PSP to judge the quality of the linear relation in various historic process data that are used for planning. For this purpose, we use the value of the relation rxy squared, or r2. |  |  |  |
| --- | --- | --- | --- | --- |
|  |  | If r2 is | the relationship is |  |
|  |  | .9  r2 | predictive; use it with high confidence |  |
|  |  | .7  r2< .9 | strong and can be used for planning |  |
|  |  | .5  r2 < .7 | adequate for planning but use with caution |  |
|  |  | r2 < .5 | not reliable for planning purposes |  |

| Limitations of Correlation | Correlation doesn not imply cause and effect. A strong correlation may be coincidental. From 1840 to 1960, no U.S. president elected in a year ending in 0 survived his presidency. Coincidence or ? Many coincidental correlations may be found in historical process data. To use a correlation, you must understand the cause-and-effect relationship in the process. |
| --- | --- |

| Calculating Correlation | The formula for calculating the correlation coefficient r is rx,y=ni=1nxiyi−i=1nxii=1nyini=1nxi2−i=1nxi2ni=1nyi2−i=1nyi2 where • x and y are the two paired sets of data • n is the number of their members |
| --- | --- |

Significance

| #### The Significance Test | The significance test determines the likelihood that a strong correlation is random, and is therefore of no practical significance. For example, a data set with only two points will always have an r2 = 1, but this correlation is not significant. |
| --- | --- |

| #### Calculating Significance | The procedure for calculating the correlation significance is as follows. - Compute the value of t. t=rx,yn−21−rx,y2 where - r(x,y) is the correlation - n is the number of data points - Find the probability p by numerically integrating the t-distribution for n  2 degrees of freedom, from - to t. - Calculate the distribution tails, 2∗1−p. A tail area  0.05 is considered as strong evidence that there is a relationship. A tail area  0.2 is considered to be a relationship that is due to chance. |
| --- | --- |

### Assignment Instructions

| #### Assignment Instructions | Before starting assignment 7A, review the top-level PSP2 process script below to ensure you understand the “big picture” before you begin. Also, ensure that you have all of the inputs required before you begin the planning phase. |
| --- | --- |

Table C51  PSP2 Process Script

| Phase Number | Purpose | To guide you in developing module-level programs |
| --- | --- | --- |
|  | Entry Criteria | • Problem description • PSP2 Project Plan Summary form • Size Estimating Template • Historical estimated and actual size and time data • Time and Defect Recording Logs • Defect Type Standard • Stop watch (optional) |
| 1 | Planning | • Produce or obtain a requirements statement. • Use the PROBE method to estimate the total new and changed LOC required and the prediction interval. • Complete the Size Estimating Template. • Use the PROBE method to estimate the development time required and the prediction interval. • Complete a Task Planning Template. • Complete a Schedule Planning Template. • Enter the plan data in the Project Plan Summary form. • Complete the Time Recording Log. |
| 2 | Development | • Design the program. • Review the design and fix and log all defects found. • Implement the design. • Review the code and fix and log all defects found. • Compile the program and fix and log all defects found. • Test the program and fix and log all defects found. • Complete the Time Recording Log. |
| 3 | Postmortem | Complete the Project Plan Summary form with actual time, defect, and size data. |
|  | Exit Criteria | • A thoroughly tested program • Completed Project Plan Summary form with estimated and actual data • Completed estimating and planning templates • Completed Design Review Checklist and Code Review Checklist • Completed Test Report Template • Completed PIP forms • Completed Defect and Time Recording Logs |

Continued on next page

Assignment Instructions, Continued

| #### Planning Phase | Plan assignment 7A following the PSP2 planning phase script. |
| --- | --- |

Table C52  PSP2 Planning Script

| Phase Number | Purpose | To guide the PSP planning process |
| --- | --- | --- |
|  | Entry Criteria | • Problem description • PSP2 Project Plan Summary form • Size Estimating, Task Planning, and Schedule Planning Templates • Historical estimated and actual size and time data • Time Recording Log |
| 1 | Program Requirements | • Produce or obtain a requirements statement for the program. • Ensure the requirements statement is clear and unambiguous. • Resolve any questions. |
| 2 | Size Estimate | • Produce a program conceptual design. • Use the PROBE method to estimate the new and changed LOC required to develop this program. • Estimate the base, added, deleted, modified, and reused LOC. • Complete the Size Estimating Template and Project Plan Summary form. • Calculate the 70 percent size prediction interval (you may use a spread sheet). |
| 3 | Resource Estimate | • Use the PROBE method to estimate the time required to develop the new program. • Calculate the 70 percent time prediction interval (you may use a spreadsheet). • Using the To Date % from the most recently developed program as a guide, distribute the development time over the planned project phases. |
| 4 | Task and Schedule Planning | For projects requiring several days or more of work, complete the Task Planning and Schedule Planning Templates. |
| 5 | Defect Estimate | • Based on your To Date data on defects per new and changed LOC, estimate the total defects to be found in this program. • Based on your To Date % data, estimate the numbers of defects to be injected and removed by phase. |
|  | Exit Criteria | • Documented requirements statement • The program conceptual design • Completed Size Estimating Template • For projects of several days duration, completed Task and Schedule Planning Templates • Project Plan Summary form with estimated program size, development time, and 70 percent prediction intervals • Completed Time Recording Log |

|  | Verify that you have met all of the exit criteria for the planning phase, then have an instructor review your plan. After your plan has been reviewed, proceed to the development phase. |
| --- | --- |

Continued on next page

### Assignment Instructions, Continued

|  | Use the PROBE method for size and resource estimating. |
| --- | --- |

Table C36  PROBE Estimating Script

|  | Purpose | To guide the PROBE estimation process |
| --- | --- | --- |
|  | Entry Criteria | • Requirements statement • Size Estimating Template and instructions • LOC per method data for object types • Time Recording Log • Historical size and time data |
| 1 | Conceptual Design | Review the requirements and produce a conceptual design. |
| 2 | Estimate Objects | Follow the Size Estimating Template instructions to estimate the new object LOC and new reused LOC. |
| 3 | Other Program LOC | Follow the Size Estimating Template instructions to estimate base, deleted, modified, added, and reused LOC. |
| 4 | The Size Estimating Procedure | A  If you have sufficient estimated object LOC and actual new and changed LOC (three or more points that correlate), use procedure 4A. B  If you do not have sufficient estimated object LOC data but have sufficient estimated new and changed LOC data (three or more points that correlate), use procedure 4B. C  If you have insufficient data or they do not correlate, use procedure 4C. D  If you have no historical data, use procedure 4D. |
| 4A | The Size Estimating Procedure 4A | - Using the procedure in Table A27 (page 545), calculate the and regression parameters from the estimated object LOC and actual new and changed LOC. - If is not near 0 (substantially smaller than the expected size of the new program), or is not near 1.0 (between about 0.5 and 2.0), use procedure 4B. |
| 4B | The Size Estimating Procedure 4B | - Using the procedure in Table A27 (page 545), calculate the and regression parameters from the estimated new and change LOC and actual new and changed LOC. - If is not near 0 (substantially smaller than the expected size of the new program), or is not reasonably near 1.0 (between about 0.5 and 2.0), use procedure 4C. |
| 4C | The Size Estimating Procedure 4C | If you have any data on estimated object LOC and actual new and changed LOC, set = 0 and = (total new and changed LOC to date/total estimated object LOC to date). |
| 4D | The Size Estimating Procedure 4D | If you have no historical data, use your judgment to estimate the new and changed LOC from the estimated object LOC. |

Continued on next page

### Assignment Instructions, Continued

Table C36  PROBE Estimating Script (Continued)

| 5 | The Time Estimating Procedure | A  If you have sufficient estimated object LOC and actual development time data (three or more points that correlate), use procedure 5A. B  If you do not have sufficient estimated object LOC data, but have sufficient estimated new and changed LOC data (three or more points that correlate), use procedure 5B. C1  If you have some estimated object LOC data and they are insufficient or do not correlate, use procedure 5C1. C2  If you have some estimated new and changed LOC data and they are insufficient or do not correlate, use procedure 5C2. C3  If you only have actual data on new and changed LOC, use procedure 5C3. D  If you have no historical data, use procedure 5D. |
| --- | --- | --- |
| 5A | The Time Estimating Procedure 5A | - Using the procedure in Table A27 (page 545), calculate the and regression parameters from the estimated object LOC and actual total development time. - If is not substantially smaller than the expected development time for the new program, or is not near 60/(to date LOC/hour) for your latest program, use procedure 5C1. |
| 5B | The Time Estimating Procedure 5B | - Using the procedure in Table A27 (page 545), calculate the and regression parameters from the estimated new and change LOC and actual total development time. - If is not substantially smaller than the expected development time for the new program, or is not near 60/(to date LOC/hour) for your latest program, use procedure 5C2. |
| 5C1 | The Time Estimating Procedure 5C1 | If you have any data on estimated object LOC and actual development time, set = 0 and = (total development time to date/total estimated object LOC to date). |
| 5C2 | The Time Estimating Procedure 5C2 | If you have data on estimated new and changed LOC and actual development time, set = 0 and = (development time to date/estimated new and changed LOC to date). |
| 5C3 | The Time Estimating Procedure 5C3 | If you only have actual time and size data, set = 0 and = (development time to date/new and changed LOC to date). |
| 5D | The Time Estimating Procedure 5D | If you have no historical data, use your judgment to estimate the development time from the estimated object LOC. |
| 6 | Time and Size Prediction Intervals | - If you used the regression method, calculate the prediction interval as described in Table A29 (page 550). - If you did not use the regression method, estimate the maximum and minimum development times from your maximum and minimum productivity for prior programs. |

Continued on next page

Assignment Instructions, Continued

| #### Development Phase | Develop the program following the PSP2 development phase script. |
| --- | --- |

Table C53  PSP2 Development Script

| Phase Number | Purpose | To guide the development of small programs |
| --- | --- | --- |
|  | Entry Criteria | • Requirements statement • Project Plan Summary form with estimated program size and development time • For projects of several days’ duration, completed Task Planning and Schedule Planning Templates • Time and Defect Recording Logs • Defect Type Standard and Coding Standard |
| 1 | Design | • Review the requirements and produce a design to meet them. • Record time in Time Recording Log. |
| 2 | Design Review | • Follow the Design Review Checklist and review the design. • Fix all defects found. • Record defects in Defect Recording Log. • Record time in Time Recording Log. |
| 3 | Code | • Implement the design following the Coding Standard. • Record in the Defect Recording Log any requirements or design defects found. • Record time in Time Recording Log. |
| 4 | Code Review | • Follow the Code Review Checklist and review the code. • Fix all defects found. • Record defects in Defect Recording Log. • Record time in Time Recording Log. |
| 5 | Compile | • Compile the program until error-free. • Fix all defects found. • Record defects in Defect Recording Log. • Record time in Time Recording Log. |
| 6 | Test | • Test until all tests run without error. • Fix all defects found. • Record defects in Defect Recording Log. • Record time in Time Recording Log. • Complete a Test Report Template on the tests conducted and the results obtained. |
|  | Exit Criteria | • A thoroughly tested program that conforms to the Coding Standard • Completed Design Review and Code Review Checklists • Completed Test Report Template • Completed Defect and Time Recording Logs |

|  | Verify that you have met all of the exit criteria for the development phase, then proceed to the postmortem phase. |
| --- | --- |

Continued on next page

Assignment Instructions, Continued

| #### Postmortem #### Phase | Conduct the postmortem following the PSP2 postmortem script. |
| --- | --- |

Table C54  PSP2 Postmortem Script

| Phase Number | Purpose | To guide the PSP postmortem process |
| --- | --- | --- |
|  | Entry Criteria | • Problem description and requirements statement • Project Plan Summary form with program size, development time, and defect data • For projects of several days’ duration, completed Task Planning and Schedule Planning Templates • Completed Test Report Template • Completed Design Review and Code Review Checklists • Completed Time Recording Log • Completed Defect Recording Log • A tested and running program that conforms to the Coding Standard |
| 1 | Defects Injected | • Determine from the Defect Recording Log the number of defects injected in each PSP2 phase. • Enter this number under Defects InjectedActual on the Project Plan Summary form. |
| 2 | Defects Removed | • Determine from the Defect Recording Log the number of defects removed in each PSP2 phase. • Enter this number under Defects RemovedActual on the Project Plan Summary form. • Calculate the actual overall process yield and enter it in the Project Plan Summary form. |
| 3 | Size | • Count the LOC in the completed program. • Determine the base, reused, deleted, modified, added, total, total new and change, and new reuse LOC. • Enter these data on the Project Plan Summary form. |
| 4 | Time | • Review the completed Time Recording Log. • Enter the total time spent in each PSP2 phase in the Actual column of the Project Plan Summary form. |
|  | Exit Criteria | • A fully tested program that conforms to the Coding Standard • Completed Design Review and Code Review Checklists • Completed Test Report Template • Completed Project Plan Summary form • Completed PIP forms describing process problems, improvement suggestions, and lessons learned • Completed Defect and Time Recording Logs |

|  | Verify that you have met all of the exit criteria for the PSP2 postmortem phase, then submit your assignment. |
| --- | --- |

Continued on next page

Assignment Instructions, Continued

| #### Submitting Your Assignment | When you’ve completed the postmortem phase, submit your assignment package, source code, and test results to the instructor. The order for the assignment package is • PSP2 project plan summary • test report • design review checklist • code review checklist • PIP form • size estimating template • PROBE worksheet • time recording log • defect recording log • source program listing |
| --- | --- |

### Guidelines and Evaluation Criteria Assignment 7A

| #### Evaluation Criteria | Your process report must be • complete • legible • in the specified order | Your process data must be • accurate • precise • self-consistent |
| --- | --- | --- |

| #### Suggestions | Remember, you should complete this assignment today. Keep your programs simple. You will learn as much from small programs as from large ones. Keep your reports and standards simple and short. Do not hesitate to copy or build on the PSP materials. Do it right the first time. If you are not sure, find out. Software is not a solo business, so you do not have to work alone. You must, however, produce your own estimates, designs, and code. You may have others review your work, and you may change it as a result. You should note any help in your process report. Include the review time that you and your associates spend, and log the defects found. |
| --- | --- |