Copyright 2018 Carnegie Mellon University.  All rights reserved.

This material is based upon work funded and supported by the Department of Defense under Contract No. FA8721-05-C-0003 with Carnegie Mellon University for the operation of the Software Engineering Institute, a federally funded research and development center.

Any opinions, findings and conclusions or recommendations expressed in this material are those of the author(s) and do not necessarily reflect the views of the United States Department of Defense.

NO WARRANTY. THIS MATERIAL IS FURNISHED ON AN “AS-IS” BASIS WITH NO WARRANTIES OF ANY KIND, EITHER EXPRESSED OR IMPLIED, INCLUDING, BUT NOT LIMITED TO, WARRANTY OF FITNESS FOR PURPOSE OR MERCHANTABILITY, ANY WARRANTY WITH RESPECT TO FREEDOM FROM PATENT, TRADEMARK, OR COPYRIGHT INFRINGEMENT, OR THIRD PARTY INTELLECTUAL PROPERTY RIGHTS.

[Distribution Statement A] This material has been approved for public release and unlimited distribution.  The United States Government has Unlimited Rights in this material as defined by DFARS 252.227-7013.

The text and illustrations in this material are licensed by Carnegie Mellon University under a Creative Commons Attribution 4.0 International License.

The Creative Commons license does not extend to logos, trade marks, or service marks of Carnegie Mellon University.

Table C17  Time Recording Log Instructions

| Purpose | • This form is for recording the time spent in each project phase. • These data are used to complete the Project Plan Summary form. |
| --- | --- |
| General | • Record all the time you spend on the project. • Record the time in minutes. • Be as accurate as possible. • If you need additional space, use another copy of the form. |
| Header | Enter the following: • Your name • Today’s date • The instructor’s name • The number of the program • If you are working on a non-programming task, also enter a job description in the Program # field. |
| Date | Enter the date when the entry is made. |
| Example | 10/18/93 |
| Start | Enter the time when you start working on a task. |
| Example | 8:20 |
| Stop | Enter the time when you stop working on that task. |
| Example | 10:56 |
| Interruption Time | • Record any interruption time that was not spent on the task and the reason for the interruption. • If you have several interruptions, enter their total time. |
| Example | 37 - took a break |
| Delta Time | Enter the clock time you actually spent working on the task, less the interruption time. |
| Example | From 8:20 to 10:56, less 37 minutes or 119 minutes. |
| Phase | Enter the name or other designation of the phase or step being worked on. |
| Example | Planning, code, test, and so on |
| Comments | Enter any other pertinent comments that may later remind you of any unusual circumstances regarding this activity. |
| Example | Had a compiler problem and had to get help. |
| Important | It is important to record all worked time. If you forget to record the starting, stopping, or interruption time for a task, promptly enter your best estimate of the time. |