Copyright 2018 Carnegie Mellon University.  All rights reserved.

This material is based upon work funded and supported by the Department of Defense under Contract No. FA8721-05-C-0003 with Carnegie Mellon University for the operation of the Software Engineering Institute, a federally funded research and development center.

Any opinions, findings and conclusions or recommendations expressed in this material are those of the author(s) and do not necessarily reflect the views of the United States Department of Defense.

NO WARRANTY. THIS MATERIAL IS FURNISHED ON AN “AS-IS” BASIS WITH NO WARRANTIES OF ANY KIND, EITHER EXPRESSED OR IMPLIED, INCLUDING, BUT NOT LIMITED TO, WARRANTY OF FITNESS FOR PURPOSE OR MERCHANTABILITY, ANY WARRANTY WITH RESPECT TO FREEDOM FROM PATENT, TRADEMARK, OR COPYRIGHT INFRINGEMENT, OR THIRD PARTY INTELLECTUAL PROPERTY RIGHTS.

[Distribution Statement A] This material has been approved for public release and unlimited distribution.  The United States Government has Unlimited Rights in this material as defined by DFARS 252.227-7013.

The text and illustrations in this material are licensed by Carnegie Mellon University under a Creative Commons Attribution 4.0 International License.

The Creative Commons license does not extend to logos, trade marks, or service marks of Carnegie Mellon University.

Table C40  Size Estimating Template Instructions

| Purpose | • To guide the size estimating process • To hold the estimate data |
| --- | --- |
| Header | Enter the following: • Your name • Today’s date • The instructor’s name • The number of the program If you need additional space in any category, use separate sheets and include the totals on this form. |
| Base Program LOC | If this development is a modification or enhancement of an existing program: • Count and enter the base program size at B. • Enter the base LOC to be deleted at D. • Enter the estimated base LOC to be modified at M. |
| Object LOC  Base Additions | If you plan to add LOC to the base program: • Identify the LOC to be added. • If any of these LOC can be treated as objects, use the same procedure as in Object LOC  New Objects. |
| Object LOC – New Objects | • Identify and name the objects needed for this design. • Judge the number of methods in each object. • Determine the type category for each object (L - Logic, I - I/O, C - Calculation, T - Text, D - Data, S - Set-up). • Estimate the relative size of the object's methods (VS - very small, S - small, M - medium, L - large, VL - very large). • Find the LOC per method from the object database. • Calculate the estimated object size as: number of methods times LOC per method. • Note with an * in the LOC (New Reused*) – ESTIMATED column those objects that will be put in the reuse library. |
| #### Reused Objects | • Enter the name of each unmodified reused object. • Enter the estimated LOC of each unmodified reused object. • Sum these LOC and enter as REUSED TOTAL at R. • If any reused objects are to be modified or enhanced, include the object LOC with the base program data along with any deletions and modifications. Include their additions with base additions. • Modified objects are treated as base LOC and not as reused objects. |

(Continued)

Table C40  Size Estimating Template Instructions (Continued)

| Calculations  N=β0+β1∗E #### Size | • Estimated Object LOC: sum the base additions (BA), new object (NO), and modified (M) LOC and enter as estimated object LOC (E). • Regression Parameters: follow the procedure in the PROBE Estimating Script (Table C36, page 679) to calculate the size and time regression parameters. • Estimated New and Changed LOC (N): using the size regression parameters and the estimated object LOC (E), calculate the estimated new and changed LOC (N) as: • Estimated Total LOC: calculate the estimated total LOC as T = N + B  D – M + R. • Estimated Total New Reuse: sum and enter the New Reuse * items. |
| --- | --- |
| Calculations  Time=β0+β1∗E #### Time | Estimate Total Development Time: using the time regression parameters and estimated object LOC (E), calculate the estimated development time as: |
| #### Calculations  #### Prediction Interval | Calculate the upper (UPI) and lower (LPI) prediction intervals for both the size and time estimates: • UPI = N + Range, • LPI = N  Range • If the LPI is negative, use zero. • Prediction Interval Percent: list the probability percent used to calculate the prediction intervals (70% or 90%). |
| #### After Development | • Enter the actual LOC for base (B), deleted (D), modified (M), base additions (BA), new objects (NO), and reused objects (R). • Enter the actual sizes for each addition and object. |