Copyright 2018 Carnegie Mellon University.  All rights reserved.

This material is based upon work funded and supported by the Department of Defense under Contract No. FA8721-05-C-0003 with Carnegie Mellon University for the operation of the Software Engineering Institute, a federally funded research and development center.

Any opinions, findings and conclusions or recommendations expressed in this material are those of the author(s) and do not necessarily reflect the views of the United States Department of Defense.

NO WARRANTY. THIS MATERIAL IS FURNISHED ON AN “AS-IS” BASIS WITH NO WARRANTIES OF ANY KIND, EITHER EXPRESSED OR IMPLIED, INCLUDING, BUT NOT LIMITED TO, WARRANTY OF FITNESS FOR PURPOSE OR MERCHANTABILITY, ANY WARRANTY WITH RESPECT TO FREEDOM FROM PATENT, TRADEMARK, OR COPYRIGHT INFRINGEMENT, OR THIRD PARTY INTELLECTUAL PROPERTY RIGHTS.

[Distribution Statement A] This material has been approved for public release and unlimited distribution.  The United States Government has Unlimited Rights in this material as defined by DFARS 252.227-7013.

The text and illustrations in this material are licensed by Carnegie Mellon University under a Creative Commons Attribution 4.0 International License.

The Creative Commons license does not extend to logos, trade marks, or service marks of Carnegie Mellon University.

# Assignment Kit for
Interim Report

Personal Software Process for Engineers: Part I

The Software Engineering Institute (SEI)

is a federally funded research and development center

sponsored by the U.S. Department of Defense and

operated by Carnegie Mellon University.

This material is approved for public release.

Distribution limited by the Software Engineering Institute to attendees.

Personal Software Process for Engineers: Part I

Assignment Kit for the PSP Interim Report

Overview

| #### Overview | The assignment kit will cover the following topics. |  |  |  |
| --- | --- | --- | --- | --- |
|  |  | Section | See Page |  |
|  |  | Prerequisites | 2 |  |
|  |  | Interim report objectives | 2 |  |
|  |  | Interim report requirements | 3 |  |
|  |  | Report analysis questions | 4 |  |
|  |  | Guidelines and evaluation criteria | 6 |  |
|  |  | Sample PSP Interim Report Script | 7 |  |
|  |  | Forms and templates | 8 |  |

| Prerequisites | Prerequisites • Complete programs 1 through 4, including the coding standard and size counting standard |
| --- | --- |

| #### Interim report objectives | The objective of the PSP interim report is to establish a process baseline against which you can measure your personal process improvement both during the PSP course and when you later use the PSP to guide your work. The principal objective of the PSP for Engineers I class was to show you how to accurately measure, estimate, and plan your work. The principal objective of the PSP for Engineers II class is to show you how to efficiently produce high-quality products. This report will assist you by providing a baseline of personal process data against which to evaluate your PSP course results. It will enable you to - analyze your size, time, and defect data - understand the accuracy of your estimates and plans - understand where you spend your development time - understand how defects affect your development time - define a process for your personal use |
| --- | --- |

### Interim report requirements

| Interim report requirements | For this assignment, you will • design a process for analyzing your PSP data and producing a report • include planning and postmortem phases in this process • use your process to - plan the PSP interim report writing task - analyze your process data - produce the report - complete the postmortem • submit the report, the process, and the process data |
| --- | --- |

| Minimum analyses for the interim report | The completed PSP interim report must contain answers to the following questions. Use raw data and/or charts from your student workbook where appropriate. Additional analyses or observations are encouraged. |
| --- | --- |

Report analysis questions

| #### Analysis of size estimating accuracy | What are the average, maximum, and minimum actual sizes of your programs in LOC to date? Excluding assignment 1, what percentage over or under the actual size was the estimated size (e.g., if estimated/actual is in %, 85% is 15% under, 120% is 20% over) for each program? What are your average, maximum, and minimum values for these? Excluding assignment 1, what is the cumulative total error for size estimates (i.e., total estimated size / total actual size)? Note: In the PSP, we use added and modified LOC (A&M) as the size measure since this normally provides the best correlation with development effort. Use this measure in all your analyses that require program size. |
| --- | --- |

| #### Analysis of time estimating accuracy and productivity | What are the average, maximum, and minimum times of your assignments to date? What are the average, maximum, and minimum values for productivity per program to date in LOC/hr.? What percentage over or under the actual time was the estimated time (e.g., if estimated/actual is in %, 85% is 15% under, 120% is 20% over) for each program? What are your average, maximum, and minimum values for these? What is the cumulative total error for time estimates (i.e., total estimated time / total actual time)? |
| --- | --- |

| #### Analysis of time distribution | What percentage of time do you spend on average in each process phase (planning, design, code, compile, test, postmortem)? In design and code taken together? In compile and test taken together? If you spend 1000 hours writing programs similar to those in class, how much time are you likely to spend in design? In coding? In unit test? How many lines of code are you likely to write in that time? How many defects are you likely to find in unit test? |
| --- | --- |

Continued on next page

### Report analysis questions, Continued

| #### Analysis of defect fix times | Analyze the defect fix times, based on the phase injected and removed. What category had the largest average fix time? What category had the largest total fix time? |
| --- | --- |

| #### Analysis of defects | What are the average, maximum, and minimum values for total defects per program to date? What are the average, maximum, and minimum values for defect density in compile and unit test per program to date? Which defect type accounts for the most time spent in compile? In test? In which phase was each type of defect injected most often? |
| --- | --- |

### Guidelines and evaluation criteria

| #### General guidelines | Print the charts from your student workbook that apply to the questions above. Analyze your data to answer the questions shown above. If you have additional observations or analyses to include, be sure to include any additional charts that you use in the analyses in your report. Write a brief report describing your findings and conclusions. Keep your report simple and short. Do not hesitate to build on the PSP materials. |
| --- | --- |

| #### Evaluation criteria | Your process design must include a • planning phase • development phase • postmortem phase | You must submit • your process script • the planning form you created and used • other forms or logs that you used |
| --- | --- | --- |
|  | Your report must include • all of the tables and charts required, plus any other charts or data that support your analysis • your written analysis and conclusions |  |

Sample PSP Interim Report Process Script

| Phase # | Purpose | To guide the analysis and writing of the PSP interim report |
| --- | --- | --- |
|  | Entry Criteria | - Programs 1 through 4 completed and checked by instructors - Copy of the report requirements - Time log and PSP interim report summary form |
| 1 | Planning | - Estimate report size - number of analysis paragraphs - number of data tables/charts to create - Estimate effort based on report size - Record estimates on Plan Summary form - Record planning time on Time log |
| 2 | Development | - For each analysis question - generate analysis chart or data table - analyze chart/table and other process data - write analysis paragraph - Record PSP interim report development time on the Time log |
| 3 | Postmortem | - Measure report size - number of charts/tables - number of analysis paragraphs - Complete Plan Summary form - Record postmortem time on Time log |
|  | Exit Criteria | - Completed PSP interim report - Completed Plan Summary - Completed Time log |

PSP Interim Report Process Script Template

| Phase # | Purpose | To guide the analysis and writing of the PSP interim report |
| --- | --- | --- |
|  | Entry Criteria |  |
|  | Planning |  |
|  | Development |  |
|  | Postmortem |  |
|  | Exit Criteria |  |

PSP Interim Report Plan Summary

| Student |  |  | Date |  |
| --- | --- | --- | --- | --- |
| Instructor |  |  |  |  |

Size Data	Effort Estimate

| Object |  | Plan Number |  | Actual Number |  | Est. Effort per Object |  | Estimated Effort |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  | Total |  |  |

Effort Data

| Phase |  | Plan Time |  | Actual Time |
| --- | --- | --- | --- | --- |

PSP Interim Report Time Recording Log

| Student: |  |  |  |  | Date: |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Date | Start |  | Stop | Interruption Time | Delta Time | Phase | Comments |  |  |