Copyright 2018 Carnegie Mellon University.  All rights reserved.

This material is based upon work funded and supported by the Department of Defense under Contract No. FA8721-05-C-0003 with Carnegie Mellon University for the operation of the Software Engineering Institute, a federally funded research and development center.

Any opinions, findings and conclusions or recommendations expressed in this material are those of the author(s) and do not necessarily reflect the views of the United States Department of Defense.

NO WARRANTY. THIS MATERIAL IS FURNISHED ON AN “AS-IS” BASIS WITH NO WARRANTIES OF ANY KIND, EITHER EXPRESSED OR IMPLIED, INCLUDING, BUT NOT LIMITED TO, WARRANTY OF FITNESS FOR PURPOSE OR MERCHANTABILITY, ANY WARRANTY WITH RESPECT TO FREEDOM FROM PATENT, TRADEMARK, OR COPYRIGHT INFRINGEMENT, OR THIRD PARTY INTELLECTUAL PROPERTY RIGHTS.

[Distribution Statement A] This material has been approved for public release and unlimited distribution.  The United States Government has Unlimited Rights in this material as defined by DFARS 252.227-7013.

The text and illustrations in this material are licensed by Carnegie Mellon University under a Creative Commons Attribution 4.0 International License.

The Creative Commons license does not extend to logos, trade marks, or service marks of Carnegie Mellon University.

Performance Analysis Report (Revised)

JD Veloper

# Planning Performance

## Size

A review of my size estimating shows some amount of bouncing between over- and under-estimation over the last seven programming assignments; no clear trends towards over/ under are obvious.  However, the most recent assignments suggest that my estimation is becoming much more accurate:

Although some of this improvement can simply be attributed to gaining greater skill with practicing the PSP estimation methods, the data also suggest that this improvement reflects adoption of the more accurate PROBE A size estimating method.  Despite the amount of error in the early assignments, method A is now showing an improvement of the correlation between estimated and actual size:

This increased correlation is particularly dramatic for the last two assignments (.764 for assignment 6 and .894 for assignment 7), which suggests that continued careful use of the estimation methodologies will allow me to estimate my software size with greater accuracy as time goes on.  An additional factor in the reduced error is my use of code reuse, and the small size of the added code in the last program.

Consider:

| Assignment | % of Program using Base/Reuse | Estimating Error |
| --- | --- | --- |
| Program 4 | 53% | 12% |
| Program 5 | 0% | -33% |
| Program 6 | 69% | -8% |
| Program 7 | 81% | 2% |

Although there isn’t enough data to make a statistically strong case, this information certainly suggests that code reuse is helpful in estimation accuracy.

Other points to consider:

- Although it’s not obvious in the data, I’ve been particularly clumsy in my management of my parts library—this has made using the parts library in the size template challenging, and has also reflected a lack of consideration for reuse in implementation.  Given the apparent importance of reuse for estimating accuracy, greater attention to reuse during planning/design, and more careful management of the parts library, could improve the results of my personal process

- In considering the relationship between A&M and E, there is a much closer relationship between the two when using method A than method B—although both show a reasonable correlation (.903 for A, .697 for B).  Continued use will probably refine this correlation.

## Time

In comparison to the size estimates, my time estimating is much more worrying.  I’ve consistently been underestimating the time on each program, and this estimation seemed to be getting worse for programs 5 and 6.  With the last program, at least, the estimation error seems to be returning to my original 25% baseline—but one data point does not make a trend.

An initial consideration of the data suggests that part of the problem lies in fairly unclear correlations between planned E and time, and planned A&M and time; this lack of correlation has been forcing me to use the less accurate PROBE C method, with less than stellar results.

However, a more careful review of the data suggests that program 2 may be having an undue impact on correlations for method A and B—reconsidering the data with program 2 as an outlier results in dramatic increases in correlation:

| PROBE Method for Time | With Program 2 | Without Program 2 |
| --- | --- | --- |
| A | .509 | .865 |
| B | .339 | .758 |

This difference is also fairly clear when looking at the data visually (data shown without program 2):

I suspect that the discrepancy with program 2 relates to the large amount of time spent in writing the software in comparison to its modest size (338 hours for 257 LOC).

I originally suspected that the discrepancy with program 2 related to the large amount of time spent in writing the software in comparison to its modest size (3.38 hours for 257 LOC).  However, a look at productivity rates for all of the programs indicates that this is not the case:

Clearly by these criteria there are other programs better suited for consideration as outliers than program 2.

Program 2 my still be worth considering as an outlier—it represents the introduction of a new process (PSP1), and learning the new process certainly had an impact on how much time was spent developing the software.  In addition, program 2 achieved the lowest yield of any of my work, due in part to the lack of any formal review phases in the process:

In any case, to this point the low correlation has forced me to consistently use method C for time estimation, which has contributed to the time estimation error.  In the future, I might consider program 2 as an outlier and make use of the (hopefully more accurate) method A.  Even with this change, however, I suspect that I may still see some difficulties in time estimation.  One of the major driving forces behind accuracy in time estimation is a clear relationship between software size and development time.  Unfortunately, this relationship is not particularly strong for my work:

This lack of correlation suggests that my time estimates will continue to be off, since time estimations assume some degree of correlation between size and time.  However, the chart also suggests  another area to consider--from this perspective, program 5 (7.8 hours, 141 LOC) seems to stand out as a possible outlier, and indeed, removing it from the data set creates a much stronger correlation between program size and time (r-squared=.7003, p=0.003399):

Considering program 5 as an outlier also has an effect on the correlations for time estimation (although not as dramatic an effect as program 2):

| PROBE Method for Time | With All Programs | Without Program 2 | Without Program 5 |
| --- | --- | --- | --- |
| A | .509 | .865 | .73 |
| B | .339 | .758 | .44 |

Other factors that reinforce the program 5’s outlier status:

- There may also be a stronger caseProgram 5 represents my lowest productivity rate—17.9

- The programThe program also has the highest defect density of any of my programs (106.38 per KLOC, more than one standard deviation from my median defect density):

- Finally, a significant portion of my development time for this program was focused on one defect; the fix time for defect #84 is responsible for over 25% of the total development time.

For future time estimation, then, there is at least some grounds for considering program 5 as an outlier, at least when using PROBE A.  But while this change may make some moderate improvements in my ability to estimate time, I suspect that more dramatic improvements will need to wait until my development time has a stronger relationship with software size.

## Planning

My overall time spent in planning seems to hover around 15%, with spikes and lows not showing any clear correspondence to errors in size and time estimation.  However, a look at my planning time in comparison to defect density suggests a surprisingly strong relationship between the two

Equally useful (though not as surprising)  is what appears to be the similar relationship between defect density and the amount of time spent developing—as defects go up, so does time.

Digging a little deeper, I examined the relationship between planning time and defect density in a more rigorous way:

So time spent in planning does have a reasonable (and signifigant:  p=0.00003384) relationship to reducing my defect density; to some extent this is probably due to increased planning resulting in more time spent understanding requirements, as well as a more careful high-level design.  Specifically working through some of the formulas for this course has been particularly challenging for me, I suspect that this additional time spent in understanding requirements paid fairly high dividends for me.  It may be worth setting an explicit 15-20% target for time spent in planning phase as part of my personal process, at least in software that requires a greater understanding of things outside my domain expertise.

In contrast, the predicted relationship between planning and total development time, as well as between total development time and defect density, do not exist in a compelling way.  Spending more time in planning does not have a clear impact on time spent in development:

This suggests that increasing my time in planning phase probably won’t pay clear dividends in terms of increasing productivity, but it also should not have a significant cost.  At the same time, although there seems to be some relationship between defect density and my time spent in development, it’s not as strong a relationship as I expected:

For what little relationship does exist, it’s not clear to me which is the cause and which is the effect—do I introduce more defects the longer I spend coding, or (more likely) does a higher defect density simply mean I spend more time fixing my bugs?

## Planning Summary

- Size estimation is going well

- Less success in estimating time, but identification of program 5 as an outlier suggests the possibility of improvement in the future.

- Time spent planning is time well spent.

# Quality Process

## Review Effectiveness

The previously discussed relationship between planning and defect density also corresponds to the amount of time spent in the testing phase—and therefore has a direct correlation to quality.  As planning time increases, the time spent testing drops, which lends further support to a more careful targeting of planning time.

It’s worth noting, however that high yields for two programs (#4 and #6) had a test time of almost zero, increasing the value of planning time as a percentage and probably exerting an undue influence on the trend line above.  If a focus on planning time was really a way to see improved quality, I’d expect it to have an influence on my yield, and as the chart below indicates, there is simply not a clear relationship between the two.  Bottom line: while time spent in planning may help me improve estimating and productivity, I’ll need to look elsewhere for quality improvement:

Generally, I’ve seen reasonably high yields since the introduction of the Design and Code reviews, with a running average of 80%.

In considering the effectiveness of the review phases, I see a consistent rise in defects being removed during DLDR and CR…until program 7, when they drop below 50%.

There seem things to consider with regard to this drop:

- A relatively low number of defects in program 7 amplify the effect a few defects making it to test phase.

- A specific test defect (integer division) accounts for half of the defects in the test phase for this program.  This problem has been added to my design and code review checklists, and should show improvement in the future.

It is also worth noting that higher planning time seems to increase my DLDR review rate to unhealthy levels—after spending significant amounts of time in planning, I’m likely to hurry through my design review.  If I am going to explicitly target a higher amount of time in planning, I’ll need to compensate by slowing down my review rate.

Related to the last point, a consideration of my review rate to my yield does not show the cluster that one would expect; this indicates that reviews (and their rates) continue to be fertile ground for improvement.

As expected, high A/FR is relating to lower defects in test.  The low A/FR cluster reflects a need for more attention to appraisal activities, giving further weight to the need to slow down during review.

| On the whole, however, my overall yield is strong, and the specific yield for review phases seems to be effective. However, given the number of defects that I’ve experienced that could (and should) have been caught in review phase, there is clearly room for improvement here. phase | yield |
| --- | --- |
| plan | 0% |
| dld | 10.00% |
| dldr | 51.28% |
| code | 30.95% |
| cr | 55.17% |
| compile | 14.29% |
| ut | 100.00% |

This need is further amplified when we consider defect levels in test phase.  If we consider defect levels in test as a proxy for product quality, it’s likely that my software is leaving unit testing with unfixed defects:

|  | Total Defect Density | Defect Density in Test |
| --- | --- | --- |
| 1 | 69.65 | 14.93 |
| 2 | 70.03 | 31.13 |
| 3 | 78.78 | 12.12 |
| 4 | 51.16 | 4.65 |
| 5 | 106.38 | 21.28 |
| 6 | 60.6 | 0.00 |
| 7 | 83.96 | 30.53 |

We see two cases of reasonable defect density in test phase above—programs 4 and 6; what was I doing well in these two cases (and poorly in the others) that I can use to improve my process?  An obvious starting point is my overall defect density—these two programs had a significantly lower density than the others, which probably contributed to the lower test density, but by itself this is not enough to explain the successes or failures:

I’m not able to identify any individual area that contributes directly to a low defect density in unit test; I suspect that reduction of UT defect density will require attention to a number of factors discussed elsewhere in the report.  Some of the specific areas that appear to be related:

- Attention to planning and associated reduction in defect density.

- Improved (lower) review rates during appraisal activities.

- Higher yield through improved appraisal activities.

## Defects

A review of defects indicates some particularly fertile ground for improving my process, with particular focus on the design review phase.  As the charts below indicate, defects of the 80-function type represent the greatest majority of my defects, and the most significant investment in time to correct.  In part this is because they are also the most likely to be introduced early in the process, and the most likely to not be caught until testing phase.

Despite the dramatic appearance of the Defect Fix Time by Type graph, the information provided isn’t quite as dramatic as it first appears.  2 of the type 80 defects included in the chart are the integer division defects discussed earlier in the report—these two defects represent only 5% of the type 80 defects, but are responsible for over 45% of the fix time.  Absent these defects, the cost of type 80 defects is still high, but nearly as bad as a first look would suggest.

Of the remaining 8 type 80 defects to not be removed until UT, the majority represent math errors—mistakes made in transcribe formulas from notation to the Java programming language.  A more attentive review process seems to have helped somewhat (specific considerations of formulas were discussed in a PIP and introduced after program 5), but the area still requires attention.  Improving performance in this area is a clear goal for me.

# Process Performance

An analysis of defects and review phases offers some clear areas for performance improvement, but the more general quality data is a bit more ambiguous.  The appraisal cost of quality clearly saw a spike after its introduction with PSP2.1—it’s since dropped and seemed to have stabilized at around 20%.  Failure cost of quality has had less clear trends, due mostly to the presence of a single (large), anomalous defect in both program 5 and program 7 (in program 5, this defect represented 50% of time spent in UT, and 25% of total time; program 7’s defect is 49% of UT and 10% of development time.  These specific defects are having a pretty large effect on my numbers).  Without these two defects, the failure cost % for these two programs drops to below 10%, suggesting a stabilizing trend that is a lot less troubling.   This same consideration would also suggest a declining total cost of quality.  If suggested process improvement measures are effective, I should see this trend show up in the charts reasonably soon.

## Improvements to Current Process

PIPS:

|  | Problem Description | Proposal Description |
| --- | --- | --- |
| 1 | Inadequate attention to reusability increases time spent in both design and in testing when using base and reusable parts. | Consider future reuse during planning phase and include reuse consideration as item on DR checklist. |
| 2 | Poor management of code library discourages effective code reuse. | Introduce library management activity as part of Postmortem phase |
| 3 | Time estimation is particularly inaccurate due to outlier data point and past use of PROBE C. | Remove outlier from dataset and use PROBE A for time estimation |
| 4 | Inadequate planning reduces quality. | Ensure that planning is at least 15% of estimated development time (but recognize that < 20% delivers diminishing returns). |
| 5 | As time in planning phase increases, design review rate increases. | After particularly long (> 15%) planning phase, explicitly check review rate before, during and at end of DLDR to keep rate < 400 LOC |

Performance Goals

| Goal | PIPs |
| --- | --- |
| Decrease average time estimation error to below 25% over the next three programs | 3, 4 |
| Achieve average DLDR review rate of <400 LOC over the next three programs | 5 |
| Increase DLDR phase yield to 55% | 1, 5 |
| Decrease UT defect density to 5 Defects/KLOC | 1, 4, 5 |