## Slide 1
PSP Instructor Training
Lecture: Introducing PSP and TSP

## Slide 3: Lecture Objectives
At the end of this lecture, you will
  be familiar with the SEI course sequence that supports the TSP/PSP introduction strategy
  be able to produce a timeline for an introduction sequence based on the introduction strategy
  be able to make a business case for TSP and PSP, based on a cost/benefit analysis

## Slide 4: Lecture Outline
Technology transition basics
The TSP/PSP transition strategy
Costs and benefits

## Slide 5: Technology Transition Basics
People resist change.
Effects of resistance to change can be minimized if it is understood, managed, and planned for.
Our strategy for introducing PSP and TSP is based on change management concepts that dramatically reduce risk.
As an agent for change, you must understand and apply these concepts, or risk failure.

## Slide 6: Definitions
Technology transition
  insertion of a new technology into an organization
  includes introduction, adoption, deployment, and roll-out (broad, institutional use)
A new technology is considered to be institutionalized when it is used routinely throughout the organization.
Change management is the set of activities related to managing the human elements in a technology transition.

## Slide 7: Managing Change
In order to manage change the organization must:
  Create awareness of why the change is happening
  Build desire to support and participate in the change
  Provide the knowledge needed to change
  Demonstrate ability to implement new skills and behaviors
  Provide reinforcing environment to sustain the change
By managing change, the organization:
  Increases the probability of success
  Avoids losing valued employees and minimizes short-term productivity loss
Source: Change Management Toolkit Using Prosci’s ADKAR Model, 2005
Notes: <number>

## Slide 8: What are the potential impacts of not managing change?
Managers may be unwilling to assign adequate resources to support the change.
Managers may create negative messages about the change to their peers and subordinates.
Employees may lose interest in their work resulting in productivity losses and negative impacts with customers.
Employees may leave the organization
Absenteeism may increase.
Unforeseen obstacles to the change seemingly appear from nowhere.
Funding is not made available to implement or sustain the change.
A sudden shift in priorities is observed with less emphasis on the current change.
Source: Change Management Toolkit Using Prosci’s ADKAR Model, 2005
Notes: <number>

## Slide 9: Commitment to Change
Transitioning technology involves moving the organization through a commitment process.
Each individual in the organization must step through this commitment process.
  Individuals each have a different perspective of the change.
  Some individuals are more likely to change.
  Others will resist change.
Managing the technology change requires a structured approach over time to deal with the organizational and the individual issues.

## Slide 10: The Commitment Process
Commitment
Time
Institutionalization
Adoption
Trial Use
Understanding
Awareness
Contact
Source: [Conner 82]

## Slide 11: Categories of Adopters
Source: [Rogers 83]
Innovators
Early Adopters
Early Majority
Late Majority
Laggards

## Slide 12: The Innovators
Technology enthusiasts
First people to adopt a new technology
They understand that the technology may be buggy and that there might be glitches.
Innovators would be the first on the block to own an electric car.

## Slide 13: Early Adopters
The visionaries
Unlike innovators, they are typically not technologists.
They have the insight to match an emerging technology to a strategic opportunity.
They will purchase an electric car because they can imagine the benefits.

## Slide 14: Early Majority
The pragmatists
Can relate to technology, but driven by a strong sense of practicality
Want to see well-established references before buying into a new technology
They will purchase when they’ve seen electric
cars prove themselves and when there are
enough service stations on the road.

## Slide 15: Late Majority
The conservatives
Not comfortable with change
They wait until the new technology is established as a standard.
They need lots of support if they are to willingly adopt the new technology.
They will not purchase until most people have
made the switch and it becomes inconvenient
to drive a gasoline car.

## Slide 16: Laggards
The skeptics
Can’t stand to change
Don’t want anything to do with a new technology
Very quick to point out what is wrong with a new technology
“Purchase an electric car?...you must be crazy.”

## Slide 17: Working with the Categories
Organizations are made up of individuals in each of the categories of adoption.
Innovators and early adopters will pick up the new technology and run with it.
Other adopter categories need
  more time
  better packaging and support
  references from early adopters

## Slide 18: Packaging Change
Moore believes that there is a gap separating each group which symbolizes the difficulty that any group will have in accepting a new technology if it is presented in the same way as it was presented to the group to its immediate left.
Groups to the right of early adopter also need positive references from early adopters.
The “chasm”
Innovators
Early Adopters
Early Majority
Late Majority
Laggards
The most significant gap is the one that separates the early adopters from the early majority.

## Slide 19: Innovators and Early Adopters Can Tailor a New Technology
When a technology is first introduced, the focus is on the “thing” itself . . . the core technology.
Individuals least in need of support are the technology enthusiasts. These people can cobble together bits and pieces of systems and build their own rough whole product.
C
ORE
T
ECHNOLOGY

## Slide 20: Bridging the Gap for the Mainstream
For the majority of adopters, the technology must be augmented by an integrated suite of services and ancillary products to become the “whole product.”
Anything else that is
needed to achieve
adoption of the core
product into routine use
or practice
Systems
Integration
Procedures
Reference
Materials
Tooling
Job Aids
Policies
Training
Installation
Support
C
ORE
T
ECHNOLOGY
C
ORE
T
ECHNOLOGY

## Slide 21: The “Whole Product” Concept
Core
product
Standards
and
policies
T
raining
Installation
and
debugging
Additional
software
Etc.
Introduction
Support
or
technology
Source: [Moore 91]

## Slide 22: Technology Transition Roles
Champion Influences technology adoption
Sponsor Upper management (authorizing)
Line management (reinforcing)
Change agent Empowered to implement
Target Pilot project team (first users)
Other users (balance of users)
Champion
Sponsor
Change agent
Target
influence
change management

## Slide 23: PSP/TSP Transition Strategy -1
The PSP/TSP transition strategy is guided by the commitment process.
The strategy leads each participant from contact and awareness through to trial use.
Senior management and change agents are involved first to build sponsorship and support for change.
PSP/TSP are deployed to innovators and early adopters first, then early majority, and so forth.
  builds backward references
  minimizes resistance

## Slide 24: PSP/TSP Transition Strategy -2
The PSP/TSP transition strategy includes specific transition mechanisms for each affected target group
  executive and management sponsors
  practicing engineers
  change agents
Other advantages
  moves the first wave of early adopters to trial use within a few months
  provides near-term quantitative results that processes and performance are improved
  near-term results help maintain sponsorship and provide evidence of direct benefit to participants

## Slide 25: PSP/TSP Transition Strategy -3
The strategy begins with an initial trial use period
  training to build understanding, sponsorship, and support
  pilot projects to evaluate both the impact of TSP on the organization and the transition approach
The trial use period is followed by a series of adoption cycles
  each cycle repeats the trial use activities on a larger scale
  expands the breadth of adoption
  allows for expansion of the change agent team

## Slide 26: Contact and Awareness
Often overlooked, these initial commitment phases cannot be ignored.
Their purpose is to generate support for moving to the understanding phase.
These commitment phases will help you to find the innovators and early adopters.
Targets include management sponsors, technical sponsors, and other change agents.
External sources add credibility, and may be required to convince managers and other leaders to take the next step.
Institutionalization
Adoption
Trial Use
Understanding
Awareness
Contact
Time
Commitment

## Slide 27: Getting Support for TSP/PSP
Innovative technologies like TSP and PSP are radical departures, and are difficult to understand at first.
Most people will fill in the gaps in their understanding from their existing context, making many incorrect assumptions; others are just resistant to change.
These conditions prevent people from seeing the potential benefits of TSP/PSP.
By definition, innovators and early adopters will see the benefits almost immediately.
The first step is to find the innovators and early adopters.
Contact
Awareness

## Slide 28: Transition Mechanisms
Initially, the primary transition mechanism for contact and awareness is a communications campaign.
  present TSP/PSP to management sponsors
  bring in experts/consultants
  hold technical forums
From these sessions, early adopters will emerge.
Later, as other adopter types are needed, internal references become a key transition mechanism.
  people-to-people
  intranet
Contact
Awareness

## Slide 29: Understanding
The purpose of the understanding phase is to prepare for trial use.
To plan for and conduct TSP/PSP pilot projects, all participants need training.
You will also need to find more innovators and early adopters for pilot projects.
Targets include
  executive team
  management team
  project teams
  change agent team
Without adequate preparation, participants will not be able to plan for trial use or apply TSP/PSP in practice.
Institutionalization
Adoption
Trial Use
Understanding
Awareness
Contact
Time
Commitment

## Slide 30: Training
Properly-designed training is the key to
  gaining support for trial use
  successful implementation during trial use
The TSP/PSP training sequence was designed to build cascading support and skills for trial use on pilot projects.
Seminars and formal training courses are used.
The formal courses emphasize skill-building, using constructivist learning techniques.
  authentic learning environment
  real-world problems
  “learning by doing”
Understanding

## Slide 31: Training Sequence
Understanding
Participant | Course | Notes
Executives and senior management | TSP Executive Strategy Seminar | 1 day + optional ½ day strategic planning session.
Middle and first-line managers | Leading Development Teams | 3 days
Software developers | PSP Fundamentals PSP Advanced | 5 days 5 days (optional)
 | PSP I PSP II (Alternative to PSP Fundamentals and Advanced) | 5 days 5 days
Other team members | TSP Team Member Training | 2.5 days
 | Introduction to Personal Process (Alternative to TSP Team Member Training) | 2.5 days
Instructors | PSP Instructor Training | 5 days Pre-requisite training: PSP Fundamentals and PSP Advanced or PSP I and PSP II
Coaches | TSP Coach Training | 5 days Pre-requisite training: PSP Fundamentals and PSP Advanced or PSP I and PSP II

## Slide 32: Change Agent Training
Change agents are needed to train, coach, and mentor managers, engineers, and teams.
There are three possible approaches.
1. Use external expertise (SEI-authorized instructors).
2. Train change agents.
3. Start with external support while training change agents.
We recommend the third solution.
  benefits of outside expertise
  develops internal change agents
  faster
Understanding

## Slide 33: Training Summary
Training for trial use on the first pilot projects involves a
  one-day seminar for executives
  three-day training course for first- and second-line management
  1 – 2 weeks of PSP training for software engineers
Change agents take the software engineers training and the
  PSP instructor training course (one week)
  TSP coach training course (one week)
Understanding

## Slide 34: Other Considerations -1
Engineers get more benefit from the training when
  management supports it
  adequate time is provided
  first-line managers treat the course like project work and track completion of course assignments
Managers are more likely to sustain sponsorship when
  regular status/progress reports are made
  class data are presented and the potential benefit to the business is established
Understanding

## Slide 35: Other Considerations -2
All TSP team members must complete a PSP or TSP training course.
Fluency in a programming language is a prerequisite for the PSP course.
TSP Team Member Training is a 2 ½ day course for teams that include members who don’t write software. Examples include
  hardware engineers
  testers
Software engineers must take the standard PSP course.
Understanding

## Slide 36: Trial Use
The purpose of the trial use phase is to evaluate both the TSP/PSP and the transition strategy.
Trial use for TSP/PSP involves conducting three to five pilot projects, gathering data, analyzing it, and evaluating the results.
Targets include
  executive team
  management team
  project teams
  change agent team
Success factors for TSP/PSP pilot projects include proper management discipline and the effective use of team data.
Institutionalization
Adoption
Trial Use
Understanding
Awareness
Contact
Time
Commitment

## Slide 37: Strategic Objectives
Short term
  Establish pilot project goals.
  Define a baseline for measuring improvement.
  Produce an initial milestone time-line.
  Set initial business benefit goals.
  Set initial PSP/TSP staffing, training, qualification, and certification goals.
Long term
  Produce a long-term milestone time-line.
  Set long-term PSP/TSP staffing, training, qualification, and certification goals.
  Define long-term business benefit goals.
Trial Use

## Slide 38: Establish Success Criteria
What would success look like?
Define the truly successful outcome. Be specific.
  percent defect free product
  service and support cost improvements
  customer satisfaction measures
  cycle time acceleration
  - - -
Publish these goals and consider them in reviews and evaluations.
Trial Use

## Slide 39: Involve Line Management
You should involve line management in objective setting.
The trial use team can only initiate and support process changes but cannot make them happen.
The only people who can change the behavior of development groups are the group’s managers.
During rollout, ask the line managers for trial use status reports.
Include trial use goals in line-management measurements and evaluations.
Trial Use

## Slide 40: Transition Champion
Identify a trial use champion: Without one, little will get done.
The TSP champion is responsible for
  establishing the trial use plan
  negotiating this plan with the product managers
  reviewing the plan with senior management
  monitoring and guiding the trial use effort
  leading the dedicated trial use resources
Trial Use

## Slide 41: Launching the Pilot Program
Start with two to three TSP prototype projects.
  Allocate resources.
  Establish responsibilities.
  Produce plans to meet the prototype goals.
  Train the pilot TSP teams and their managers.
  Launch the teams.
  Gather data and evaluate and review the results.
  Make needed adjustments.
Use the first TSP pilot projects to build experienced coaching and further adoption resources.
Trial Use

## Slide 42: Allocate Resources
Improvement takes work. Trained and qualified professionals must
  teach the courses, coach the teams, draft policies, and provide guidance and support
  get help in solving problems
  lead the trial use and adoption effort
  measure, evaluate, and report on the work
The trial use team must have sufficient resources.
Establish a coaching-staff target of 2% to 3% of the professional population.
Trial Use

## Slide 43: Motivate Participation
Developers are reluctant to participate in experimental programs.
Emphasize that management has selected the TSP as a new direction for the organization.
Stress the opportunities to
  provide TSP experience for the entire organization
  establish a benchmark for future teams
  learn a new and exciting technology
  build valuable skills and knowledge
Trial Use
Notes: Be aware of risks and the investment that you are making.

## Slide 44: Selecting Pilot Projects
Pick 2 to 3 medium pilot projects.
  5 to 12 team members
  4 to 12 month schedule
  Software-intensive new development or enhancement
  Representative of the organization’s work
  Important projects
Select teams with members and managers who are willing to participate.
Consider the group relationships.
  Contractors
  Organizational boundaries
  Internal conflicts
Trial Use
Notes: Be aware of risks and the investment that you are making.

## Slide 45: Deploying TSP
TSP is introduced into an organization on a project-by-project or team-by-team basis.
TSP is more than a training program, the new skills must be used in a team setting soon after training ends.
Treat the deployment like a project.
  Set goals
  Assign responsibilities
  Allocate resources
  Involve line management
  Plan and track
 | TSP Introduction Steps
1. | Start by identifying external or internal resources to lead the effort.
2. | If internal resources are selected, send them to SEI training to become authorized instructors and coaches.
3. | Train top management, then select two or three initial projects or teams.
4. | Train the selected teams and their managers then launch the teams.
5. | Monitor the projects and make adjustments as needed.
6. | Expand the scope, selecting additional projects or teams.
7. | Create or expand the pool of available SEI-authorized instructors and/or coaches.
8. | Repeat starting at step 4.
Trial Use

## Slide 46: Adoption and Institutionalization
The adoption phase expands the use of a new technology beyond the pilot projects.
Institutionalization expands use to include the entire organization.
Targets include
  executive team
  management team
  project teams
  change agent team
Adoption can begin as soon as the organization is satisfied with pilot project results. It isn’t necessary to wait until the projects are complete.
Institutionalization
Adoption
Trial Use
Understanding
Awareness
Contact
Time
Commitment

## Slide 47: Scale-Up Approach
The broader TSP adoption should repeat the pilot project steps across the organization.
  Define each location’s goals and responsibilities.
  Work project by project.
  Build an experience base.
  Train managers and executives first.
  Train developers.
  Launch projects with TSP.
Treat each new introduction as a test.
  Use TSP methods.
  Gather data.
  Evaluate results.
  Adjust plans and methods as needed.
Adoption
Institutionalization

## Slide 48: The Adoption Team
Form an adoption leadership team.
  TSP trained
  All required skills, disciplines, and constituencies
  A core of full-time members
Conduct a TSP launch of the scale-up effort.
  All team members present
  Management participate in opening and closing meetings
  Monitor and review like an engineering project
Adoption
Institutionalization

## Slide 49: Institutionalization of the TSP - 1
To sustain long-term TSP adoption, and use, incorporate the TSP adoption goals into the organization’s business system.
  Reward and recognition programs
  Salary and promotion reviews
  Career planning
  Bonus criteria
  High-potential management programs
Implement organizational policies and procedures that support the routine use of TSP/PSP.
Adoption
Institutionalization

## Slide 50: Institutionalization of the TSP - 2
As with any disciplined activity, the TSP needs continuing reinforcement from management.
Establish regular quarterly management reviews.
  Review project performance.
  Examine key process measures.
  Establish and review benchmark comparisons.
Identify, recognize, and reward superior individual, team, and management work.
Continue to provide teams with qualified TSP coach support.
Adoption
Institutionalization

## Slide 51: Cost/Benefit Analysis
The principal costs of introducing TSP and PSP are
  labor costs incurred during training
  labor costs for the change agent team
  costs associated with external consultants and training course fees
The principal benefits of introducing TSP and PSP are
  improved software quality
  reduction in test and failure costs
  cycle time improvement
  predictable development costs and schedules

## Slide 52: Introduction Costs
The principal introduction costs for the example are
  Training
    10 executives * 1 day * $2,000/day $20,000
    25 managers * 3 days * $1,500/day $112,500
    140 engineers * 14 days * $1,000/day $1,960,000
    4 change agents * 24 days * $1,000/day $96,000
    $2,188,500
  Change agents
    4 * 2.5 yrs. * 200 days/yr. * $1000/day $2,000,000
  Consultants and course fees
    consulting $250,000
    instructor training for 4 $30,000
    TSP coach training for 4 $20,000
$300,000
  TOTAL COST $4,488,500

## Slide 53: Trial Use Introduction Costs
The introduction costs for the first two pilot projects are
  Training
    10 executives * 1 day * $2,000/day $20,000
    25 managers * 3 days * $1,500/day $112,500
    18 engineers * 14 days * $1,000/day $252,000
    2 change agents * 24 days * $1,000/day $48,000
    $432,500
  Change agents
    2 * 1 yrs. * 200 days/yr. * $1000/day $400,000
  Consultants and course fees
    consulting $250,000
    instructor training for 2 $15,000
    TSP coach training for 2 $10,000
$275,000
  TOTAL COST $1,107,500

## Slide 54: Benefits
A powerful cost/benefit analysis can be made based solely on the rework cost reduction due to improved product quality.
The estimate of benefits is based on published data from TSP projects in three organizations.
  Boeing
  Hill AFB
  Teradyne

## Slide 55: TSP/PSP Results
Boeing
  9.44 times reduction in post-release defect density
  94% reduction in system test duration
Hill AFB
  system test time reduced from 22% to 2.7% of schedule
  .28 defects/KLOC in system test for build 1
  .056 defects/KLOC in system test for build 2
Teradyne
  14 engineers produced 89.9KLOC in 17 months, a rate of 45,328 KLOC per year
  0.2 defects/KLOC in integration test
  0.4 defects/KLOC in system test
  0.02 defects/KLOC in acceptance test
  before TSP/PSP, 20 defects/KLOC +/- 1 defect/KLOC for all test phases combined

## Slide 56: Assumptions
Productivity: A 10-person team produces 40 KLOC/year.
Quality
  Test defect density before is 17.5 defects/KLOC.
  Each test phase finds about half the defects found in the previous phase.
  Defect density is improved 10 times.
  Before After
  Integration Test 10.0/KLOC 1.00/KLOC
  System Test 5.0/KLOC .50/KLOC
  Acceptance Test 2.5/KLOC .25/KLOC
  Test defects average 12 hours each to find and fix.

## Slide 57: Trial Use Savings
Assume that the TSP/PSP pilot projects are each 12 months long.
  Two teams will produce 80KLOC, with 1260 fewer defects found during testing.
  At 1.5 days to fix, this is a savings of 1890 days.
  At $1000/day, this is a savings of $1,890,000 per year.

## Slide 58: Cost/Benefit
Costs
  first two pilot projects $1,107,500
  full implementation $4,488,500
Benefits
  first two pilot projects after 1 year $1,890,000
  first two projects after 2.5 years $4,725,000
  at end of full implementation* $6,615,000
*Assumes that after 2.5 years, seven projects have been started and completed.

## Slide 59: Transition Strategy Summary
Start with executive management.
  Get support and commitment.
  Establish the pilot introduction plan.
  Select pilot projects.
Train engineers and managers.
  Train engineers by teams.
  Train all managers in the management chain.
  Launch TSP teams immediately after PSP training.
Develop a transition plan.
  Train PSP instructors and coaches
  Establish a plan for each product area.
  Establish a plan for new hires.

## Slide 60: Keys to Success
Start small.
  Initially, use PSP and TSP on a couple of pilot projects.
  Expand as the organization develops a pool of experienced engineers and managers.
  Build internal capability to train individuals and launch teams.
Build a network of sponsorship and support.
Be prepared to deal with resistance to change.
Practice what you preach and plan the introduction sequence!
Execute and measure; it is possible to obtain results on pilot projects within a relatively short time.

## Slide 61: Messages to Remember
Introducing PSP and TSP into an organization is a major effort that must follow a successful transition strategy.
The transition strategy must be planned and orchestrated so that each step builds support and gains acceptance.
The suite of PSP/TSP courses is used to develop the necessary skills and launch effective teams.
The transition strategy starts small and expands based on the results of those projects.