## Slide 1
PSP Instructor Training
Lecture: PSP0 Data Presentation

## Slide 3: Lecture Objectives
This lecture will help you to understand the data analysis at the PSP0 level.

## Slide 4: General Guidelines
Class data helps to convince students that using the PSP methods will help them to do better work.
Class data can be used as a benchmark to help show what is possible.
Try to present class data every day if possible, but make sure there is enough data so that an individual’s performance is not visible.
At the end of the class, give the students copies of a final set of the overall class performance.

## Slide 5: PSP0 Data Presentation
Start presenting class data when you have program 1 data.
Present composite data if you have several data points, otherwise you may want to use your personal data as an example.
Respect the privacy of student data.
Present the following charts:
  Assignments per program after program 1
  Development time "
  Time estimating accuracy "
  % time spent in design "
  % time spent in compile "
  % time spent in test "
  Size range after program 2
  Size estimating accuracy "

## Slide 6: Assignments per Program
Objective: understand class status
To see how many data points there are at each assignment.
If only a couple of students finished the latest assignment, don’t share their data as it may reveal individuals.
Emphasize quality over schedule, i.e. do it right the first time.

## Slide 7
This chart depicts aggregate data from a few classes.
It gives a good sampling as to how timely the class is submitting assignments as a whole.
Notes: It is especially useful to show aggregate data from a few classes in especially the early days in the course as you may have fewer data points.
The instructor can look at this chart and advise students not to over-engineer for example if such trend is apparent.
While it may seem obvious, the instructor should also note that this sampling is from the 8-program version of the PSP Course.

## Slide 8: Actual Development Time
Objective: quality of process and quality of data (trend)
Wide variation
Neither extreme is good or bad.
Typical causes include
  over-engineering a solution
  lack of experience with the programming language
  lack of experience with the environment

## Slide 9
The complexity and possible over-engineering of the LOC counter is apparent in Program2.
While it takes about 4 hours to complete an assignment during the first week, the second week can come close to doubling that amount.
Notes: Based on slide 6, this chart depicts data from close to 40 students.

## Slide 10: Time Estimating Accuracy
Objective: balanced estimates (about as many over as under)
Wide individual variation
Initial estimates are made with no historical data or defined estimating process.
Individual errors of plus or minus 20 to 40% are normal.
Composite is generally quite accurate in spite of individual variations (which is why teams can produce accurate estimates).

## Slide 11
The green line is the class composite (sum act time – sum est time)/sum est time
It is noteworthy that the gap between min and max get narrower over time.

## Slide 12: Design Time Range
Objective: Plant the idea that time must be spent upfront for doing a proper design.
Wide individual variation initially
More emphasis is placed on design with each additional lecture
At the end of the course seeing up to 4 times more time spent in design is common.

## Slide 13
After design templates and design verification techniques are introduced, more time being spent in design is observed!

## Slide 14: Percentage of Time Spent in Compile
Objective: reduce compile time
Early indicator of process quality (or a slow compiler)
Note that compilers don’t catch every defect; ~ 9% of C++ syntax defects slip through the compiler.

## Slide 15
Blue line indicates data for those students who do not use a compiler.
It is noteworthy that the gap between min and max get much narrower over time.
At the end of the course, the max data point is lower than the beginning average.

## Slide 16: Percentage of Time Spent in Test
Objective: reduce test time
Early indicator of process quality
Defects take time to find and fix.
Additional analysis
  injection phase by removal time: what kinds of errors are most costly to remove
  error type by removal time: what type of errors are most costly to remove

## Slide 17
Average is usually between 25 to 35 percent at the start
Average is usually between 10 to 20 percent by the end

## Slide 18: Size Range
Objective: quality of process and quality of data
Wide variation
Neither extreme is good or bad.
Typical causes include
  over-engineering a solution
  lack of experience with the programming language

## Slide 20: Size Estimating Accuracy
Objective: balanced estimates (about as many over as under)
Wide individual variation
Initial estimates are made with no historical data or defined estimating process.
Individual errors of plus or minus 20 to 40 % are normal.
Composite is generally quite accurate, in spite of individual variations.
Students should focus on personal improvement and not on comparison to others.
Accuracy may start improving after the introduction of PROBE.

## Slide 21
The green line is the class composite (sum act size – sum est size)/sum est size
It is noteworthy that the gap between min and max get narrower over time.

## Slide 22: Messages to Remember
In PSP0 the students learn to
  use a defined process
  gather accurate time and defect data
  define size measures
  accurately measure size
  make simple time and size estimates
These basic skills are critical to a student’s success and must be practiced to be understood and mastered.