Copyright 2018 Carnegie Mellon University.  All rights reserved.

This material is based upon work funded and supported by the Department of Defense under Contract No. FA8721-05-C-0003 with Carnegie Mellon University for the operation of the Software Engineering Institute, a federally funded research and development center.

Any opinions, findings and conclusions or recommendations expressed in this material are those of the author(s) and do not necessarily reflect the views of the United States Department of Defense.

NO WARRANTY. THIS MATERIAL IS FURNISHED ON AN “AS-IS” BASIS WITH NO WARRANTIES OF ANY KIND, EITHER EXPRESSED OR IMPLIED, INCLUDING, BUT NOT LIMITED TO, WARRANTY OF FITNESS FOR PURPOSE OR MERCHANTABILITY, ANY WARRANTY WITH RESPECT TO FREEDOM FROM PATENT, TRADEMARK, OR COPYRIGHT INFRINGEMENT, OR THIRD PARTY INTELLECTUAL PROPERTY RIGHTS.

[Distribution Statement A] This material has been approved for public release and unlimited distribution.  The United States Government has Unlimited Rights in this material as defined by DFARS 252.227-7013.

The text and illustrations in this material are licensed by Carnegie Mellon University under a Creative Commons Attribution 4.0 International License.

The Creative Commons license does not extend to logos, trade marks, or service marks of Carnegie Mellon University.

# Student Workbook for the
Coaching the Team Exercise

TSP Coach Training

The Software Engineering Institute (SEI)

is a federally funded research and development center

sponsored by the U.S. Department of Defense and

operated by Carnegie Mellon University.

This material is approved for public release.

Distribution is limited by the Software Engineering Institute to attendees.

TSP Coach Training

Coaching the Team Exercise

Overview

| #### Exercise #### Overview | The exercise includes the following topics. |  |
| --- | --- | --- |
|  | Section | See Page |
|  | Exercise Objectives | 2 |
|  | Exercise Instructions | 2 |
|  | Reference | 2 |
|  | Exercise Scenario | 3 |
|  | Checkpoint Guidelines, Script, and Forms | 5 |
|  | Team TSP Data | 12 |

| Exercise Objectives | At the end of this exercise, you will understand the basics of conducting a checkpoint review. |
| --- | --- |

| #### Exercise #### Instructions | - The students form teams. - Spend 5 – 10 minutes reviewing the checkpoint scripts, forms and guidelines. - As a team: - Determine who will take on the role of Team Members A - G. - Determine who will take on the role of coaching Team Members A – G. - Spend 10 – 20 minutes reviewing the data associated with your assigned team member and coaching role. - For the coaching assignments complete a TSP Checkpoint Team Member Data Review Form (Form CHECKTMDR). - For the team member review the list of tasks to understand the type of work you do as well as read the brief description of your “function.” - As a coach, interview your assigned team members. Take notes and complete CHECKTMDR. - The instructor leads a class discussion of the exercise. |
| --- | --- |

| #### Reference | TSP Coaching Development Teams, Watts Humphrey, 2006. |
| --- | --- |

Continued on next page

Coaching the Team Exercise

Scenario

| #### Exercise #### Scenario | In this exercise, you are performing a checkpoint as the AIM TSP team coach. The team provides you with the following data. - Consolidated team plan printouts - Cumulative Earned Value - Earned Value Trend - Cumulative Planned and Actual Hours Per Week - Custom Process - SCHEDULE - SUMP - WEEK - Individual plan printouts - TASK - SCHEDULE - LOGT - LOGD - WEEK Review the team and individual data using the checkpoint process and conduct interviews. Discuss within your group: - Are the team members properly recording their data? - Are they recording data as they work? - Are the data accurate and complete? - Are the team members having any problems using the tool? - Is the team following the process? - Are plans detailed enough? - Are the role managers handling their responsibilities? - Is the team monitoring quality? - Has the team planned to do quality work? - What does their quality data look like? As a class discuss your group experiences. - Did the interviews go well? - How did you feel as the team member? - How did you feel as the coach? |
| --- | --- |

Time:  60 minutes

| Team Member | Member Function |
| --- | --- |
| A | Is the lead system engineer. Works with the customer to develop new requirements and to understand merging needs. Is responsible for conducting customer validation testing at customer sites. |
| B | Senior Software Engineer. Works full time on the project. |
| C | Software Engineer. Backup team lead. Works part-time as a TSP Coach for another team within the organization. |
| D | Senior Software Engineer. Works full time on the project. |
| E | Is a process improvement professional and planning analyst for the team. Provides planning and process manager support for the team on a part time basis (about 20%). |
| F | A system engineer. Documents requirements and conducts testing. Works full time on the project, but is the only person that is not co-located with the team. Is able to visit the team several times a year. |
| G | Team Leader and Senior Software Engineer. Due to the small size of the team, still does technical work. |

TSP Checkpoint Report Guideline

| Purpose | The checkpoint report describes the team's performance, indicates process or quality problems, and motivates improvement. |
| --- | --- |
| Report Cautions | Emphasize process problems, and not personalities. - Do not say or imply criticism of any individual. - Do not identify any individual's data. Derive every finding from team and individual data. - Show the derivations to the individuals involved. - Only show team data to managers. |
| Opening Discussion | Describe how the checkpoint session was conducted. - volume of material reviewed - cooperation and support of the entire team Point out the improvements already made. - Praise good work and list the team's strong points. - Note that teams need practice to achieve high performance. |
| Overall Performance | - Show composite charts of overall team performance. - Describe what the charts mean and how they are generated. |
| Process Performance | - Note any open process deviations or issues. - Include information about whether or not the team is utilizing each script and form that the team is marked responsible for on the Relevant Stakeholder Involvement Matrix (form RSIM). This can be accomplished by including the RSIM in the report and color coding each items as follows, based on your analysis. - Green – The team is using the script or form correctly. - Blue – The team is not using this script or form, but has an approved deviation on file (SPDR). - Yellow – The team is not using this script or form, but is using an unapproved deviation. - Red – The team is not using this script or form and no deviation has been identified. - Grey – The script or form does not apply to the team or does not have any roles that are responsible for the script or form. - Include information about whether or not the team is following all applicable organizational policies and procedures. - In the event the team is not following a given script, form, policy or procedure, the report should be sufficiently detailed in order for the team to understand and address the issues, as well as to track issues to closure. - In subsequent checkpoints, document which previously documented issues have been addressed and which are still outstanding. |
| Problems and Recommendations | - List the identified problems and their likely causes. - Make recommendations to address each problem cause. - Ask for comments, discussion, and planned actions. |
| Report Conclusion | - Summarize the findings. - List the actions planned. - Thank everyone involved. |

TSP Checkpoint Guidelines

| Purpose | Use this guideline to - help TSP teams follow the process and record and use their data - identify problems and determine their causes - initiate actions to resolve the problems |
| --- | --- |
| Coaching Cautions | With proper coaching and support, most individuals will - follow the process - produce superior work When the checkpoint is handled like an audit, many individuals will - feel personally threatened - adjust their data to reduce the perceived threat When their data are not accurate, individuals and teams will incur all the TSP costs without many of the benefits |
| The Coaching Attitude | To be an effective coach, you must believe that individuals will follow the process when they - understand the process' benefits - are trained in and capable of following the process - are urged by management to follow the process - work in an environment that supports the process When individuals do not follow the process, find out where they - do not understand the process' benefits - lack the skills to follow the process - perceive management as not supporting the process - feel their environment is unsupportive |
| The Coaching Process | The principal elements of a coaching process are as follows. - Establish performance criteria. - Gather data on the individuals’ work. - Assess the data against the criteria. - When the data indicate problems, talk with the individuals to understand the problems. - If the individuals are actually following the process, adjust your findings. - Where individuals are not following the process, determine why. - Determine the problem causes and how to fix them. |
| Coaching Reports to Management | Before issuing the checkpoint report, check the findings with the individuals and the team leader. In reporting the findings to management, - Report composite team data - Never identify any individual’s personal work - Include what management should be doing to help the team improve |

TSP Checkpoint Team Member Data Review Form – Form CHECKTMDR

| Team Member Name: |  |
| --- | --- |
| Team Name: |  |
| Role: |  |
| Date Checkpoint Review Conducted: |  |
| Coach Name: |  |

| Time Logging | Observations |
| --- | --- |
| Are times mostly recorded as the work is done? |  |
| Is interrupt time tracked appropriately? |  |
| Is comment field used to help guide and remind member of work? |  |
| Other observations and questions for team member |  |

| Defect Logging | Observations |
| --- | --- |
| Do all defects have required data? |  |
| Were defect injected before they were removed? |  |
| Does every defect have a fix time? |  |
| Do defects injected in compile and tests have fix numbers? |  |
| Are defects adequately described? |  |
| Are defect types consistent with descriptions? |  |
| Are defect types consistent with phase injected? |  |
| Are defect types assigned consistently? |  |
| Other observations and questions for team member |  |

| Defect Log and Time Log Consistency | Observations |
| --- | --- |
| Are defects being recorded for personal reviews and inspections? |  |
| Are defects being recorded for tests? |  |
| Are defects removed consistent with compile and test phase time and program size? |  |
| Is total compile defect fix times less than compile time? |  |
| Is total test defect fix times less than test time? |  |
| Are defect dates and phases consistent with the time log? |  |
| Other observations and questions for team member |  |

(continued on next page)

TSP Checkpoint Team Member Data Review Form – Form CHECKTMDR (continued)

| Tasks | Observations |
| --- | --- |
| Are all tasks < one week of effort in the next 2-4 weeks? |  |
| Are all tasks following a process as defined in the PSSP? |  |
| Is the number of open task hours < 5% of the plan? |  |
| Are all open tasks hours < one week of effort? |  |
| Other observations and questions for team member |  |

| Schedule | Observations |
| --- | --- |
| Is vacation or other significant things scheduled? |  |
| Is the next launch or re-launch scheduled? |  |
| Other observations and questions for team member |  |

| Quality | Observations |
| --- | --- |
| Are actual phase yields close to or exceeding plan yields? |  |
| Are actual defect injections lower than or close to planned inject rates? |  |
| Are review rates appropriate? |  |
| Do designs conform to team design standards? |  |
| Does code conform to team coding standards? |  |
| Is their evidence that checklists are being used in personal reviews? |  |
| Are review rates for inspections appropriate? |  |
| Are checklists being used in performing inspections? |  |
| Are Process Quality Indicator ratios close to expected? |  |
| Are the actual phase yields reasonable? |  |
| Are checklists up to date? |  |
| Are reviews and inspections being done properly? |  |
| Other observations and questions for team member |  |

(continued on next page)

TSP Checkpoint Team Member Data Review Form – Form CHECKTMDR (continued)

| Week | Observations |
| --- | --- |
| Is current plan date not > 1 week later than baseline date? |  |
| Is predicted date not > 2 weeks later than baseline date? |  |
| Is growth > 5% of plan? |  |
| Are schedule hours this cycle to date < 10% of plan? |  |
| Are to date hours for task completed > 10% of plan? |  |
| Are milestone dates being met? |  |
| Other observations and questions for team member |  |

| Summary Data | Observations |
| --- | --- |
| Are actual sizes being recorded? |  |
| Other observations and questions for team member |  |

| Project Overview | Observations |
| --- | --- |
| Baseline Plan End Date |  |
| Current Plan End Date |  |
| Predicted End Date |  |
| Earn Value Per Week (are most weeks ahead or behind baseline?) |  |
| Did the current plan change a lot from the baseline? |  |
| How many actual hours are ahead of / behind plan? |  |
| Defects removed by phase (are they tracking defects? How does actual defects removed by phase compare to plan?) |  |
| Other observations and questions for team member |  |

(continued on next page)

TSP Checkpoint Team Member Data Review Form – Form CHECKTMDR (continued)

| Role Data (Scripts and Forms) | Observations |
| --- | --- |
| Is the team member performing all the responsibilities outlined in the role specification? |  |
| Is the team member following all the scripts for which they are responsible? |  |
| Are all the forms for which the team member is responsible being completed and maintained correctly? |  |
| Other observations and questions for team member |  |

TSP Checkpoint Team Member Data Review Form Instructions – Form CHECKTMDR

| Purpose | - To provide the TSP coach with a mechanism for systematically reviewing team member data and recording one-on-one interview discussions with team members |
| --- | --- |
| General | - The coach is responsible for ensuring that confidentiality is maintained. No individual statements by any individual team member are to be reported to anyone else. Only issues that are shared by multiple team members are to be reported. - In general, the analysis of team member data is very context sensitive. Thus, the review of team member data should generate many questions that only the team member themselves can answer. Only after the context of the data is understood can true conclusions be made about the data. - The questions provided in this form are designed to systematically walk the coach through the TSP data. It is not a complete list of questions. Other questions can and should be asked. - Note that this form is typically used as a template in a spreadsheet or database. |
| Header | - Enter team member’s name. - Enter name of the team the member’s data is associated with. - Enter the team member’s role assignment(s). - Enter date(s) checkpoint review was conducted. - Enter the name of the TSP Coach performing the checkpoint. |
| TSP Coach | - Review team member data and record answers to questions provided and observations made while analyzing the team member’s TSP data in the space provided. - When analysis is complete, meet with team member to discuss observations and answer questions discovered while analyzing the team member’s data. Questions about the team member’s data can best be answered by showing the team member the data in question directly in the TSP tool. - Record information provided by the team member during the interview process in the “Other observations and questions for team member” space provided. - After all data analysis and interviews are completed, consolidate finding in a Checkpoint Report (see TSP Checkpoint Report Guideline). - Answer any questions the team member might have about the data or processes being used. |

Consolidated Team Data

Team Member A

Team Member B

Team Member C

Team Member D

Team Member E

Team Member F

Team Member G