Copyright 2018 Carnegie Mellon University.  All rights reserved.

This material is based upon work funded and supported by the Department of Defense under Contract No. FA8721-05-C-0003 with Carnegie Mellon University for the operation of the Software Engineering Institute, a federally funded research and development center.

Any opinions, findings and conclusions or recommendations expressed in this material are those of the author(s) and do not necessarily reflect the views of the United States Department of Defense.

NO WARRANTY. THIS MATERIAL IS FURNISHED ON AN “AS-IS” BASIS WITH NO WARRANTIES OF ANY KIND, EITHER EXPRESSED OR IMPLIED, INCLUDING, BUT NOT LIMITED TO, WARRANTY OF FITNESS FOR PURPOSE OR MERCHANTABILITY, ANY WARRANTY WITH RESPECT TO FREEDOM FROM PATENT, TRADEMARK, OR COPYRIGHT INFRINGEMENT, OR THIRD PARTY INTELLECTUAL PROPERTY RIGHTS.

[Distribution Statement A] This material has been approved for public release and unlimited distribution.  The United States Government has Unlimited Rights in this material as defined by DFARS 252.227-7013.

The text and illustrations in this material are licensed by Carnegie Mellon University under a Creative Commons Attribution 4.0 International License.

The Creative Commons license does not extend to logos, trade marks, or service marks of Carnegie Mellon University.

# Student Workbook for the
Launch Meeting 4 Exercise
Overall Plan

TSP Coach Training

The Software Engineering Institute (SEI)

is a federally funded research and development center

sponsored by the U.S. Department of Defense and

operated by Carnegie Mellon University.

This material is approved for public release.

Distribution is limited by the Software Engineering Institute to attendees.

TSP Coach Training

Overall Plan Exercise

Overview

| #### Exercise #### Overview | The exercise includes the following topics. |  |
| --- | --- | --- |
|  | Section | See Page |
|  | Exercise Objectives | 2 |
|  | Exercise Instructions | 2 |
|  | Launch Notebook References | 2 |

| Exercise Objectives | At the end of this exercise, you will - understand how launch meeting 4 is conducted - be able to develop an overall, top-down, team plan - be able to generate a top-down plan using the TSP tool |
| --- | --- |

| #### Exercise Instructions | - Form into your groups. An instructor will act as the coach for each group. - Follow the steps in script LAU4 to create the team’s overall plan. - The instructor debriefs the exercise with the class. |
| --- | --- |

| #### Launch Notebook References | - TSP script LAU4 - TSP Planning Guidelines |
| --- | --- |

Time:  40 minutes (steps 1-2) + 5 minutes (step 3)

Instructor notes

- The instructor reviews the script for launch meeting 4 and discusses which parts of the script will be acted out and which will be omitted for this exercise.

- The instructor reviews the artifacts from the previous exercise, and ensures that each student understands the purpose of meeting 4 and has a defined role on the team.

- On each TSP simulated team, the planning manager opens the TSP tool provided by the instructor (your TSP Coach). The team members must all participate, but only the planning manager enters the data into the tool.  The rest of the team watches the data entry on a projection on the wall.

- If not already done, using the conceptual design and forms STRAT and INV, enter the appropriate product elements on SUMS, including size estimates.  Make sure that the mapping between the system, assemblies, and parts is correct.

- Follow the script to complete the TASK plan.  Use GENERATE TASK LIST to enter the initial set of TSP tasks.  Then, refer to the defined process and forms STRAT and INV to modify and add additional tasks.  You will also need to refer to the planning guidelines.

- Enter resource availability on SCHED.  Initially (since detailed information is not available), use 15 hours per week for each team member.

- Produce the overall plan.

- Review and assess the plan.

- Discuss the following questions among your team.

Questions for discussion

  - Are there tasks to complete each product identified on SUMS, STRAT and INV?

  - Has the defined process been followed?

  - Did the team agree on the use of the planning guidelines?

  - Are schedule goals being met?

  - If goals are not being met, how could the team consider alternative plans?

  - Is there an appropriate level of detail on SUMS and TASK?