Copyright 2018 Carnegie Mellon University.  All rights reserved.

This material is based upon work funded and supported by the Department of Defense under Contract No. FA8721-05-C-0003 with Carnegie Mellon University for the operation of the Software Engineering Institute, a federally funded research and development center.

Any opinions, findings and conclusions or recommendations expressed in this material are those of the author(s) and do not necessarily reflect the views of the United States Department of Defense.

NO WARRANTY. THIS MATERIAL IS FURNISHED ON AN “AS-IS” BASIS WITH NO WARRANTIES OF ANY KIND, EITHER EXPRESSED OR IMPLIED, INCLUDING, BUT NOT LIMITED TO, WARRANTY OF FITNESS FOR PURPOSE OR MERCHANTABILITY, ANY WARRANTY WITH RESPECT TO FREEDOM FROM PATENT, TRADEMARK, OR COPYRIGHT INFRINGEMENT, OR THIRD PARTY INTELLECTUAL PROPERTY RIGHTS.

[Distribution Statement A] This material has been approved for public release and unlimited distribution.  The United States Government has Unlimited Rights in this material as defined by DFARS 252.227-7013.

The text and illustrations in this material are licensed by Carnegie Mellon University under a Creative Commons Attribution 4.0 International License.

The Creative Commons license does not extend to logos, trade marks, or service marks of Carnegie Mellon University.

# Student Workbook for the
Launch Meeting 6 Exercise
Detailed Plan

TSP Coach Training

The Software Engineering Institute (SEI)

is a federally funded research and development center

sponsored by the U.S. Department of Defense and

operated by Carnegie Mellon University.

This material is approved for public release.

Distribution is limited by the Software Engineering Institute to attendees.

TSP Coach Training

Detailed Plan Exercise

Overview

| #### Exercise #### Overview | The exercise includes the following topics. |  |
| --- | --- | --- |
|  | Section | See Page |
|  | Exercise Objectives | 2 |
|  | Exercise Instructions | 2 |
|  | Launch Notebook References | 2 |

| Exercise Objectives | At the end of this exercise, you will be able to - develop detailed plans for each team member - adjust and balance the workload among the individual team members - review and assess the detailed plan with respect to the overall plans and team goals - generate individual plans and the consolidated next phase or cycle team plan using the TSP tool |
| --- | --- |

| #### Exercise Instructions | - Form into your groups. An instructor will act as the coach for each group. - Follow the steps in script LAU6 to create the individual team plans and the team consolidated next phase plan. - The instructor debriefs the exercise with the class. |
| --- | --- |

| #### Launch Notebook References | - TSP launch script LAU6 |
| --- | --- |

Time:  50 minutes (steps 1-2) +10 minutes (step 3)