Copyright 2018 Carnegie Mellon University.  All rights reserved.

This material is based upon work funded and supported by the Department of Defense under Contract No. FA8721-05-C-0003 with Carnegie Mellon University for the operation of the Software Engineering Institute, a federally funded research and development center.

Any opinions, findings and conclusions or recommendations expressed in this material are those of the author(s) and do not necessarily reflect the views of the United States Department of Defense.

NO WARRANTY. THIS MATERIAL IS FURNISHED ON AN “AS-IS” BASIS WITH NO WARRANTIES OF ANY KIND, EITHER EXPRESSED OR IMPLIED, INCLUDING, BUT NOT LIMITED TO, WARRANTY OF FITNESS FOR PURPOSE OR MERCHANTABILITY, ANY WARRANTY WITH RESPECT TO FREEDOM FROM PATENT, TRADEMARK, OR COPYRIGHT INFRINGEMENT, OR THIRD PARTY INTELLECTUAL PROPERTY RIGHTS.

[Distribution Statement A] This material has been approved for public release and unlimited distribution.  The United States Government has Unlimited Rights in this material as defined by DFARS 252.227-7013.

The text and illustrations in this material are licensed by Carnegie Mellon University under a Creative Commons Attribution 4.0 International License.

The Creative Commons license does not extend to logos, trade marks, or service marks of Carnegie Mellon University.

| TSP Post-Launch Coaching - Script POSTL |  |
| --- | --- |
| Purpose | To guide the launch coach in supporting a TSP team after its first launch |
| Entry Criteria | - The team has successfully completed a TSP launch. - A qualified launch coach is available and familiar with this team. |
| General | - The coach prepares the coaching plan before or during the team's launch. - The coaching activities start after the TSP launch or relaunch and continue as long as the team is formed and using the TSP. - The coach is available to assist the team immediately after the launch. - If not on site, the coach can hold some reviews by conference phone call. - The coach documents the results of each team review and checkpoint. |

| Step | Activities | Description |
| --- | --- | --- |
| 1 | Prepare the Coaching Plan | The coach prepares the TSP coaching plan before or during the launch. - the coaching activities, members involved, and times required - schedule of activities and coach availability |
| 2 | Plan Review | The coach reviews the plan with the team during the post-launch briefing. - resolves issues and answers questions - makes needed plan adjustments and provides a copy to each team member |
| 3 | Post-Launch Briefing | - The post-launch briefing is held on launch day 4 right after the postmortem. - The principal topic is hands-on training in the TSP tool. - The second topic is the coaching plan review. |
| 4 | Coaching the Weekly Meeting | The coach attends all weekly team meetings until they are done properly and occasionally thereafter to ensure that they continue to be done properly. - all required data are gathered and available - all topics are properly covered in the meeting The coach obtains copies of the team's and members' data for the week |
| 5 | Coaching Team Inspections | The coach attends all team inspections until they are done properly and occasionally thereafter to ensure that they continue to be done properly. - timely and thorough preparation - data properly recorded and used (including capture-recapture calculations) - team members understand and properly perform the inspection roles |
| 6 | Coaching Team Members | Each week until they are properly using the TSP process and occasionally thereafter to ensure that they continue to do so, the coach - is available to promptly answer team-member questions - reviews each team member's data and identifies and resolves any problems - discusses the team member's role assignments and answers any questions |
| 7 | Coaching the Team Leader | Each week until the team leader is performing his/her role properly and occasionally thereafter, the coach meets with the team leader to - review and agree on how to handle process fidelity issues - discuss and agree on how to handle any team-member issues requiring the team leader's attention - cover the coach's suggestions for handling any other issues or problems |
| 8 | The Project Notebook | At each team review, the coach examines the project notebook to ensure that it is complete and properly formatted (use specification NOTEBOOK). |
| 9 | The Checkpoint Review | After three months, the coach does a checkpoint review (use script CHECK). - reviews the team's and each member's data and identifies problems - makes recommendations for resolving these problems - reviews the findings and recommendations with the team and team leader - reviews the team-level findings and recommendations with management |

| # Exit Criteria | - The project is completed, data recorded, and project notebook updated. - All team data are recorded and supplied to the SEI. - Project postmortem completed and PIPs submitted to process owners. - The coach has documented each team review and checkpoint. |
| --- | --- |