Copyright 2018 Carnegie Mellon University.  All rights reserved.

This material is based upon work funded and supported by the Department of Defense under Contract No. FA8721-05-C-0003 with Carnegie Mellon University for the operation of the Software Engineering Institute, a federally funded research and development center.

Any opinions, findings and conclusions or recommendations expressed in this material are those of the author(s) and do not necessarily reflect the views of the United States Department of Defense.

NO WARRANTY. THIS MATERIAL IS FURNISHED ON AN “AS-IS” BASIS WITH NO WARRANTIES OF ANY KIND, EITHER EXPRESSED OR IMPLIED, INCLUDING, BUT NOT LIMITED TO, WARRANTY OF FITNESS FOR PURPOSE OR MERCHANTABILITY, ANY WARRANTY WITH RESPECT TO FREEDOM FROM PATENT, TRADEMARK, OR COPYRIGHT INFRINGEMENT, OR THIRD PARTY INTELLECTUAL PROPERTY RIGHTS.

[Distribution Statement A] This material has been approved for public release and unlimited distribution.  The United States Government has Unlimited Rights in this material as defined by DFARS 252.227-7013.

The text and illustrations in this material are licensed by Carnegie Mellon University under a Creative Commons Attribution 4.0 International License.

The Creative Commons license does not extend to logos, trade marks, or service marks of Carnegie Mellon University.

# Workbook for
Using Data Exercise

TSP Executive Strategy Seminar

The Software Engineering Institute (SEI)

is a federally funded research and development center

sponsored by the U.S. Department of Defense and

operated by Carnegie Mellon University.

This material is approved for public release.

Distribution is limited by the Software Engineering Institute to attendees.

TSP Executive Strategy Seminar

Using Data Exercise

Overview

| #### Exercise #### Overview | This exercise includes the following topics. |  |
| --- | --- | --- |
|  | Section | Page |
|  | Exercise Objectives | 2 |
|  | Exercise Instructions | 2 |
|  | Background Information | 2 |
|  | Questions | 3 |
|  | SUMP Form for Student 14 | 4, 5 |

| #### Exercise Objectives | In this exercise, participants - review a developer’s PSP data on the SUMP form on pages 4 and 5 - estimate the development time required to develop a new program - estimate the total defects the developer will inject while developing the new program - estimate the time the developer will spend unit testing the new program |
| --- | --- |

| #### Exercise Instructions | Read the background information below. Form into groups of two to four to review the PSP data and answer the exercise questions. After you have finished, there will be a group discussion. |
| --- | --- |

| #### Background Information | This exercise uses the data from a PSP Student’s first 4 programs to estimate the development time, defects injected, and test time for a fifth program. Student 14 has estimated the program 5A will have a total of 112 new and changed lines of code. Use that information and the data in the SUMP form to answer the following questions. |
| --- | --- |

Questions

Question 1.  Using the data from programs 1 through 4 and Student 14’s estimate of 112 new and changed LOC for program 5A, how long will he take to develop program 5A?  Assume that his LOC/hour development rate will be the same as in the past.

Question 2.  Based on Student 14’s prior defect injection rate of 48 defects in 626 LOC, how many defects will he inject while developing program 5A?  Assume that he will inject the same number of defects per LOC as in the past.

Question 3.  Based on the distribution of Student 14’s time in developing programs 1 through 4, how long will he likely spend testing program 5A?  Assume that his development time will be distributed among the process phases as in the past.