## Slide 1: A Discipline for Software Engineering
Session 17 – Scaling Up, Build Strategy
Notes: There are no programming exercises for this module.
Exercises will be in class discussions.
Design to support a development and release strategy
Effect of poor quality
Introduction to team inspection
The new information will include references to build strategies.

## Slide 2: Document Markings
Copyright 2018 Carnegie Mellon University. All rights reserved. This material is based upon work funded and supported by the Department of Defense under Contract No. FA8721-05-C-0003 with Carnegie Mellon University for the operation of the Software Engineering Institute, a federally funded research and development center. Any opinions, findings and conclusions or recommendations expressed in this material are those of the author(s) and do not necessarily reflect the views of the United States Department of Defense. NO WARRANTY. THIS MATERIAL IS FURNISHED ON AN “AS-IS” BASIS WITH NO WARRANTIES OF ANY KIND, EITHER EXPRESSED OR IMPLIED, INCLUDING, BUT NOT LIMITED TO, WARRANTY OF FITNESS FOR PURPOSE OR MERCHANTABILITY, ANY WARRANTY WITH RESPECT TO FREEDOM FROM PATENT, TRADEMARK, OR COPYRIGHT INFRINGEMENT, OR THIRD PARTY INTELLECTUAL PROPERTY RIGHTS. [Distribution Statement A] This material has been approved for public release and unlimited distribution. The United States Government has Unlimited Rights in this material as defined by DFARS 252.227-7013.
The text and illustrations in this material are licensed by Carnegie Mellon University under a Creative Commons Attribution 4.0 International License.
The Creative Commons license does not extend to logos, trade marks, or service marks of Carnegie Mellon University.

## Slide 3: Problem: Building Larger Products (too big for a single developer)
What do you need to do to build larger products?
How large are teams on which you have worked?
What does it mean to scale up? Why do development projects scale up?
How do you convert the product into work that you can allocate to individual developers?
Notes: This is short whiteboard exercise; keep it to a couple minutes
The point is that as products reach some size, they become too large for an individual developer to complete on schedule.
The common design approaches choose methods to
build and deliver incrementally over time
decompose the product increment into smaller parts
There are several challenges to scaling up the development process
Designing the product to enable multiple workers
…

## Slide 4: Scalability and Complexity Principles
Size and complexity are closely related.
The size of large programs usually makes them complex.
But software development is largely done by individuals.
Therefore, product design must separate the product into pieces that individuals can develop.
And the development process must accommodate
the scale of work that individuals can efficiently develop
coordinating the work of individuals
progress in increments
A product-development process is scalable when the methods and techniques used will work equally well for larger projects.

## Slide 5: Discussion: What Are Some Build Strategies?
Progressive: Add functionality in order of execution.
Core and stub: Build a shell system with dummy stubs to be completed later.
Functional enhancement: Add functionality in order of business value or emerging needs.
Performance attribute-led enhancement: Design for quality attributes first.
Notes: The original “agile” thinkers used these approaches in the 1960s and 70s.

## Slide 6: The Progressive Strategy
In the progressive strategy, functions are developed in the order in which they are executed. This permits relatively simple testing and little scaffolding or special test facilities.
2nd
enhancement
1st
enhancement
1st
enhancement
1st
module
1st
module
1st
module
In
Out
Out
Cycle 1
Cycle 2
Cycle 3
In
In
Out

## Slide 7: Feature-Driven Enhancement
With feature-driven enhancement, a base system must first be built and then enhanced. The large size of the base system often requires a different strategy for its development.
4th
functional
enhancement
2nd
functional
enhancement
3rd
functional
enhancement
Core system
1st
functional
enhancement
Notes: This requires a core system or “kernel” to be developed up front. Since many systems are in sustainment, this is often a preferred strategy.

## Slide 8: Performance Attribute-Driven Enhancement
In performance attribute-led enhancement, the key quality attributes (e.g., high performance) are built first, debugged, and measured.
When their performance is suitable, functional enhancements are made.
Each enhancement is measured to ensure that performance attributes are still within specifications.
1st
enhancement
2nd
enhancement
3rd
enhancement
4th
enhancement
a
b
c
d
e
h
g
f
Notes: Performance attributes include
run-time
throughput
reliability (up-time)
memory or other resource consumption

## Slide 9: The Core-and-Stub Strategy
B
C
Core
system
Function
A
With the core-and-stub strategy, a core system is built first, with stub code substituted for all or most of the system’s functions.
Then these stubs are gradually replaced with the full functions as they are developed.
A
B
C
Core
system
Function
B
Core
system
Function
A
C
Function
C
Function
B
Core
system
Function
A
Notes: Although similar to the functional enhancement, this approach presumes that specific functionality will be developed, and the system may not operate if that functionality is not at least superficially present.
This approach is common in
operating systems
integrating with legacy systems

## Slide 10: Cyclic Development
The cyclic PSP provides a framework for using a cyclic development strategy to develop modest-sized programs.
It is a larger process that contains multiple PSP-like cyclic elements.
The PSP requirements, planning, and postmortem steps are done once for the total program.

## Slide 11: The Cyclic Flow
High-level
design (HLD)
Requirements
and planning
HLD
review
Integration
system test
Postmortem
Cyclic
development
Specifications
Product
Detailed design and
design review
Specify
cycle
Test development
and review
Test
Compile
Implementation
and code review
Reassess
and recycle
Notes: The cyclic PSP provides a framework for using a cyclic development strategy to develop modest-sized programs.
It is a larger process that contains multiple PSP2.1-like cyclic elements.
The PSP requirements, planning, and postmortem steps are done once for the total program.

## Slide 12: Discussion
Have you ever used one of these development strategies?
Why would you choose one over another? Are there products or domains for which one is preferred or is an anti-pattern?
What role does some preliminary design play in supporting incremental development on large project?
How did you develop the release plan?

## Slide 13: Scaling Principles
To scale up development, a system must be architected and designed to support
a build and release strategy
sufficient modularity to allocate work to individuals
Scalability typically
  applies over small product size ranges
  is limited to similar application domains
  does not apply to unprecedented systems
  does not work for poorly managed projects
  is unlikely to apply where the engineering work is undisciplined
Notes: These last two points will lead into the next presentation on scaling up and process

## Slide 14: Exercise

## Slide 15: Exercise: Default Quality Attributes
1. Are there any documented quality attributes on your current project?
2. In the absence of a formal quality attribute requirement, what attribute(s) do YOU focus on in your work?